

	
	
	



[image: ]
	
Bid Solicitation #
	 
26DPP01289
	

	T2621 – NJDEP Remedial Investigation and Design Services
	



	
	Date
	Time

	Due Date For Electronic Questions
Refer to Bid Solicitation Section 2.1 for more information.
	10/21/2026
	2:00 PM

	Optional Pre-Quote Conference 
Refer to Bid Solicitation Section 2.5 for more information.
	10/06/2026
	10:00 AM

	Mandatory/Optional Site Visit
Refer to Bid Solicitation Section 2.4 for more information.
	
N/A
	
N/A

	Quote Opening Date
Refer to Bid Solicitation Section 3 for more information.
	11/20/2026
	2:00 PM



Dates are subject to change.  All times contained in the Bid Solicitation refer to Eastern Time. 
All changes will be reflected in Bid Amendments to the Bid Solicitation posted on www.njstart.gov.

	SET-ASIDES

	     Small Business Set-Aside
For Goods and Services:
☒  I          ☒  II          ☒  III
For Construction:
☐  IV          ☐  V          ☐  VI
	☐  Not Applicable
☐  Entire Contract 
☒  Partial Contract 
☐  Subcontracting Only
☐  Preference

	     Disabled Veteran-Owned Business Set-Aside
	☐  Not Applicable
☐  Entire Contract 
☒  Partial Contract 
☐  Subcontracting Only
☐  Preference
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[bookmark: _Toc207101952][bookmark: _Toc240958224]INTRODUCTION AND SUMMARY OF THE BID SOLICITATION
This Bid Solicitation is issued by the Department of the Treasury, Division of Purchase and Property (Division), Procurement Bureau, on behalf of New Jersey Department of Environmental Protection (NJDEP). Quotes submitted in response to this Bid Solicitation shall be through the State of New Jersey’s eProcurement system, NJSTART.  Bidders are advised to thoroughly read all sections of this Bid Solicitation and follow all instructions.  

Bidders are strongly encouraged to visit the NJSTART Vendor Support Page, which contains Quick Reference Guides (QRGs), supporting videos, a glossary of NJSTART terms, and helpdesk contact information.  Bidders should utilize the QRGs before attempting to submit a Quote through NJSTART.   It is the Bidder’s responsibility to ensure that the Quote and attachments have been properly submitted.  Inquiries concerning the use of NJSTART may be directed to njstart@treas.nj.gov. The Division will not respond to substantive questions related to the Bid Solicitation or any other Contract via this email address.

[bookmark: _Toc400531467][bookmark: _Toc428533937][bookmark: _Toc32310614][bookmark: _Toc207101953][bookmark: _Toc240958225]PURPOSE AND INTENT
The purpose of this Bid Solicitation is to solicit Quotes for professional engineering and science services from qualified firms to perform a variety of tasks related to Contaminated Site Remediation and Redevelopment (CSRR) efforts throughout New Jersey when NJDEP cannot do the work itself and has not otherwise contracted for these services as part of a larger project.  Professional services required of the Contractor may include record searches, file reviews, Preliminary Assessments, Site Investigations, Remedial Investigations (RI), fieldwork sampling/testing, alternative evaluations, engineering evaluations, engineering designs, cost evaluations, remedial system monitoring/maintenance/optimization, and ecological and/or human health evaluations and assessments.  In certain cases, the Contractor may be engaged to perform only portions of the entire site Remediation process, i.e. specific task, subtasks, or phases of the Remediation efforts. Note: Remedial Action (RA) and/or construction work related to site remediation shall not be performed under this Contract. 

It is the intent of the State to award Contracts to those responsible Bidders whose Quotes, conforming to this Bid Solicitation are most advantageous to the State of New Jersey (State), price and other factors considered.  The State may award any or all price lines.  The State, however, reserves the right to separately procure individual requirements that are the subject of the Contract during the Contract term, when deemed by the Director of the Division (Director) to be in the State’s best interest.

The State intends to award up to four (4) Contracts for all price lines specified by this Bid Solicitation.  The evaluation of the Quotes and the Contract award will be conducted in accordance with Bid Solicitation Section 8, Quote Evaluation and Award.

This Bid Solicitation has been designated as a partial Small Business Set-Aside Contract for Small Business Category I, II or III, and a partial Disabled Veterans’ Business Set-Aside Contract, as per Bid Solicitation Section 3.8, Small Business Set-Aside Contracts and Section 3.9, Disabled Veterans’ Business Set-Aside Contract.  One (1) Contract award has been set-aside for qualified Small Businesses and one (1) Contract award has been set-aside for Disabled Veterans’ Businesses. If no responsive Quotes in the competitive range for the technical evaluation with acceptable pricing are received from a qualified Small Business and/or Disabled Veterans’ Business to be awarded the partial set-aside Contract(s), the Division reserves the right to award the set-aside Contract(s) to a non-Small Business and/or Disabled Veterans’ Business Bidder, as applicable. 

The State of New Jersey Standard Terms and Conditions (SSTCs) included with this Bid Solicitation will apply to all Contracts made with the State.  These terms are in addition to the terms and conditions set forth in this Bid Solicitation and should be read in conjunction with them unless the Bid Solicitation specifically indicates otherwise.  

[bookmark: _Toc400531468][bookmark: _Toc428533938][bookmark: _Toc32310615][bookmark: _Toc207101954][bookmark: _Toc240958226]BACKGROUND 
NJDEP oversees both large and small contaminated sites that include large landfills and industrial facilities as well as former and/or currently operating dry cleaner facilities, automotive gasoline and service center facilities, and small-scale commercial facilities. These sites can require complex soil, soil gas, indoor air, sediment and/or ground water investigations, or are associated with less complex investigation approaches. Remedial Investigations are required to determine the nature and extent of a discharge of a contaminant at a site or a discharge of a contaminant that has migrated or is migrating from the site and the problems presented by a discharge. These investigations may include data collected, site characterization, sampling, monitoring, and the gathering of any other sufficient and relevant information necessary to determine the necessity for Remedial Action.

This is a reprocurement of the services under T2621 – NJDEP Remedial Investigation, Remedial Design & Remedial Action Services Term Contract.  Bidders interested in reviewing the current Contract specifications and pricing information may do so by following the instruction below.  Bidders should not rely upon or use data or information from the Contract when preparing a response to this Bid Solicitation as this Bid Solicitation addresses the State’s current requirements. 
· Go to: www.njstart.gov 
· In the search bar, select “Contracts” from the drop down menu
· Enter “T2621” and click “[image: ]”
· The current Contract list will appear under “Results”

[bookmark: _Toc207101955][bookmark: _Toc240958227]CONTRACT AMOUNT
Any estimated amount of the Contract, if stated, shall not be construed as either the maximum or minimum amount which the State shall be obliged to order.

[bookmark: _Toc400531506][bookmark: _Toc428533977][bookmark: _Toc32310702][bookmark: _Toc207101956][bookmark: _Toc240958228]ORDER OF PRECEDENCE OF CONTRACTUAL TERMS
The Contract awarded, and the entire agreement between the parties, as a result of this Bid Solicitation shall consist of:  (1) the final Bid Solicitation, (2) the State of New Jersey Standard Terms and Conditions, (3) the Quote, and if applicable (4) any Bidder responses to clarifications; (5) a Bidder’s Best and Final Offer, (6) other negotiated document, and/or (7) third party document.  In the event of a conflict in the terms and conditions among the documents comprising this Contract, the order of precedence, for purposes of interpretation thereof, listed from highest ranking to lowest ranking as noted above. 

Any other terms or conditions, not included with the Bidder’s Quote and accepted by the State, shall not be incorporated into the Contract awarded.  Any references to external documentation, including those documents referenced by a URL, including without limitation, technical reference manuals, technical support policies, copyright notices, additional license terms, etc., are subject to the terms and conditions of the Bid Solicitation and the State of New Jersey Standard Terms and Conditions.  In the event of any conflict between the terms of a document incorporated by reference, the terms and conditions of the Bid Solicitation and the State of New Jersey Standard Terms and Conditions shall prevail.

[bookmark: _Toc207101957][bookmark: _Toc240958229]INTRASTATE COOPERATIVE PURCHASING
The State may extend the Contract(s) awarded to the State's Intrastate Cooperative Purchasing Participants after Contract award. Although the State may make use of any Contract resulting from this Bid Solicitation available to Intrastate Cooperative Purchasing Participants, the State makes no representation as to the acceptability of the Bid Solicitation’s terms and conditions to any Intrastate Cooperative Purchasing Participants.


[bookmark: _Toc207101958][bookmark: _Toc240958230]PRE-QUOTE SUBMISSION INFORMATION
The Bidder assumes sole responsibility for the complete effort required in submitting a Quote and for reviewing the Quote submission requirements and the Scope of Work requirements.  

[bookmark: _Toc428533940][bookmark: _Toc32310617][bookmark: _Toc207101959][bookmark: _Toc240958231]ELECTRONIC QUESTION AND ANSWER PERIOD
The Division will electronically accept questions and inquiries from all potential Bidders via the “Q&A” Tab of the Bid Solicitation in NJSTART.  Questions should be directly tied to a Bid Solicitation Section, the Price Sheet, Form or Attachment; and should reference the specific Bid Solicitation Section or document to which it relates.

The cut-off date for electronic questions and inquiries relating to this Bid Solicitation is indicated on the Bid Solicitation cover page.  In the event that questions are posed by Bidders, answers to such questions will be issued by Bid Amendment.  
[bookmark: _1.3.3__Mandatory_Pre-Bid_Conference][bookmark: _1.3.5__SUBMISSION_OF_BID_PROPOSAL][bookmark: _1.3.2_SUBMISSION_OF_BID_PROPOSAL]
A Bidder shall not contact the Using Agency and/or the Procurement Specialist directly, in person, by telephone or by e-mail, concerning this Bid Solicitation, prior to Contract award.

[bookmark: _Toc207101960][bookmark: _Toc240958232]EXCEPTIONS TO THE STATE OF NJ STANDARD TERMS AND CONDITIONS (SSTC)
Questions regarding the State of New Jersey Standard Terms and Conditions and exceptions to mandatory requirements MUST be posed during the Electronic Question and Answer period and shall contain the Bidder’s suggested changes and the reason(s) for the suggested change(s).

[bookmark: _Toc207101961][bookmark: _Toc240958233]BID AMENDMENTS
In the event that it becomes necessary to clarify or revise this Bid Solicitation, such clarification or revision will be by Bid Amendment.  Any Bid Amendment will become part of this Bid Solicitation and part of any Contract awarded. Bid Amendments will be posted as a file attachment on the “Summary” page of the Bid Solicitation in NJSTART after the cut-off date.  

There are no designated dates for release of Bid Amendments.  Those Bidders who are on the bid holder list either through commodity code registration in NJSTART or by acknowledging the bid in NJSTART should receive notification of any Bid Amendment(s). If a Bidder is not on the bid holder list, Bid Amendments are still viewable on the “Summary” page of the Bid Solicitation in NJSTART.

It is the sole responsibility of the Bidder to be knowledgeable of all Bid Amendments related to this procurement. An interested Bidder should check the NJSTART “Open Bids” Tab on a daily basis to ensure review of the most updated information.

[bookmark: _1.3.4_MANDATORY/OPTIONAL_SITE][bookmark: _1.3.45_MANDATORY/OPTIONAL_SITE][bookmark: _Toc224543885][bookmark: _Toc238623352][bookmark: _Toc400531474][bookmark: _Toc428533944][bookmark: _Toc32310620][bookmark: _Toc207101962][bookmark: _Toc240958234]MANDATORY/OPTIONAL SITE VISIT
Not applicable to this procurement. 

[bookmark: _1.3.5__MANDATORY/OPTIONAL][bookmark: _1.3.6__MANDATORY/OPTIONAL][bookmark: _Toc224543888][bookmark: _Toc238623354][bookmark: _Toc428533945][bookmark: _Toc32310621][bookmark: _Toc207101963][bookmark: _Toc240958235]OPTIONAL PRE-QUOTE CONFERENCE
The date and time of the Optional Pre-Quote Conference is indicated on the Bid Solicitation cover sheet.  Attendees may attend the Optional Pre-Quote Conference with the following video conference and/or call-in details:

Phone Number: 1-856-338-7074
Access Code: 728 235 422#

https://teams.microsoft.com/meet/243886279025508?p=175aYgXPNgLGXAh1FD

The Optional Pre-Quote Conference may be recorded.

The purpose of the Optional Pre-Quote Conference is to address procedural questions regarding the Bid Solicitation and Bidder Quote Submission Requirements only.  No substantive questions regarding the Bid Solicitation Scope of Work will be accepted or answered during the pre-Quote conference.  All questions are to be submitted during the Electronic Question and Answer Period.  

[bookmark: _Toc95619434][bookmark: _Toc109701220][bookmark: _Toc225321579][bookmark: _Toc400531476][bookmark: _Toc428533946][bookmark: _Toc32310622][bookmark: _Toc240958236][bookmark: _Toc94946029][bookmark: _Toc207101964][bookmark: _Toc72744593]PRE-QUOTE DOCUMENT REVIEW
The following are publicly available documents that a Bidder needs to review in order to prepare and submit accurate and comprehensive Quotes:

· Site Remediation Reform Act (SRRA): N.J. Stat. § 58:10C-1 et seq., 58:10C-21; 

· Technical Requirements for Site Remediation N.J.A.C. 7:26E et seq.: https://dep.nj.gov/wp-content/uploads/rules/rules/njac7_26e.pdf;


· Remediation Standards N.J.A.C. 7:26D: https://dep.nj.gov/wp-content/uploads/rules/rules/njac7_26d.pdf;
 
· N.J.S.A. 58:10B-12a Waters and Water Supply, Hazardous Discharge Site Remediation: N.J. Stat. § 58:10B-31;
 
· New Jersey Ground Water Quality Standards N.J.A.C. 7:9C: https://dep.nj.gov/wp-content/uploads/rules/rules/njac7_9c.pdf; 

· New Jersey Surface Water Quality Standards N.J.A.C. 7:9B: https://dep.nj.gov/wp-content/uploads/rules/rules/njac7_9b.pdf;

· Federal Surface Water Quality Criteria 40 CFR Part 131: https://www.ecfr.gov/current/title-40/chapter-I/subchapter-D/part-131;
 
· The Superfund Amendments and Reauthorization Act of 1986 (SARA), P.L. 99-499: https://www.epa.gov/superfund/superfund-amendments-and-reauthorization-act-sara;
 
· National Oil and Hazardous Substances Pollution Contingency Plan (NCP), 40 CFR Part 300: https://www.ecfr.gov/current/title-40/chapter-I/subchapter-J/part-300;
 
· Fill Material Guidance for SRP Sites: https://www.nj.gov/dep/srp/guidance/srra/fill_protocol.pdfGuidance for Alternate Fill and Clean Fill Material; and
 
· Administrative Requirements for the Remediation of Contaminated Sites (ARRCS) N.J.A.C. 7:26C et seq.: UST-ISRA-ARRCS-TRSR Final Rule Adoption 

[bookmark: _Toc207101965][bookmark: _Toc240958237]QUOTE SUBMISSION REQUIREMENTS

[bookmark: _Toc207101966][bookmark: _Toc240958238]QUOTE SUBMISSION 
In order to be considered for award, the Quote must be received electronically by the Division’s Proposal Review Unit, through NJSTART, by the required date and time. 

The date and time of the Quote opening are indicated on the Bid Solicitation cover sheet and on the “Summary” Tab of the Bid Solicitation webpage within NJSTART.  If the Quote opening deadline has been revised, the new Quote opening deadline will be shown on the posted Bid Amendment and on the “Summary” Tab of the Bid Solicitation webpage within NJSTART.  Quotes not received prior to the Quote opening deadline shall be rejected.

Quotes will be publicly opened and announced by telephone conference on the date and time of the quote opening. 
(Dial-in phone number: 888-204-5984 / Access code: 2602305)

When submitting a Quote through NJSTART, do not use any symbols (i.e., #, @, $, &, *) in the filename as this may prevent the Quote from being properly uploaded.  Uploaded files must be compatible with Microsoft Office and/or Adobe software applications. DO NOT UPLOAD files with extensions such as .zip, .numbers, or .pages.

When uploading the documents to NJSTART, the Bidder should select the “Confidential” option in NJSTART for attachments on the “Attachments” Tab to request that the documents not be displayed publicly through NJSTART. Marking an attachment as "Confidential" in NJSTART shall not constitute the Bidder's designation of the attachment as exempt from public disclosure under the New Jersey Open Public Records Act (OPRA), N.J.S.A. 47:1A-1 et seq., or the common law right to know.

[bookmark: _Toc207101967][bookmark: _Toc240958239]BIDDER RESPONSIBILITY
The Bidder assumes sole responsibility for the complete effort required in submitting a Quote in response to this Bid Solicitation.  No special consideration will be given after Quotes are opened because of a Bidder’s failure to be knowledgeable as to all of the requirements of this Bid Solicitation.  The State assumes no responsibility and bears no liability for costs incurred by a Bidder in the preparation and submittal of a Quote in response to this Bid Solicitation or any pre-contract award costs incurred.

[bookmark: _Toc207101968][bookmark: _Toc240958240]ANNOUNCEMENT OF QUOTE INFORMATION
On the date and time Quotes are due under the Bid Solicitation, all information concerning the Quotes submitted may be publicly announced and shall be available for inspection and copying except otherwise noted:  
A. Information appropriately designated as proprietary and/or confidential in a Bidder’s Quote shall not be available for inspection and copying; and
B. Where negotiation is contemplated, only the names and addresses of the Bidders submitting Quotes will be announced, and the contents of the Quotes shall not be available for inspection and copying until the Notice of Intent to Award is issued by the Director. 

[bookmark: _Toc207101969][bookmark: _Toc240958241]QUOTE ERRORS
In accordance with N.J.A.C. 17:12-2.11 “Proposal errors,” a Bidder may withdraw its Quote as described below.

[bookmark: _Toc207101970][bookmark: _Toc240958242]QUOTE WITHDRAWAL PRIOR TO QUOTE OPENING
A Bidder may withdraw its Quote submission in NJSTART prior to the Quote opening; however, Bidders should note that while withdrawn NJSTART Quotes remain viewable by the Bidder on its Vendor Profile Homepage, they are removed from the Division’s view and cannot be considered for Contract award. The Bidder may submit a revised Quote as long as the Quote is received prior to the announced date and time for Quote submission. Bidders may refer to the QRG “Submit a Quote” for additional instructions.

[bookmark: _Toc207101971][bookmark: _Toc240958243]QUOTE WITHDRAWAL AFTER QUOTE OPENING, BUT PRIOR TO CONTRACT AWARD
If, after the Quote opening, but before Contract award, a Bidder discovers an error in its Quote, the Bidder may make a written request to the Procurement Bureau to withdraw its Quote from consideration for award.  If the Bidder’s request to withdraw is made in good faith, and the State will not be significantly prejudiced by granting the withdrawal of the Quote beyond the loss of the benefit of the bargain to the State of the withdrawing Bidder’s offer, the request shall be granted.  Evidence of the Bidder’s good faith in making this request can be demonstrated by one (1) or more of the following factors: A mistake is so significant that to enforce the Contract resulting from the Quote would be unconscionable; that the mistake relates to a material feature or term of the Contract; and that the mistake occurred notwithstanding the Bidder’s exercise of reasonable care.  After Quote opening, while pursuant to the provisions of this section a Bidder may request to withdraw its Quote and the Director may in his/her discretion allow said Bidder to withdraw it, the Division also may take notice of repeated or unusual requests to withdraw by a Bidder and take those prior requests to withdraw into consideration when evaluating the Bidder’s future Quotes.

The Quote withdrawal request must include the Bid Solicitation Number, Bid Solicitation Title, and the Quote submission date and should be sent to Procurement.Bureau@treas.nj.gov.

If, during a Quote evaluation process, an obvious pricing error made by a potential Contract awardee is found, the Director or his/her designee shall issue written notice to the Bidder.  The Bidder will have up to five (5) business days after receipt of the notice to confirm its pricing.  If the Bidder fails to respond, its Quote shall be considered withdrawn, and no further consideration shall be given to it.

[bookmark: _Toc207101972][bookmark: _Toc240958244]JOINT VENTURE
If a Joint Venture is submitting a Quote, the agreement between the parties relating to such Joint Venture should be submitted with the Joint Venture’s Quote.  Authorized signatories from each party comprising the Joint Venture must sign the Offer and Acceptance Page.  Each party to the Joint Venture must individually complete and comply with all the forms and certification requirements in Bid Solicitation Section 3, Quote Submission Requirements. 

[bookmark: _Toc207101973][bookmark: _Toc240958245]SMALL BUSINESS SET-ASIDE CONTRACTS
Pursuant to the provisions of N.J.S.A. 52:32-17 et seq. and N.J.A.C. 17:13 et seq. this is a partial Set-Aside Contract for Category I, II, III for Small Businesses.  

The State intends to award up to four (4) Contracts for all services and price lines specified by this Bid Solicitation. The State has set-aside one (1) Contract award for qualifying Small Businesses. If no responsive Quotes in the competitive range for the technical evaluation with acceptable pricing are received from qualified Small Businesses, the Division reserves the right to award those set-aside Contracts to non-Small Business Bidders.

The Bidder must be registered as a qualified small business with the Division of Revenue and Enterprise Services, Small Business Registration and M/WBE Certification Services Unit, by the date the Quote is received and opened.   

A Bidder should verify its Small, Minority, Veteran, and Women Owned Business Certification status on the “Maintain Terms and Categories” Tab within its profile in NJSTART. In the event of an issue with a Bidder’s Small, Minority, Veteran, and Women Owned Business Certification status, NJSTART provides a link to take corrective action.

If the Bidder has previously registered or been certified as a Small Business Enterprise, the Bidder should ensure it is currently registered and that its registration is active with the Division of Revenue and Enterprise Services, Small Business Registration and M/WBE Certification Services Unit, prior to the quote opening date, to be eligible for award.  The Bidder should ensure that it has completed the annual verification, if required.

Information, registration requirements and application are available at https://www.nj.gov/treasury/revenue/ucs.shtml.

[bookmark: _Toc207101974][bookmark: _Toc240958246]DISABLED VETERANS’ BUSINESS SET-ASIDE CONTRACT 
Pursuant to the provisions of N.J.S.A. 52:32-31 et seq. and N.J.A.C. 17:14 et seq. this is a partial Set-Aside Contract for Disabled Veterans’ Business.  

The State intends to award up to four (4) Contracts for all services and price lines specified by this Bid Solicitation. The State has set-aside one (1) Contract award for qualifying Disabled Veterans’ Businesses. If no responsive Quotes in the competitive range for the technical evaluation with acceptable pricing are received from qualified Disabled Veterans’ Businesses, the Division reserves the right to award those set-aside Contracts to non- Disabled Veterans’ Businesses Bidders.

The Bidder must be registered as a qualified Disabled Veterans’ Business with the Division of Revenue and Enterprise Services, Small Business Registration and M/WBE Certification Services Unit by the date the Quote is received and opened.  

A Bidder should verify its Small, Minority, Veteran, Women and Disabled Veterans’ Business Certification status on the “Maintain Terms and Categories” Tab within its profile in NJSTART. In the event of an issue with a Bidder’s Small, Minority, Veteran, Women and Disabled Veterans’ Business Certification status, NJSTART provides a link to take corrective action.

If the Bidder has previously registered or been certified as a Disabled Veterans’ Business, the Bidder should ensure it is currently registered and that its registration is active with the Division of Revenue and Enterprise Services, Small Business Registration and M/WBE Certification Services Unit, prior to the quote opening date, to be eligible for award.  The Bidder should ensure that it has completed the annual verification, if required.

Information, registration requirements and application are available at https://www.nj.gov/treasury/revenue/ucs.shtml.

[bookmark: _Toc207101975][bookmark: _Toc240958247]BID SECURITY
Not applicable to this procurement. 

[bookmark: _Toc207101976][bookmark: _Toc240958248]BIDDER ADDITIONAL TERMS SUBMITTED WITH THE QUOTE
For purposes of this section, the phrase "Solicitation Requirements" means the scope of work required in this Bid Solicitation, the terms and conditions of this Bid Solicitation, and the State of New Jersey Standard Terms and Conditions.
 
A Bidder may submit additional terms as part of its Quote. "Additional terms" are Bidder-proposed terms or conditions that do not conflict with the Solicitation Requirements. Quotes that include non-conflicting additional terms may be accepted, rejected, or negotiated, in whole or in part, at the State's sole discretion.
 
A Bidder may not include in its Quote any proposed term or condition that conflicts with the Solicitation Requirements. This includes exceptions or modifications submitted as part of the Quote or through the "Terms and Conditions" Tab in NJSTART. A Quote containing conflicting terms or conditions will be deemed non-responsive.
 
If a Bidder wishes to propose a term or condition that conflicts with the Solicitation Requirements, the Bidder must raise it before Quote submission through the electronic question and answer procedure. Conflicting terms will be considered only if submitted and agreed to through that procedure. It is the Bidder's responsibility to identify and resolve or remove any conflicting terms prior to submitting its Quote.

[bookmark: _Toc207101977][bookmark: _Toc240958249]QUOTE CONTENT
The Quote should be submitted with the attachments organized in the following manner:
· Forms
· Technical Quote
· State-Supplied Price Sheet

A Bidder should not password-protect any submitted documents. Use of URLs in a Quote should be kept to a minimum and shall not be used to satisfy any material term of a Bid Solicitation. If a preprinted or other document included as part of the Quote contains a URL, a printed copy of the information should be provided and will be considered as part of the Quote. 

[bookmark: _Toc207101978][bookmark: _Toc240958250]FORMS, REGISTRATIONS AND CERTIFICATIONS TO BE SUBMITTED WITH QUOTE 
A Bidder is required to complete and submit the following forms.  As an alternative to uploading certain forms with the submitted Quote, a Bidder may complete several certifications electronically in NJSTART on the “Terms and Categories” Tab within the Vendor Profile.  Those forms that may be completed on the NJSTART “Terms and Categories” Tab are noted below. Additionally, a Bidder may attach completed forms to the Vendor Profile.  Refer to QRGs “Vendor Forms” and “Attaching Files” for additional instructions.  VENDOR QUICK REFERENCE GUIDES

[bookmark: _Toc240958251]3.13.1	OFFER AND ACCEPTANCE PAGE 
The Bidder should complete and submit the Offer and Acceptance Page with the Quote.  The Offer and Acceptance Page must be signed by an authorized representative of the Bidder.  If a Bidder does not submit the form with the Quote, the Bidder must comply within seven (7) business days of the State’s request or the State may deem the Quote non-responsive.    

[bookmark: _Toc240958252]3.13.2	OWNERSHIP DISCLOSURE FORM 
Pursuant to N.J.S.A. 52:25-24.2, in the event the Bidder is a corporation, partnership or limited liability company, the Bidder must disclose all 10% or greater owners by (a) completing and submitting the Ownership Disclosure Form with the Quote; (b) if the Bidder has submitted a signed and accurate Ownership Disclosure Form dated and received no more than six (6) months prior to the Quote submission deadline for this procurement, the Division may rely upon that form; however, if there has been a change in ownership within the last six (6) months, a new Ownership Disclosure Form must be completed, signed and submitted with the Quote; or, (c) a Bidder with any direct or indirect parent entity which is publicly traded may submit the name and address of each publicly traded entity and the name and address of each person that holds a 10 percent or greater beneficial interest in the publicly traded entity as of the last annual filing with the federal Securities and Exchange Commission or the foreign equivalent, and, if there is any person that holds a 10 percent or greater beneficial interest, also shall submit links to the websites containing the last annual filings with the federal Securities and Exchange Commission or the foreign equivalent and the relevant page numbers of the filings that contain the information on each person that holds a 10 percent or greater beneficial interest. N.J.S.A. 52:25-24.2.
NOTE: In lieu of completing and submitting the paper-based form, the Bidder has the option to complete this form online in NJSTART on the “Terms and Categories” Tab.  

A Bidder’s failure to submit the information required by N.J.S.A. 52:25-24.2 will result in the rejection of the Quote as non-responsive and preclude the award of a Contract to said Bidder.

[bookmark: _Toc240958253]3.13.3	DISCLOSURE OF INVESTMENT ACTIVITIES IN IRAN FORM
The Bidder should  submit Disclosure of Investment Activities in Iran form to certify that, pursuant to N.J.S.A. 52:32-58, neither the Bidder, nor one (1) of its parents, subsidiaries, and/or affiliates (as defined in N.J.S.A. 52:32-56(e)(3)), is listed on the Department of the Treasury’s List of Persons or Entities Engaging in Prohibited Investment Activities in Iran and that neither the Bidder, nor one (1) of its parents, subsidiaries, and/or affiliates, is involved in any of the investment activities set forth in N.J.S.A. 52:32-56(f).  If the Bidder is unable to so certify, the Bidder shall provide a detailed and precise description of such activities as directed on the form.  If a Bidder does not submit the form with the Quote, the Bidder must comply within seven (7) business days of the State’s request or the State may deem the Quote non-responsive.
NOTE: In lieu of completing and submitting the paper-based form, the Bidder has the option to complete this certification online in NJSTART on the “Terms and Categories” Tab.  

[bookmark: _Toc240958254]3.13.4	DISCLOSURE OF INVESTIGATIONS AND OTHER ACTIONS INVOLVING BIDDER FORM
The Bidder should submit the Disclosure of Investigations and Other Actions Involving Bidder Form,  with its Quote, to provide a detailed description of any investigation, litigation, including administrative complaints or other administrative proceedings, involving any public sector clients during the past five (5) years, including the nature and status of the investigation, and, for any litigation, the caption of the action, a brief description of the action, the date of inception, current status, and, if applicable, disposition.  If a Bidder does not submit the form with the Quote, the Bidder must comply within seven (7) business days of the State’s request or the State may deem the Quote non-responsive.
NOTE: In lieu of completing and submitting the paper-based form, the Bidder has the option to complete this certification online in NJSTART on the “Terms and Categories” Tab.  

[bookmark: _Toc240958255]3.13.5	MACBRIDE PRINCIPLES FORM
The Bidder should submit the MacBride Principles Form.  Pursuant to N.J.S.A. 52:34-12.2, a Bidder is required to certify  that it either has no ongoing business activities in Northern Ireland and does not maintain a physical presence therein or that it will take lawful steps in good faith to conduct any business operations it has in Northern Ireland in accordance with the MacBride principles of nondiscrimination in employment as set forth in N.J.S.A. 52:18A-89.5 and in conformance with the United Kingdom’s Fair Employment (Northern Ireland) Act of 1989, and permit independent monitoring of their compliance with those principles.  If a Bidder does not submit the form with the Quote, the Bidder must comply within seven (7) business days of the State’s request or the State may deem the Quote non-responsive.
NOTE: In lieu of completing and submitting the paper-based form, the Bidder has the option to complete this certification online in NJSTART on the “Terms and Categories” Tab.  

[bookmark: _Toc240958256]3.13.6	SERVICE PERFORMANCE WITHIN THE UNITED STATES
The Bidder should submit a completed Source Disclosure Form. Pursuant to N.J.S.A. 52:34-13.2, all Contracts primarily for services shall be performed within the United States. If a Bidder does not submit the form with the Quote, the Bidder must comply within seven (7) business days of the State’s request or the State may deem the Quote non-responsive. 

[bookmark: _Toc240958257]3.13.7	CONFIDENTIALITY/COMMITMENT TO DEFEND
Pursuant to the New Jersey Open Public Records Act (OPRA), N.J.S.A. 47:1A-1 et seq., or the common law right to know, Quotes can be released to the public in accordance with N.J.A.C. 17:12-1.2(b) and (c).  

The Bidder should submit a completed and signed Confidentiality/Commitment to Defend Form with the Quote.  In the event that the Bidder does not submit the Confidentiality form with the Quote, the State reserves the right to request that the Bidder submit the form after Quote submission.

After the opening of sealed Quotes, all information submitted by a Bidder in response to a Bid Solicitation is considered public information notwithstanding any disclaimers to the contrary submitted by a Bidder.  Proprietary, financial, security and confidential information may be exempt from public disclosure by OPRA and/or the common law when the Bidder has a good faith, legal/factual basis for such assertion. 

When the Bid Solicitation contains a negotiation component, the Quote will not be subject to public disclosure until a notice of intent to award a Contract is announced. 

As part of its Quote, a Bidder may request that portions of the Quote be exempt from public disclosure under OPRA and/or the common law. The Bidder must provide a detailed statement clearly identifying those sections of the Quote that it claims are exempt from production, and the legal and factual basis that supports said exemption(s) as a matter of law.  The State will not honor any attempts by a Bidder to designate its price sheet, price list/catalog, and/or the entire Quote as proprietary and/or confidential, and/or to claim copyright protection for its entire Quote.  If the State does not agree with a Bidder’s designation of proprietary and/or confidential information, the State will use commercially reasonable efforts to advise the Bidder. Copyright law does not prohibit access to a record which is otherwise available under OPRA.

The State reserves the right to make the determination as to what to disclose in response to an OPRA request.  Any information that the State determines to be exempt from disclosure under OPRA will be redacted.  

In the event of any challenge to the Bidder’s assertion of confidentiality that is contrary to the State’s determination of confidentiality, the Bidder shall be solely responsible for defending its designation, but in doing so, all costs and expenses associated therewith shall be the responsibility of the Bidder. The State assumes no such responsibility or liability.  

In order not to delay consideration of the Quote or the State’s response to a request for documents, the State requires that Bidder respond to any request regarding confidentiality markings within the timeframe designated in the State’s correspondence regarding confidentiality.  If no response is received by the designated date and time, the State will be permitted to release a copy of the Quote with the State making the determination regarding what may be proprietary or confidential.

[bookmark: _Toc240958258]3.13.8	SUBCONTRACTOR UTILIZATION PLAN
Bidders intending to use Subcontractor(s) shall list all Subcontractors on the Subcontractor Utilization Plan form or may list the Subcontractor(s) on the “Subcontractor” Tab in NJSTART. 

For a Quote that does NOT include the use of any Subcontractors, the Bidder is automatically certifying that, if selected for an award, the Bidder will be performing all work required by the Contract. 

If it becomes necessary for the Contractor to substitute a Subcontractor, add a Subcontractor, or substitute its own staff for a Subcontractor, the Contractor will identify the proposed new Subcontractor or staff member(s) and the work to be performed.  The Contractor shall forward a written request to substitute or add a Subcontractor or to substitute its own staff for a Subcontractor to the State Contract Manager for consideration.    The Contractor must provide a completed Subcontractor Utilization Plan, a detailed justification documenting the necessity for the substitution or addition, and resumes of its proposed replacement staff or of the proposed Subcontractor’s management, supervisory, and other key personnel that demonstrate knowledge, ability and experience relevant to that part of the work which the Subcontractor is to undertake. The qualifications and experience of the replacement(s) must equal or exceed those of similar personnel proposed by the Contractor in its Quote.  The State Contract Manager will forward the request to the Director for approval.  

NOTE: No substituted or additional Subcontractors are authorized to begin work until the Contractor has received written approval from the Director.

3.13.8.1	SMALL BUSINESS AND/OR DISABLED VETERANS’ BUSINESS SUBCONTRACTING SET-ASIDE CONTRACT 
Not applicable to this procurement. 

[bookmark: _Toc207101987][bookmark: _Toc240958259]3.13.9	RESERVED
Not applicable to this procurement. 

[bookmark: _Toc240958260]3.13.10	AFFIRMATIVE ACTION
The intended Contractor and its named Subcontractor(s) must submit a copy of a New Jersey Certificate of Employee Information Report, or a copy of Federal Letter of Approval verifying it is operating under a federally approved or sanctioned Affirmative Action program.  If the Contractor and/or its named Subcontractor(s) are not in possession of either a New Jersey Certificate of Employee Information Report or a Federal Letter of Approval, it/they must complete and submit the Affirmative Action Employee Information Report (AA-302).  Information, instruction and the application are available at https://www.state.nj.us/treasury/contract_compliance/index.shtml.

[bookmark: _Toc207101989][bookmark: _Toc240958261]3.13.11	RESERVED
Not applicable to this procurement. 

[bookmark: _Toc240958262][bookmark: _Toc207101990]3.13.12	STATE OF NEW JERSEY SECURITY DUE DILIGENCE THIRD-PARTY INFORMATION SECURITY QUESTIONNAIRE 
Not applicable to this procurement. 

[bookmark: _Toc240958263]3.13.13	BUSINESS REGISTRATION
[bookmark: OLE_LINK1]In accordance with N.J.S.A. 52:32-44(b), a Bidder and its named Subcontractors must have a valid Business Registration Certificate (“BRC”) issued by the Department of the Treasury, Division of Revenue and Enterprise Services prior to the award of a Contract.  A Bidder should verify its Business Registration Certification Active status on the “Maintain Terms and Categories” Tab within its profile in NJSTART. In the event of an issue with a Bidder’s Business Registration Certification Active status, NJSTART provides a link to take corrective action. 

[bookmark: _Toc99544656][bookmark: _Toc207101992][bookmark: _Toc240958264]3.13.14	Certification of Non-Involvement in Prohibited Activities in Russia or Belarus Pursuant to P.L.2022, c.3
The Bidder should submit the Certification of Non-Involvement in Prohibited Activities in Russia or Belarus Form.  Pursuant to P.L.2022, c.3, a person or entity seeking to enter into or renew a contract for the provision of goods or services shall certify that it is not Engaging in Prohibited Activities in Russia or Belarus as defined by P.L.2022, c.3, sec. 1(e).  If a Bidder does not submit the form with the Quote, the Bidder must comply within seven (7) business days of the State’s request or the State may deem the Quote non-responsive.
[bookmark: _Toc164411598][bookmark: _Toc240958265][bookmark: _Toc239417794][bookmark: _Toc239763944][bookmark: _Toc239764234][bookmark: _Toc239841925][bookmark: _Toc239843434]3.13.15	PUBLIC WORKS CONTRACTOR REGISTRATION
[bookmark: _Toc239417795][bookmark: _Toc239763945][bookmark: _Toc239764235][bookmark: _Toc239841926][bookmark: _Toc239843435]At the time of the Quote opening, the Bidder and all applicable named Subcontractor(s) performing public work must be registered in accordance with the Public Works Contractor Registration Act (PWCRA) N.J.S.A. 34:11-56.48 et seq. This registration is required for the various trade categories required to perform work as listed herein.
[bookmark: _Toc239417796][bookmark: _Toc239763946][bookmark: _Toc239764236][bookmark: _Toc239841927][bookmark: _Toc239843436]
[bookmark: _Toc239417797][bookmark: _Toc239763947][bookmark: _Toc239764237][bookmark: _Toc239841928][bookmark: _Toc239843437]For information about registering with the Department of Labor and Workforce Development in order to submit a Quote on or engage in the performance of any public works projects, please contact:
[bookmark: _Toc239417798][bookmark: _Toc239763948][bookmark: _Toc239764238][bookmark: _Toc239841929][bookmark: _Toc239843438]
[bookmark: _Toc239417799][bookmark: _Toc239763949][bookmark: _Toc239764239][bookmark: _Toc239841930][bookmark: _Toc239843439]Contractor Registration
[bookmark: _Toc239417800][bookmark: _Toc239763950][bookmark: _Toc239764240][bookmark: _Toc239841931][bookmark: _Toc239843440]New Jersey Department of Labor and Workforce Development
[bookmark: _Toc239417801][bookmark: _Toc239763951][bookmark: _Toc239764241][bookmark: _Toc239841932][bookmark: _Toc239843441]Division of Wage and Hour Compliance
[bookmark: _Toc239417802][bookmark: _Toc239763952][bookmark: _Toc239764242][bookmark: _Toc239841933][bookmark: _Toc239843442]PO Box 389 Trenton, NJ 08625-0389
[bookmark: _Toc239417803][bookmark: _Toc239763953][bookmark: _Toc239764243][bookmark: _Toc239841934][bookmark: _Toc239843443]Tel. 609-292-9464
[bookmark: _Toc239417804][bookmark: _Toc239763954][bookmark: _Toc239764244][bookmark: _Toc239841935][bookmark: _Toc239843444]Fax: 609-633-8591
[bookmark: _Toc239417805][bookmark: _Toc239763955][bookmark: _Toc239764245][bookmark: _Toc239841936][bookmark: _Toc239843445]https://www.nj.gov/labor/wageandhour/registration-permits/register/publicworksregistration.shtml
[bookmark: _Toc239417806][bookmark: _Toc239763956][bookmark: _Toc239764246][bookmark: _Toc239841937][bookmark: _Toc239843446]https://www.nj.gov/labor/wageandhour/prevailing-rates/public-works/index.shtml
[bookmark: _Toc239417807][bookmark: _Toc239763957][bookmark: _Toc239764247][bookmark: _Toc239841938][bookmark: _Toc239843447]
[bookmark: _Toc239417808][bookmark: _Toc239763958][bookmark: _Toc239764248][bookmark: _Toc239841939][bookmark: _Toc239843448]All Bidders, and their applicable named Subcontractors, should provide proof of registration with Public Works with their Quote submittal.
[bookmark: _Toc207101993][bookmark: _Toc240958266]TECHNICAL QUOTE 
The Bidder shall describe its approach and plans for accomplishing the work outlined in the Scope of Work. The Bidder must set forth its understanding of the requirements of this Bid Solicitation and its approach to successfully complete the Contract. The Bidder should include the level of detail it determines necessary to assist the Evaluation Committee in its review of the Bidder’s Quote.

[bookmark: _Toc207101994][bookmark: _Toc240958267]MANAGEMENT OVERVIEW
The Bidder shall set forth its overall technical approach and plans to meet the requirements of the Bid Solicitation in a narrative format.  This narrative should demonstrate to the Evaluation Committee that the Bidder understands the objectives that the Contract is intended to meet, the nature of the required work, and the level of effort necessary to successfully complete the Contract.  The narrative should demonstrate that the Bidder’s approach and plans to undertake and complete the Contract are appropriate to the tasks and subtasks involved. 

Mere reiterations of Bid Solicitation tasks and subtasks are strongly discouraged, as they do not provide insight into the Bidder’s approach to complete the Contract. The Bidder’s response to this section should demonstrate to the Evaluation Committee that the Bidder’s detailed plans and approach proposed to complete the Scope of Work are realistic, attainable and appropriate, and that the Bidder’s Quote will lead to successful Contract completion.

[bookmark: _Toc207101995][bookmark: _Toc240958268]CONTRACT MANAGEMENT
The Bidder should describe its specific plans to manage, control and supervise the Contract to ensure satisfactory Contract completion according to the required schedule.  The plan should include the Bidder’s approach to communicate with the State Contract Manager including, but not limited to, status meetings, status reports, etc.

[bookmark: _Toc207101996][bookmark: _Toc240958269]CONTRACT SCHEDULE
The Bidder should include a draft Contract schedule.  If key dates are a part of this Bid Solicitation, the Bidder’s schedule should incorporate such key dates and should identify the completion date for each task and sub-task required by the Scope of Work.  Such schedule should also identify the associated deliverable item(s) to be submitted as evidence of completion of each task and/or subtask.

The Bidder should identify the Contract scheduling and control methodology to be used and should provide the rationale for choosing such methodology.  

[bookmark: _Toc207101997][bookmark: _Toc240958270]MOBILIZATION PLAN
Not applicable to this procurement. 
[bookmark: _Toc207101998][bookmark: _Toc240958271]ADDITIONAL PLAN(S)
Not applicable to this procurement. 

[bookmark: _Toc207101999][bookmark: _Toc240958272]ORGANIZATIONAL EXPERIENCE
The Bidder should include information relating to its organization, personnel, and experience, including, but not limited to, references, together with contact names and telephone numbers, evidencing the Bidder’s qualifications, and capabilities to perform the services required by this Bid Solicitation.  The Bidder should include the level of detail it determines necessary to assist the Evaluation Committee in its review of Bidder’s Quote.

[bookmark: _Toc207102000][bookmark: _Toc240958273]LOCATION
The Bidder should include the address of where responsibility for managing the Contract will take place.  The Bidder should include the telephone number and name of the individual to contact.

[bookmark: _Toc207102001][bookmark: _Toc240958274]ORGANIZATION CHARTS
The Bidder should include an organization chart, with names showing management, supervisory and other key personnel (including Subcontractor management, supervisory, or other key personnel) to be assigned to the Contract.  The chart should include the labor category and title of each such individual.

[bookmark: _Toc207102002][bookmark: _Toc240958275]RESUMES
Detailed resumes that include the level of college or advanced degree as well as course of study should be submitted for all management, supervisory, and key personnel to be assigned to the Contract as follows:

A. Program Manager: P6 Level –  The Bidder should include one (1) resume;
B. Project Manager: P5 Level – The Bidder should include five (5) or more resumes;
C. Licensed Site Remediation Professional: P5 Level – The Bidder should include two (2) or more resumes;
D. Investigation Leader: P4 Level – The Bidder should include five (5) or more resumes;
E. Discipline Engineers: P4 Level – The Bidder should include four (4) or more resumes;
F. Program Wide Specialists: P4 Level – The Bidder should include four (4) or more resumes;
G. Senior Engineer or Scientist: P3 Level – The Bidder should include five (5) or more resumes;
H. Professional Support Staff: P2 or P1 Level – The Bidder should include ten (10) or more resumes; and
I. Technical Support Staff: T2 or T1 Level – The Bidder should include four (4) or more resumes.

Resumes should emphasize relevant qualifications and experience of these individuals in successfully completing Contracts of a similar size and scope to those required by this Bid Solicitation.  Resumes should include the following:

A. The individual's previous experience in completing each similar Contract;
B. Beginning and ending dates for each similar Contract;
C. A description of the Contract demonstrating how the individual's work on the completed Contract relates to the individual's ability to contribute to successfully providing the services required by this Bid Solicitation; and
D. With respect to each similar Contract, the name and address of each reference together with a person to contact for a reference check and a telephone number.

The Bidder should provide detailed resumes for each Subcontractor’s management, supervisory, and other key personnel that demonstrate knowledge, ability, and experience relevant to that part of the work which the Subcontractor is designated to perform.  

[bookmark: _Toc207102003][bookmark: _Toc240958276]EXPERIENCE WITH CONTRACTS OF SIMILAR SIZE AND SCOPE
The Bidder should provide a comprehensive listing of contracts of similar size and scope that it has successfully completed, as evidence of the Bidder’s ability to successfully complete services similar to those required by this Bid Solicitation.  Emphasis should be placed on contracts that are similar in size and scope to the work required by this Bid Solicitation.  A description of all such contracts should be included and should show how such contracts relate to the ability of the firm to complete the services required by this Bid Solicitation.  For each such contract listed, the Bidder should provide two (2) names and telephone numbers of individuals for each contracting party. Beginning and ending dates should also be given for each contract.

The Bidder must provide details of any negative actions taken by other contracting entities against them in the course of performing these projects including, but not limited to, receipt of letters of potential default, default, cure notices, termination of services for cause, or other similar notifications/processes.  Additionally, the Bidder should provide details, including any negative audits, reports, or findings by any governmental agency for which the Bidder is/was the contractor on any contracts of similar scope.  In the event a Bidder neglects to include this information in its Quote, the Bidder’s omission of this necessary disclosure information may be cause for rejection of the Bidder’s Quote by the State.

The Bidder should provide documented experience to demonstrate that each Subcontractor has successfully performed work on contracts of a similar size and scope to the work that the Subcontractor is designated to perform in the Bidder’s Quote.  The Bidder must provide a detailed description of services to be provided by each Subcontractor.

[bookmark: _Toc207102004][bookmark: _Toc240958277]FINANCIAL CAPABILITY OF THE BIDDER
The Bidder should provide sufficient financial information to enable the State to assess the financial strength and creditworthiness of the Bidder and its ability to undertake and successfully complete the Contract.  In order to provide the State with the ability to evaluate the Bidder’s financial capacity and capability to undertake and successfully complete the Contract, the Bidder should submit the following:
A. For publicly traded companies the Bidder should provide copies or the electronic location of the annual reports filed for the two (2) most recent years; or
B. For privately held companies the Bidder should provide the certified financial statement (audited or reviewed) in accordance with applicable standards by an independent Certified Public Accountant, including a balance sheet, income statement, and statement of cash flow, and all applicable notes for the most recent calendar year or the Bidder’s most recent fiscal year. 

If the information is not supplied with the Quote, the State may still require the Bidder to submit it.  If the Bidder fails to comply with the request within seven (7) business days, the State may deem the Quote non-responsive.

A Bidder may designate specific financial information as not subject to disclosure when the Bidder has a good faith legal/factual basis for such assertion.  The State reserves the right to make the determination to accept the assertion and will so advise the Bidder.

[bookmark: _Toc207102005][bookmark: _Toc240958278]STATE-SUPPLIED PRICE SHEET INSTRUCTIONS
The Bidder shall submit its pricing using the format set forth in the State-Supplied Price Sheet accompanying this Bid Solicitation and located on the “Attachments” Tab. Each Bidder is required to hold its pricing firm through the issuance of the Contract. Any additional or supplemental versions of the State-Supplied Price Sheet will not be accepted and may result in the Bidder’s Quote being deemed non-responsive.   
The Bidder must submit All-Inclusive Hourly Rate unit pricing for all price lines in order to be considered for award.  Failure to submit all pricing as instructed may result with the Quote being deemed non-responsive.
The State-Supplied Price Sheet contains ten (10) price line items. The Bidder must submit All-Inclusive Hourly Rate unit pricing for all ten (10) price lines for each year of the Contract (Year 1, Year 2, Year 3, and Year 4).  

Note: The All-Inclusive Hourly Rate Unit Pricing for each title shall be on a per person per hour basis. 

Any price changes including handwritten revisions or "white-outs" must be initialed.  Failure to initial price changes shall preclude a Contract award from being made to the Bidder pursuant to N.J.A.C. 17:12-2.2(a)(8). 
[bookmark: _Toc216786776][bookmark: _Toc240958279][bookmark: _Toc207102006]3.26.1	USE OF “NO CHARGE” ON THE STATE-SUPPLIED PRICE SHEET
All price lines must be filled out in accordance with the instructions above.  If the Bidder will supply an item on a price line free of charge, the Bidder must indicate “No Charge” on the State-Supplied Price Sheet accompanying this Bid Solicitation.  An entry of $0.00 on a price line will be interpreted as a Bidder supplying the good or service at “No Charge.” The use of any other identifier may result in the Bidder’s Quote being deemed non-responsive.




[bookmark: _Toc207102007][bookmark: _Toc240958280]SCOPE OF WORK
[bookmark: _Toc400531507][bookmark: _Toc428533978][bookmark: _Toc32310703]This Scope of Work (SOW) is intended to provide the Contractor with detailed descriptions of the tasks or subtasks that may be assigned for a site-specific Project that requires some level of professional investigation, data evaluation, and Remedial Investigation and/or Remedial Design. 

[bookmark: _Toc153956832][bookmark: _Toc207102008][bookmark: _Toc240958281]REGULATORY FRAMEWORK
All services provided under this Contract shall be conducted in accordance with applicable State environmental laws, regulations, and guidance.  These include, but are not limited to, the following:

A. Site Remediation Reform Act (SRRA), P.L. 2009, c.60 (C.58:10C-1 et seq.);
B. Technical Requirements for Site Remediation N.J.A.C. 7:26E et seq.;
C. New Jersey Soil Cleanup Standards N.J.A.C. 7:26D;
D. NJDEP Soil and Soil Leachate Remediation Standards for the Migration to Ground Water Exposure Pathway N.J.A.C. 7:26D-4;
E. New Jersey Ground Water Quality Standards N.J.A.C. 7:9C; 
F. New Jersey Surface Water Quality Standards N.J.A.C. 7:9B; 
G. Federal Surface Water Quality Criteria 40 CFR Part 131;
H. Comprehensive Environmental Response, Compensation, and Liability Act of 1980 (CERCLA), 42 USC 9605, as amended by the Superfund Amendments and Reauthorization Act of 1986 (SARA), P.L. 99-499; 
I. National Oil and Hazardous Substances Pollution Contingency Plan (NCP), 40 CFR Part 300;  
J. NJDEP Soil Reuse Guidance; and 
K. Administrative Requirements for the Remediation of Contaminated Sites (ARRCS) N.J.A.C. 7:26C et seq.  

The use of this Contract is permitted to NJDEP and other State agencies. The Contractor’s assigned Licensed Site Remediation Professional (LSRP) shall be responsible for full compliance with the applicable regulations and guidance. The Contractor, in these instances, shall assume full responsibility and liability for the accuracy and professional judgment of all work and all results, ensuring that all efforts ultimately support issuance of a Response Action Outcome (RAO). The Contractor shall ensure that the assigned LSRP submits all applicable forms and documents pursuant to NJDEP regulations. 

If the Contractor is performing work under this Contract for NJDEP’s CSRR only (does not include other NJDEP Programs or other State agencies), it is not required to pay/submit fees required of LSRPs and/or responsible entities pursuant to N.J.A.C. 7:26C-4 TITLE 7.  If the Contractor is performing work under this Contract for another NJDEP program or other Using Agency (other than NJDEP/CSRR), the LSRP fees are required and the Contractor shall ensure that these fees are submitted to NJDEP. 

[bookmark: _Toc153956833][bookmark: _Toc207102009][bookmark: _Toc240958282]PROJECTS/WORK ORDERS
The services performed by the Contractor for each site/Project under this Contract shall be performed in one (1) or more Work Orders, with each Work Order involving one (1) or more tasks/subtasks as described in this SOW. Each site-specific Work Order will specify which tasks/subtasks the Contractor shall perform. The need for subsequent work may be dependent upon the findings/results of the previous work efforts. The NJDEP may issue a decision to terminate a Project or stop work at any time.   

The NJDEP may select any or all of the tasks/subtasks described below in a specific Work Order for a Project. The tasks and subtasks described in this SOW represent the professional level of effort and types of work that may be required during different remedial phases of a Project. The NJDEP may engage the Contractor for a task/subtask but reduce the level of effort or level of detail for that effort. 

In most instances, the NJDEP will choose to undertake a site/Project in a phased approach and issue multiple Work Orders consisting of different tasks under a particular remedial phase.  The Contractor shall accept multiple Work Orders for multiple sites to be implemented and completed in the same time frame, while achieving all regulatory and mandatory timeframes, if applicable, as stipulated in the Administrative Requirements for Remediation of Contaminated Sites (ARRCS) N.J.A.C. 7:26C TITLE 7. In some instances, the NJDEP may issue a Work Order that combines tasks from both Remedial Investigation (RI) or Remedial Design (RD) phases.  Accordingly, the Contractor shall perform work under both phases concurrently, at a single site.    

Once the site-specific Work Order budget is established and agreed to by both the Contractor and the NJDEP, the Contractor shall complete the entire site-specific Work Order within or under budget. The  State will issue a Purchase Order, containing administrative content, for the site-specific Project.

[bookmark: _Toc153956834][bookmark: _Toc207102010][bookmark: _Toc240958283]PROJECT METHOD/WORKLOAD 

[bookmark: _Toc153956835][bookmark: _Toc207102011][bookmark: _Toc240958284]4.3.1	WORKLOAD
NJDEP anticipates assigning 20 or more Projects annually to each Contractor. Each Contractor may be assigned multiple Projects at one (1) time, each under a separate Work Order. The Contractor shall work on the assigned number of Projects concurrently.

It is anticipated that the majority of the professional environmental investigation and engineering work contemplated within the Scope of Work of this Bid Solicitation will be completed by the Contractor and not subcontracted. Fieldwork, such as surveying, well drilling, excavation, laboratory analyses, remedial system installation, etc. may be subcontracted, subject to the Contractor meeting Subcontractor requirements in accordance with this Bid Solicitation.   

If a Contractor is engaged with 20 simultaneous site-specific remedial Projects, that Contractor may refuse any additional Projects until the Project workload decreases. The NJDEP has the option to engage the other Contractor(s) whenever the State Assigned Designee determines that the offered Contractor cannot perform the new work in a timely manner or it is in the State’s best interest to assign the new work to other Contractor(s) for other technical, administrative, financial or legal reasons.

The site-specific work engaged under this Bid Solicitation may involve one (1) Work Order of one (1) or more tasks, or it may involve multiple Work Orders, with each subsequent Work Order dependent on the results and findings of the previous Work Orders. The Contractor shall not commence work until it receives a Purchase Order from the NJDEP.   

[bookmark: _Toc153956836][bookmark: _Toc207102012][bookmark: _Toc240958285]4.3.2	PROJECT ORDER OF ENGAGEMENT 
NJDEP intends to alternate each new site/Project among each of the Contractors. In the event of a conflict of interest with one (1) Contractor, the next Contractor will be offered work at that particular site/Project. If those Contractors have a conflict of interest for an assignment, then the next Contractor will be offered the assignment.  

The State’s Assigned Designee will review the incurred labor hours for each Contractor on a periodic basis to ensure a fair balance of hours is distributed.  The NJDEP also reserves the right to override the alternating assignment method for a specific Project if it is in the best interest of the State.  An example of a reason for overriding an assignment may be that the Contractor has significant past experience on a Project site and has extensive knowledge and familiarity with the contamination, geology, local community, and/or other factors that would result in a faster, more efficient, and cost-effective work effort. In the event of an override of the Project assignment order, the bypassed Contractor may be awarded the next two (2) consecutive Projects to compensate for the override and achieve the fair balance of labor hours to each Contractor.  The Contractor with the higher overall technical score resulting from the Quote evaluation will be issued the first Project in the alternating process, with the second highest being issued the second Project, so on and so forth.

[bookmark: _Toc153956837][bookmark: _Toc207102013][bookmark: _Toc240958286]4.3.3	PROJECT ACCEPTANCE AND TIMEFRAME
To maintain a timely Project schedule, the NJDEP may engage each site-specific Project either on a task-by-task basis through Work Orders or by issuing the Contractor a Work Order at the Project's start, not to exceed budgets.

For each Project identified, NJDEP will notify the Contractor by telephone and/or electronic mail and present a brief summary of the Project, the anticipated tasks and any schedule requirements, if applicable, as outlined below.  At Project notification, the Contractor may be provided with information including, but not limited to, the following: 

A. Numerical identification of the site;
B. Location of the site;
C. Description of the site;
D. Potential Responsible Party (PRP); and
E. Purpose and intent of the assignment and outline of anticipated tasks. 
         	
The NJDEP plans to seek recovery of the cleanup costs of specific sites from any and all responsible parties and will anticipate the possibility of litigation with one (1) or more of these parties. In order to avoid a conflict of interest or the appearance of a conflict, the NJDEP requires that the Contractor submit a Conflict of Interest Certification Form to NJDEP within ten (10) Business Days of Project assignment date (See Appendix A - Conflict of Interest Certification Form) and prior to the commencement of Project work.      

Once NJDEP has accepted the Conflict of Interest Certification, the Contractor shall prepare a scope of work, cost estimate, and a Project schedule.  The Contractor shall submit them to the NJDEP within ten (10) Business Days of notification. The Contractor's initial work and cost estimate shall typically address only tasks and subtasks assigned by the NJDEP. Based on the initial work completed, the Contractor shall plan and propose to NJDEP the next phase of work or subsequent tasks including a scope of work and cost estimate. The Contractor shall ensure the Project scope of work and cost estimate include, at a minimum, the following elements:

A. Project task outline;
B. Project team including all Subcontractors;
C. Scope of work and task-specific justification;
D. Schedule detailing work efforts; and
E. Price proposal, including:
1. Breakdown of hours and cost per task (hourly labor rates are all-inclusive and must not exceed State Supplied Price Sheet rates); and
2. All Subcontractor all-inclusive rates. Note: Subcontractor rates for performance of titles found on the State-Supplied Price Sheet must be invoiced and paid at the awarded Contract rates.

The NJDEP will review the proposed scope of work, cost estimate, and provide comments to the Contractor to finalize the Project.  The NJDEP’s response can include comments and/or changes to the work and task outline, the schedule, the deliverable, the projected hours and/or the projected costs and profit amount. 

The Contractor shall finalize the scope of work and cost proposal within ten (10) Business Days following the NJDEP’s response.  

The Contractor shall propose the projected maximum number of hours for each task.  The NJDEP will review and approve or require adjustment.   

The NJDEP will issue a Purchase Order once the above tasks are completed by the Contractor and approved by the NJDEP.      

The Contractor shall conduct a monthly review of the work effort of a Project to assess the hours expended.  If the Contractor expects to exceed the maximum number of hours, the Contractor shall notify the NJDEP Site Manager within ten (10) Business Days and include justification. The Contractor proposed change must be approved in advance by the NJDEP prior to any additional work effort.  In the event the Contractor exceeds the maximum number of hours for a task within the original scope of work without prior NJDEP approval, the Contractor is not entitled to additional compensation. If the NJDEP approves the change in hours in advance of the work, then the Contractor is entitled to compensation for the additional agreed upon amount of time and attendant personnel professional or technical labor category level.  

If NJDEP requires an LSRP for the Project, the Contractor shall submit a LSRP notification of retention or Dismissal Form (https://dep.nj.gov/srp/forms/). The form shall be submitted when the Contractor submits Appendix A - Conflict of Interest Certification Form, or at any point in the Project an LSRP is required.

[bookmark: _Toc153956838][bookmark: _Toc207102014][bookmark: _Toc240958287]4.3.4	CONFLICT OF INTEREST 
For purposes of this Bid Solicitation, a Contractor shall be deemed to have had a business relationship with a Potentially Responsible Party (PRP) if it has had such a relationship with a parent, subsidiary, predecessor or successor of such a party, or if it has been engaged by independent legal representatives on behalf of any of such parties.

The Contractor shall notify NJDEP of any past business relationship, and any past or prospective work at the site during the preceding five (5) years from the initiation of the Project between the Contractor and any PRP. If the Contractor notifies NJDEP of any such past or prospective relationship or site work, then NJDEP may determine whether the relationship or work might constitute a conflict of interest between the Contractor and the PRP.    

In evaluating specific Project under this Contract, NJDEP may consider whether and to what extent the Contractor has done prior work on the site, has (or has had) business relationships with PRPs for Remediation at the sites covered by this Contract, in order to determine whether to disqualify the Contractor from the Project. The Contractor shall provide the nature, extent, volume and time frames of any such business relationships to the NJDEP in order that an evaluation can be made as to the potential conflict.

Where a Contractor seeks to be disqualified from a Project because of prospective work with PRPs at the site, the Contractor must demonstrate to the NJDEP the likelihood and significance of that work for the Contractor. The decision to disqualify a Contractor for a Project shall be made within the sole discretion of NJDEP. The Contractor shall agree not to contest NJDEP’s decision. If NJDEP awards a Project to a Contractor, the Contractor must undertake that Project and avoid future business relationships and future site work with the PRP(s) during the term of this Contract, unless specifically approved by NJDEP.

The Contractor shall agree and understand that the NJDEP may reject or terminate a Project under this Contract if and when the NJDEP determines that a conflict of interest, or the appearance of a conflict of interest, exists between the Contractor and the NJDEP’s interest in cost recovery activities for the cleanup of a site. The NJDEP will make such determination on a case by case basis using information supplied by the Contractor and otherwise obtained. The Contractor shall agree to accept as final any determination by the NJDEP on this issue.

If during the course of a Project, the Contractor becomes aware of any contractual or other business relationship occurring during the preceding five (5) years between the Contractor and any PRP for the cleanup costs at a site, the Contractor shall immediately convey this to the NJDEP.

[bookmark: _Toc153956839][bookmark: _Toc207102015][bookmark: _Toc240958288]4.3.5	CONFLICT OF OBLIGATIONS
The Contractor hereby affirms that they shall not, during the Contract term, perform any other work on the sites covered by this Contract or enter into any contract, subcontract, or business relationship of any kind, whether or not related to the subject matter of this Contract, with persons or entities listed as PRPs for a Project nor with any of their parent corporations, subsidiaries, or successors, nor with any independent legal representative acting on behalf of such parties without the express written permission of the Commissioner or chief executive of the NJDEP.

As to each of the PRPs identified by the NJDEP, the period covered by this restriction shall extend from the date of notification of the Contractor for a Project under this Contract until after: 

A. Five (5) years from the date of final completion of work under the Project; or 
B. Final judgment, including all potential appeals in a court of competent jurisdiction of any claims initiated by the State or the United States against said party provided that such claims are made in a court of law within five (5) years from final completion.  This later restriction shall apply only to claims that are related to the presence, or previous presence of hazardous substances at or near the real property referred to on the sites under this Contract. This restriction shall be terminated only upon written notice from the NJDEP that any such claims have been finally adjudicated which notice may be requested by the Contractor. 

[bookmark: _Toc153956840][bookmark: _Toc207102016][bookmark: _Toc240958289]PERSONNEL REQUIREMENTS 
The Contractor shall ensure the proposed personnel meets the requirements of Bid Solicitation Section 4.4, Personnel Requirements. The NJDEP consider all P3, P4, P5, and P6 level personnel to be key personnel under this Contract. Accordingly, additions/substitutions of personnel at these professional (P) levels must be reviewed and approved by the State’s Assigned Designee, per Bid Solicitation Section 5.5, Substitution of Staff. Additions/substitutions of P2, P1 and technical (T) level personnel do not need review and approval by the State’s Assigned Designee, if the additions/substitutions meet the respective P level and T level qualifications and provisions specified in this Contract, the State’s Assigned Designee is informed of any roster changes at these levels, and an updated roster is submitted to the NJDEP. State’s Assigned Designee’s approval is required if the additions/substitutions of P2, P1 and T level personnel do not meet the qualifications specified in this Contract.

The labor/personnel categories described below are considered typical categories required to accomplish the work specified in this Bid Solicitation and are to be used for establishing personnel rates on the State-Supplied Price Sheet  for this Bid Solicitation. The performance of various types of work by Labor/personnel categories under this Contract may be subject to the NJ Prevailing Wage Act and it is the responsibility of the Contractor to follow all applicable and related statutes, rules, and regulations.

The Contractor shall ensure all Contractor and Subcontractor personnel have documentation to legally work in the United States.

[bookmark: _Toc153956841][bookmark: _Toc207102017][bookmark: _Toc240958290]4.4.1	PROFESSIONAL LABOR CATEGORIES 
The Contractor shall ensure the professional labor categories meet the requirements below. 

A. PROGRAM MANAGER—P6 Level

The Program Manager shall:

1. Provide top-level oversight and supervision of all activities, services, and work products under this Contract in engineering or scientific subject areas;
2. Apply company policy and provide guidance to project managers and other key personnel and senior technical/scientific personnel on engineering or scientific subject areas;
3. Supervise discussions among senior professionals and make final decisions on complex technical issues for Projects;
4. Operate mostly independently in the top levels of the company;
5. Manage and maintain the personnel roster for this Contract; and 
6. Coordinate with the State’s Assigned Designee for all Project s under this Contract.

Qualifications:  This individual should have a minimum of Bachelor of Science (B.S.) Degree in civil/environmental engineering or related engineering, technical, geological or scientific field.

Experience: This individual should have a minimum of twelve (12) years or more in civil and/or environmental engineering, hydrogeologic/geological sciences or environmental/biological/chemical sciences, including at least eight (8) years in hazardous site Remediation projects involving RI, RD, and/or RA.

B. PROJECT MANAGER —P5 Level

Under general supervision of the Program Manager, the Project Manager is responsible for all technical aspects, approaches and decisions for each Project and for full compliance with the applicable NJDEP regulations and guidance. The Project Manager shall:
1. Plan, coordinate, and supervise multiple Projects of major significance, necessitating advanced experience and knowledge with site Remediation work and the ability to originate and apply new and unique methods and procedures;
2. Be responsible for overall management, implementation and completion of all tasks and subtasks included in a specific Project;
3. Conduct Project team meetings as necessary;
4. Direct support staff;
5. Supply technical advice and counsel to other professionals;
6. Review Project work products prepared by staff;
7. Be responsible for Project schedules, milestones, and goals, and;
8. Be responsible for invoicing and progress reporting on all Projects. Coordinate with the State’s Assigned Designee for each Project under their supervision.

Qualifications:  These individuals should have a minimum of B.S. Degree in civil/environmental engineering or related engineering, technical, geological, chemistry or science field.

Experience: These individuals should have a minimum of eight (8) years in environmental engineering or environmental science, with six (6) years or more in hazardous site Remediation projects involving RI, RD, and/or RA.

NOTE: Using Agencies that heavily rely on P5 LSRPs can still use P5 Project Managers for other tasks under the direction of the P5 LSRP.
 	
C. LICENSED SITE REMEDIATION PROFESSIONAL—P5 Level

The LSRP assigned to a Project is responsible for all technical aspects, approaches and decisions for that Project and for full compliance with the applicable NJDEP regulations and guidance. The LSRP shall submit all applicable forms and documents pursuant to NJDEP regulations to the State’s Assigned Designee and the NJDEP.

The LSRP shall:

1. Plan, coordinate, and supervise multiple Projects of major significance, necessitating advanced experience and knowledge with site Remediation work and the ability to originate and apply new and unique methods and procedures;
2. Be responsible for overall management, implementation and completion of all tasks and subtasks included in a specific Project;
3. Conduct Project team meetings as necessary;
4. Direct support staff;
5. Supply technical advice and counsel to other professionals;
6. Review Project work products prepared by staff;
7. Be responsible for Project schedules, milestones, and goals;
8. Be responsible for invoicing and progress reporting on all Projects; and 
9. Generally operate with a wide latitude for action or decision without prior approval.

The Contractor must be willing to assign up to ten (10) Projects to each LSRP, unless the Contractor proposes to include more than two (2) LSRPs on the roster.  
 
Qualifications:  These individuals should have a minimum of B.S. Degree in civil/environmental engineering or related engineering, technical, geological, chemistry or science field.

Experience:  These individuals should have a minimum of eight (8) years of experience in environmental engineering or environmental or hydrogeological science, with six (6) years or more in hazardous site Remediation projects involving RI, RD, RA, and/or remedial construction. 

The LSRP should also have experience working as a senior project manager or LSRP on at least four (4) previous successfully completed RI, RD, and/or RA Projects similar to the SOW described in this Bid Solicitation.

D. INVESTIGATION LEADER—P4 Level 

Under general supervision of an LSRP or a Project Manager, the Investigation Leader shall:

1. Plan, coordinate, and supervise up to five (5) site-specific work tasks conducted during a Project, normally involving the critical components of a Project;
2. Estimate and schedule work to meet completion dates;
3. Direct field activities/assistance, review progress, and evaluate results; 
4. Make changes in methods, design and equipment where necessary in the field;
5. Review technical reports and work products prepared by engineering and technical staff; 
6. Operate with some latitude for unreviewed action or decision;
7. Carry out assignments associated with Projects;
8. Write and compile technical reports and review technical reports prepared by junior engineers;
9. Perform engineering evaluations and calculations of moderate to high complexity;
10. Translate technical guidance received from supervisor into usable data applicable to the assignments; 
11. Coordinate the activities of juniors or technicians;
12. Perform data collation, evaluation and correlation;
13. Conduct Quality Assurance/Quality Control (QA/QC) evaluations; and
14. Provides specialized scientific, geologic, or hydrogeological support to site-specific assignments. 

Qualifications:  These individuals should have a minimum of B.S. or Bachelor of Arts (B.A.) Degree in engineering, environmental science, geology/hydrogeology, chemistry, or related technical science or engineering discipline.

Experience:   This individual should have a minimum of six (6) years in the environmental field, with three (3) years or more in hazardous site Remediation projects involving RI, RD, and/or RA.

E. DISCIPLINE ENGINEERS – P4 Level

The NJDEP expects Discipline Engineers to be available to simultaneously supervise multiple site-specific Projects requiring engineering design or engineering evaluations. Based on this expectation, the Contractor must be willing to assign a minimum of four (4) full time equivalent Discipline Engineers at a given time in order to handle the potential caseload anticipated for this Contract.

The Discipline Engineer shall:

1. Be responsible for all technical engineering evaluations and design engineering aspects, related to their expertise, for an assigned Project/site;
2. Be a Licensed Professional Engineer in the State of New Jersey; and
3. Be responsible for the comprehensive review and evaluation of site-specific investigation results to be applied to any engineering decisions or direction for the design and implementation of remedial measures or smaller-scale Remediation  systems.

Qualifications: These individuals should have a minimum of three (3) years’ experience working as a project engineer on hazardous site Remediation projects similar to those described in this Bid Solicitation’s SOW, and must be a Licensed Professional Engineer (PE) in the State of New Jersey.

F. PROGRAM-WIDE SPECIALISTS – P4 level

The NJDEP expects that these specialists will be primarily dedicated and available to simultaneously assist with all Projects under this Contract.  Based on this expectation, the Contractor must be able to assign a minimum of three (3) full time equivalent Program-Wide Specialists at a given time to handle the potential caseload anticipated for this Contract.

The Program-Wide Specialists shall:

1. Be responsible for supporting all Projects relative to their specialty. For example, Health and Safety Specialists, Data Validation/Laboratory Quality Assurance/Quality Control Specialists, Ecological/Human Health Risk Assessors, etc.;
2. Provide support in their specialty to all Projects assigned to the Contractor; and
3. Have experience in preparing work plans, evaluating data and reports, preparing reports documenting their efforts, conducting/overseeing fieldwork and Subcontractors, and/or conducting research, as it may relate to their particular specialty on a site-specific Project.

Qualifications: These individuals should have a minimum of a B.S. or B.A. Degree in engineering, environmental science, geology/hydrogeology, chemistry, or related technical science or engineering discipline. 

Experience: These individuals should have experience working as a support specialist in their area of expertise on hazardous site Remediation projects like the scope of tasks as described this Bid Solicitation.

G. SENIOR ENGINEER OR SCIENTIST—P3 Level 

Under supervision of a project engineer or senior engineer/scientist, or team/task leader, the Senior Engineer or Scientist shall:

1. Carry out assignments associated with Projects;
2. Write technical/scientific reports;
3. Perform engineering evaluations, scientific data evaluations, and calculations of moderate complexity;
4. Assist junior engineers and technicians;
5. Conduct fieldwork and oversee non-professional Subcontractors; and
6. Work independently with supervisor review.

Qualifications:  These individuals should have a minimum of a B.S. or B.A. Degree in engineering or a related engineering field, biology, chemistry, ecology, health science, geology, or other science or technical field.

Experience:  These individuals should have a minimum of three (3) years environmental fieldwork experience in contaminated media sample collection, well-drilling, geological logging, well sampling, air sampling, or environmental data management/modeling.

H. PROFESSIONAL SUPPORT STAFF—P2 or P1 Level

A Professional Support Staff member with a science, engineering, or technical background.

Qualifications:  These individuals should have a minimum of a B.S. or B.A. degree in science, engineering, or another technical field.

Experience:  These individuals should have a minimum of two (2) years environmental experience or working as a fieldwork trainee.

[bookmark: _Toc153956842][bookmark: _Toc207102018][bookmark: _Toc240958291]4.4.2	TECHNICAL SUPPORT STAFF

A. LEVEL 2 (T2)
Technical Support Staff Level 2 (T2) may supervise lower level technicians and field activities. Technical Support Staff Level 2 shall:

1. Perform assignments of moderate to high complexity;
2. Work under general supervision of a scientist or engineer;
3. Prepare Computer-Aided Design and Drafting (CADD) drawings and other detailed technical figures, drawings, and tables;
4. Perform data entry as directed;
5. Operate various types of field instruments and equipment;
6. Collect environmental samples;
7. Collect, record, and analyze field data; and
8. Prepare field sampling summary reports.

Qualifications: These individuals should have a minimum of a B.S. or B.A. degree in science, engineering, or another technical field.

Experience:  These individuals should have a minimum of four (4) or more years of experience in the related field. 

B. LEVEL 1 (T1)

Technical Support Staff Level 1 (T1) shall:

1. Perform assignments of low to moderate complexity under close supervision;
2. Prepare CADD drawings;
3. Conduct database management, budget/financial tracking;
4. Perform data entry and prepare tables as directed;
5. Operate field instruments and equipment; and
6. Collect and record field data. 

Qualifications: These individuals should have a minimum of a high school diploma.

Experience:  None required.

[bookmark: _Toc153956843][bookmark: _Toc207102019][bookmark: _Toc240958292]TASK 1 - WORK ORDER MANAGEMENT

[bookmark: _Toc153956844][bookmark: _Toc207102020][bookmark: _Toc240958293]4.5.1	SUBTASK 1:1 – PROJECT MANAGEMENT
The Contractor shall assign the management of each site-specific Project to one (1) Project Manager who shall act as the main contact for the execution of this work. The Contractor shall also specify and assign an LSRP to each Project if requested by NJDEP. The Contractor shall ensure the Project Manager:
A. Provides direction, coordination and thorough knowledge of the day-to-day status of the work in progress;
B. Attends all meetings requested by the NJDEP;
C. Establishes the work schedules, meeting milestones, and regulatory and mandatory timeframes for each Project;
D. Establishes and manages the budget for each Project to ensure that all work stipulated in each Work Order is successfully completed within budget; and
E. Manages and certifies each invoice submitted to the State’s Assigned Designee for payment under each Project.

The Contractor shall include a narrative summary and detailed progress report of all work completed by both the Contractor and any Subcontractors within the invoice period with each monthly invoice package.   

[bookmark: _Toc153956845][bookmark: _Toc207102021][bookmark: _Toc240958294]4.5.2	SUBTASK 1.2 – PROJECT SCHEDULE 
The Contractor shall ensure each site-specific Project has a schedule.  In that schedule, the Contractor shall detail the tasks and timeframes necessary to achieve any mandatory or regulatory milestones. The Contractor shall ensure the schedule includes a task/subtask activity bar chart or method sequence of events.  The schedule shall include, but not be limited to, all applicable items such as:
A. Task/subtask start and completion dates;
B. Deliverable dates;
C. Data evaluation/report preparation/office work;
D. Subcontractor period(s) of performance and time necessary to engage Subcontractors; 
E. Project meetings/presentations; and
F. Access agreements and permit applications.

The Contractor shall provide a detailed schedule for each specific Project to be submitted as a deliverable to the NJDEP Site Manager.  The final schedule shall be the first deliverable prepared and submitted by the Contractor to the NJDEP Site Manager. The Contractor shall prepare and submit the final schedule within ten (10) Business Days after the Contractor has received the Work Order for the Project.  
The Contractor shall meet the established schedule for each Project. If the Contractor determines, at any point during the Project, that a scheduled milestone will not be met, the Contractor must submit a written justification to the NJDEP Site Manager for not meeting the milestone within ten (10) Business Days after the missed milestone. 

[bookmark: _Toc153956846][bookmark: _Toc207102022][bookmark: _Toc240958295]4.5.3	SUBTASK 1.3 – PROJECT COORDINATION 
The Contractor's primary contact for all Contract-related matters, throughout the course of each Project is the State’s Assigned Designee, issuing each specific Work Order and approving and paying all Work Order invoices. The Contractor shall receive all Contract orders and approvals through the State’s Assigned Designee. The Contractor shall not, without prior approval of the State’s Assigned Designee, communicate about the Project progress to anyone outside of the State’s Assigned Designee’s Using Agency, unless stipulated otherwise.
The Contractor shall provide communication with and respond to questions, concerns and/or comments/actions issued by other NJDEP CSRR bureaus, outside the Publicly Funded Response Element, pursuant to compliance with Site Remediation Reform Act (SRRA) and the Administrative Requirements for the Remediation of Contaminated Sites (ARRCS) rules. For example, following submission of any forms or documents to the Remediation Review Element, the Contractor shall provide communication with and respond to any issues raised by that Remediation Review Element or related to that Remediation Review Element’s role.  The NJDEP Site Manager will be appraised of all such communications.

[bookmark: _Toc153956847][bookmark: _Toc240958296][bookmark: _Toc207102023]TASK 2 - PUBLIC PARTICIPATION AND AGENCY COORDINATION 

[bookmark: _Toc153956848][bookmark: _Toc207102024][bookmark: _Toc240958297]4.6.1	SUBTASK 2.1 – COMMUNITY RELATIONS AND NOTIFICATIONS 
The Contractor shall provide compliance with the provisions for Notification and Public Outreach found at N.J.A.C. 7:26E-1.4 https://dep.nj.gov/wp-content/uploads/rules/rules/njac7_26e.pdf of the New Jersey Technical Requirements for Site Remediation and applicable guidance found at www.nj.gov/dep/srp/. The Contractor must address, plan, and budget for these provisions, contingent on the information gathered for a particular site or Work Order effort. These provisions vary from Project to Project, depending on the phase of work being undertaken and the level of responsibility given to the Contractor under a particular Project.  Additionally, unanticipated changes in site conditions, such as identification of Immediate Environmental Concern (IEC) issues during an investigation may trigger additional notification, community relations, and public outreach actions that must be taken by the Contractor. The Contractor shall evaluate all available information about the history of a site, the location of a site within a particular community, and the potential threats and issues a particular site may present. Community relations, notifications, and outreach efforts can be phased and addressed as needed in multiple Work Orders as more knowledge regarding a site is collected.  The Contractor shall be responsible for the following, if/as applicable:

A. Preparation and mailing of fact sheets;
B. Questionnaires;
C. Site updates;
D. Access agreements;
E. Site signage;
F. Meeting minutes; or 
G. Responses to comments from officials and community members.  

[bookmark: _Toc153956849][bookmark: _Toc207102025][bookmark: _Toc240958298]4.6.2	SUBTASK 2.2 – PROJECT MEETINGS AND PRESENTATIONS 
The Contractor shall prepare and budget for meetings and presentations as deemed necessary by the NJDEP on a Project-specific basis. The Project meetings may include, but are not limited to, the following topics: technical issues, community relations, State negotiations with responsible entities, progress, budget, changed site conditions, and results presentations. The Contractor shall, as needed, prepare an agenda, documents, figures, graphics, etc. for meetings and follow up with minutes summarizing the meeting discussions and issue resolutions.

The Contractor shall, as needed and directed by the NJDEP, attend and give presentations at public meetings. These meetings may be held at the initiation of Project activities, upon completion of major phases of work, or upon request of federal, State, or local officials or community groups.  In certain cases, additional update meetings may be warranted with officials or a community.  

The Contractor shall, as needed and directed by the NJDEP, make presentations to federal, State or local officials, community groups, local residents or the NJDEP at certain milestones within a Project effort.  Such presentations and community relations work efforts may include, without limitation:

A. Presentation upon the Contractor’s development of a conceptual investigation approach for a specific site;
B. Meetings and presentations to State and local officials, responsible entities, community advisory groups and community members/residents at various Project milestones;
C. Preparation and distribution of Project-related fact sheets;
D. Public information sessions; and
E. Public hearings.

[bookmark: _Toc153956850][bookmark: _Toc207102026][bookmark: _Toc240958299]TASK 3 – INFORMATION COMPILATION 

[bookmark: _Toc153956851][bookmark: _Toc207102027][bookmark: _Toc240958300]4.7.1	SUBTASK 3.1 – FILE REVIEW AND BACKGROUND INVESTIGATION
The Contractor shall complete a comprehensive file review and develop a site background summary and conceptual investigation approach for each new Project site. This effort shall be used in developing the Site-Specific Work Plans and results reports. The objectives are to:

A. Familiarize the Contractor with the history of the site, current and former land use, and industrial or commercial operation history; 
B. Collect and review information and data generated previously on the site from past investigations; and
C. Identify data and information needs for planning and performance of the investigation/evaluation tasks and development of the investigation work plan, Quality Assurance Project Plan (QAPP) (see Appendix D - NJDEP Master Quality Assurance Plan (QAPP) Minimum Requirements, for details), and site-specific Health and Safety Plan (HASP) (see Appendix C - NJDEP Health and Safety Plan (Programmatic HASP) Minimum Requirements, for details), as applicable. 

The Contractor shall ensure the file review and background investigation is conducted and conformed to the requirements as described in the NJDEP Technical Requirements for Site Remediation, N.J.A.C. 7:26E et. al. (https://dep.nj.gov/wp-content/uploads/rules/rules/njac7_26e.pdf) as applicable.
	
The Contractor shall arrange, through the NJDEP Office of Record Access, a comprehensive review of all existing site/Project files within NJDEP.  Additionally, the Contractor shall research county and local government agency files for related site information. The Contractor shall obtain aerial photos of the site and contact local utilities for information regarding the location of underground utility lines. The Contractor shall also obtain or otherwise review:

A. Sanborn Fire Insurance Maps;
B. MacRae's Industrial Directory;
C. Property title and deed;
D. Federal, State and/or local files and permits;
E. United States Geological Survey (USGS) 7.5 minute topographic quadrangle; 
F. Current site and area zoning approvals and proposals; and
G. NJDEP databases, including without limitation, Geographic Information System (GIS) data.

The Contractor shall conduct a site inspection for each new Project to identify and document significant site features/characteristics, including without limitation: 

A. Stressed vegetation;
B. Visible or apparent discharges to air, soil, surface water, and groundwater;
C. Apparent storage, staging, spill and disposal areas;
D. Potential contaminant types and potential contaminant migration pathways;
E. Potential impacted media;
F. Community setting and surrounding property land use;
G. Potential structural/physical hazards or other site limitations/restrictions;
H. Sensitive receptors (schools, childcare centers, etc.) on and/or in close proximity to the site;
I. Remedial Action equipment; and
J. Adjacent properties where off-site access may be needed for future investigation efforts.

Upon completion of this subtask, the Contractor shall have a complete understanding of the site and the surrounding community and be able to present to the NJDEP a comprehensive description of the site ownership history, operational/land use history and physical and environmental setting. The Contractor shall have a full compilation and understanding of all existing past analytical data collected for the site.  

[bookmark: _Toc240958301]4.7.2	SUBTASK 3.2 – TECHNICAL RESEARCH
The Contractor shall conduct a comprehensive literature search and/or case study review and evaluation of subject matter related to a specific Project.  In some instances, the NJDEP will require that the Contractor perform technical research in order to assist the State in evaluating specialized site conditions, evaluating remedial technology options, evaluating chemical/contaminant characteristics, performing modeling studies, etc. The Contractor shall document findings of this research effort in a technical report submission as a standalone document or when needed to supplement another to the NJDEP and may be asked to make formal presentations regarding the findings and conclusions to the NJDEP, community members or other State and/or local officials.   

[bookmark: _Toc153956853][bookmark: _Toc207102029][bookmark: _Toc240958302]TASK 4 – SURVEYING AND MAPPING
The Contractor shall provide all required surveying services necessary to perform field investigations and RD work under this Contract. The Contractor shall ensure:

A. That all surveying documents provided by the State are utilized to the maximum extent possible;
B. The basis of bearings and elevations of all surveys generated are in accordance with New Jersey’s requirements for Geographic and Vertical Datums, specifically, New Jersey State Plane Coordinate System, North American Datum of 1983 (NAD 83), and North American Vertical Datum of 1988 (NAD 88);
C. The accuracy of the survey is maintained horizontally to 0.1 foot and vertically to 0.01 foot;
D. All coordinates, elevations and distances are in feet;
E. All surveys are signed, sealed, and certified by a New Jersey Licensed Professional Land Surveyor; and 
F. The New Jersey Licensed Professional Land Surveyor shall obtain sufficient documentation and evidence to render a survey plat that is correct and accurate. Such information may include, but not be limited to, earlier surveys, record deeds, title reports, original fact maps, public records, and state, county and municipal maps.

The required survey work may include the subsequent subtasks. 

[bookmark: _Toc153956854][bookmark: _Toc207102030][bookmark: _Toc240958303]4.8.1	SUBTASK 4.1 – SITE PROPERTY SURVEYS 	
The Contractor shall ensure that all work includes, at a minimum, the requirements as set forth in the State Board of Professional Engineers and Land Surveyors Administrative Rules and Regulations, Chapter 40, Sub Chapter 5, Paragraph 13:40-5. The Contractor shall ensure:

A. A site survey map that clearly depicts site property boundaries and corners, easements, right of ways, structures and adjacent property boundaries noting current owners and addresses, lot and block designation, and all other pertinent property data.  This will also include all properties within 200 feet of the site;
B. The maps depicting the entire site including off-site properties/receptors are scaled at one (1) inch equals 200 feet or less;
C. The maps depicting the individual site only, excluding off-site features are scaled at one (1) inch equals 40 feet or less;
D. The area of the properties surveyed are stated in square feet and acres;
E. The acreage is rounded to the nearest one thousandth of an acre;
F. All straight line courses are defined by bearings and distances; and
G. Curves are defined by radius, arc length, chord bearing, and chord length.

[bookmark: _Toc153956855][bookmark: _Toc207102031][bookmark: _Toc240958304]4.8.2	SUBTASK 4.2 – GLOBAL POSITIONING SATELLITE (GPS) UNITS 
The Contractor shall ensure each sampling point be located by establishing horizontal coordinates (north and east) or latitude and longitude with GPS units capable of an accuracy of plus or minus three (3) feet.  In order to achieve the required accuracy of plus or minus three (3) feet, the Contractor shall provide two (2) GPS operators and two (2) GPS units, where one (1) of the units shall serve as a fixed point.  The operators of the GPS units are not required to be licensed surveyors.  Further information on GPS requirements can be found on the NJDEP web site: https://dep.nj.gov/gis/.

[bookmark: _Toc153956856][bookmark: _Toc207102032][bookmark: _Toc240958305]4.8.3	SUBTASK 4.3 – TOPOGRAPHIC MAP OF THE SITE 
The Contractor shall ensure that the Topographic Map be based on aerial photography, a ground-based survey, or a combination of both. The level of accuracy for the horizontal and vertical survey information and the contour intervals shall be determined on a site/Project-specific basis, depending on the level of accuracy required for the engineering effort. The map shall at a minimum include utility lines, streams, ditches, water bodies, structures, sidewalks, streets, and all other significant physical and environmentally sensitive features. Aerial photographs, if used, shall be current within two (2) years of the date of the issuance of the Work Order for the Project if available, unless otherwise approved by the NJDEP. The Contractor shall ensure the following aerial information is provided:   

A. Taken by: (Organization);
B. Reference: (File number or Identification);
C. Date of flight: (Within two [2] years of the issuance of the Work Order for the Project) if available; and 
D. Scale. 

[bookmark: _Toc153956857][bookmark: _Toc207102033][bookmark: _Toc240958306]4.8.4	SUBTASK 4.4 – CONTRUCTION SURVEY MONUMENTS 
The Contractor shall install two (2) concrete survey monuments marked with durable caps and identifying numbers.  The Contractor shall ensure:

A. These two (2) monuments are located on the site in clear view of each other so that the baseline established is a straight line course that passes through these two (2) monuments;
B. These monuments are located horizontally by the New Jersey State Plane Coordinate System and vertically by the National Geodetic Vertical Datum;
C. The construction site plan drawing included the monument locations, coordinates, and elevations; and 
D. All proposed construction work is located with reference to the construction survey monuments and/or baseline.

[bookmark: _Toc153956858][bookmark: _Toc207102034][bookmark: _Toc240958307]4.8.5	SUBTASK 4.5 – INVESTIGATION MAPPING
The Contractor shall ensure that all sample locations, well locations, test pits, soil borings, and other locations shall be depicted on drawings with coordinates and elevations to the nearest 0.1 feet accuracy. The investigation map shall be scaled at one (1) inch equals 40 feet or less.  In addition, on the investigation maps, at a minimum, the following information shall be depicted:

A. Groundwater elevation contours with flow direction for each aquifer; 
B. Isopleth lines for groundwater contaminant concentrations, including horizontal/vertical extent of any free product zones for each round of sampling; and
C. Isopleth maps for soil sample results.

[bookmark: _Toc153956859][bookmark: _Toc207102035][bookmark: _Toc240958308]4.8.6	SUBTASK 4.6 – NJDEP GEOGRAPHIC INFORMATION SYSTEM (GIS)
The Contractor shall follow the basic standards as described in the NJDEP document titled Geographic Information System, Digital Data Standards (https://dep.nj.gov/wp-content/uploads/gis/njdep_gis_spatial_data_standards_edition_2_7_2021-1.pdf), All geographic digital data shall be evaluated by NJDEP according to these standards.  The deliverable shall include a digital coverage of each specific layer in New Jersey State Plane Coordinates suitable to be loaded directly into NJDEP's GIS. The Contractor must submit all data and maps to NJDEP in HazSite Database (NJDEP| Contaminated Site Remediation & Redevelopment Program | Hazsite) and/or GIS compatible format in accordance and compliance with N.J.A.C. 7:26E et. al. (https://dep.nj.gov/wp-content/uploads/rules/rules/njac7_26e.pdf).

[bookmark: _Toc153956860][bookmark: _Toc207102036][bookmark: _Toc240958309]4.8.7	SUBTASK 4.7 – SURVEY DELIVERABLES
The Contractor shall ensure that all survey and engineering graphic deliverables be complete documents. The survey data gathered shall be incorporated into design efforts, where applicable and appropriate, and must be clearly reflected in any design drawings.
The Contractor may be required to submit to the following documents to the NJDEP:

A. Property Survey - a specified number of paper prints on 24 inch by 36 inch sheets. Drawings shall be also submitted in AutoCAD electronically in .dxf or .dwg formats in an electronic format;
B. Topographic Map including construction monument locations, and sampling and well locations - a specified number of paper prints on 24 inch by 36 inch sheets. Drawings shall be also submitted in AutoCAD in .dxf or .dwg formats in an electronic format; and
C. Sample location map depicting locations of all media samples collected, including without limitation, surface and subsurface soil locations, soil boring locations, sediment sample locations, surface water sample locations, monitor well locations. Sample location maps may be required in PDF format or other electronic formats.  

[bookmark: _Toc153956861][bookmark: _Toc207102037][bookmark: _Toc240958310]TASK 5 – WORK PLAN DEVELOPMENT AND PREPARATION 
The Contractor shall provide services for the preparation of a variety of work plan documents for a particular site/Project. The type of work plan will vary, as described below, contingent upon the phase of work within the site Remediation process that the Contractor is being engaged to implement.  The Contractor shall ensure the work plans are detailed and include, without limitation, the following types of information: 

A. Field/analytical methodologies;
B. Equipment needs;
C. Permit needs;
D. Subcontractor needs;
E. Work phase breakdown;
F. Field task duration estimates; and 
G. Personnel requirements.

[bookmark: _Toc153956862][bookmark: _Toc207102038][bookmark: _Toc240958311]4.9.1	SUBTASK 5.1 – ASSESSMENT/EVALUATION/INVESTIGATION WORK PLANS
The Contractor may be asked to prepare outlines and/or detailed narrative work plans for a site-specific work assignment (or multiple assignments) issued by the NJDEP.  While work plan submissions may not be required of LSRPs conducting work for responsible parties pursuant to the Site Remediation Reform Act (SRRA), the NJDEP may still require Contractors doing work for the NJDEP under this Contract, to submit work plans and other relevant documents, in addition to any other forms or documents required pursuant to the ARRCS rules and the Technical Requirements for Site Remediation. The type of work plans required will vary and may include, without limitation, plans for the following type of work efforts:

A. Preliminary Assessments;
B. Site Investigations;
C. Remedial Investigations;
D. Ecological evaluations/assessments/studies;
E. Biological evaluations/assessments/studies;
F. Human health evaluations/assessments/studies;
G. Pre-design investigations/studies;
H. Pre-remediation sampling studies;
I. Receptor evaluations and sampling plans; and
J. Response action work plans.

The Contractor shall ensure that all work performed under this subtask is in accordance with applicable and appropriate NJDEP guidance and regulations pertaining to the specific Work Order. The NJDEP has issued formal guidance for all aspects of site Remediation work, in addition to the most current regulations pertaining to Site Investigation and cleanup. The Contractor shall access the NJDEP CSRR website (https://dep.nj.gov/srp/) to obtain all applicable guidance and regulations necessary to complete this subtask.  

The Contractor shall develop work plans under this subtask, which shall be approved by NJDEP, and shall be comprehensive and provide detailed information on goals of the planned work effort as well as the method and approach to achieve those goals. The type of information presented in the work plan shall include, without limitation, the following:

A. Field testing methods;
B. Field equipment to be utilized;
C. Sampling strategies for all media;
D. Numbers of samples for all media, including laboratory QA/QC samples;
E. Laboratory and field analytical methods;
F. Field screening methods;
G. Field task phases;
H. Data collection/recording methods;
I. Photo documentation; and
J. Duration/frequency of planned field efforts.

[bookmark: _Toc153956863][bookmark: _Toc207102039][bookmark: _Toc240958312]4.9.2	SUBTASK 5.2 – HEALTH AND SAFETY PLANS
Upon notice of Contract award, the Contractor shall submit an electronic copy of the Contractor’s current Corporate Health and Safety Plan/Protocol (Corporate Plan) to the State’s Assigned Designee for NJDEP approval. This Corporate Plan shall cover all work conducted by the Contractor under this Bid Solicitation.   

For each new site-specific Project, the Contractor shall:

A. Prepare a site-specific HASP when directed by the NJDEP Site Manager for all on site personnel engaged in field investigation related activities conducted under this Bid Solicitation;
B. Develop a site-specific HASP based on information obtained by the Contractor during the file review/background study (Bid Solicitation Section 4.7.1, Subtask 3.1 - File Review and Background Investigation) phase of the Project;
C. Amend the HASP, as necessary, based on any new findings or as a result of field conditions differing from those identified previously;
D. Apply, monitor and modify the HASP guidelines throughout the course of work on all Projects under this Bid Solicitation; and
E. The Contractor shall submit the site-specific HASP to NJDEP for approval prior to conducting on-site activities.

Note: Each site-specific HASP can be combined as part of another site work plan (Preliminary Assessment, Site Investigation, Remedial Investigation (RI), etc.)  and prepared pursuant to Bid Solicitation Section 4.9.1, Subtask 5.1 - Assessment/Evaluation/Investigation Work Plans or prepared as a standalone document. The site-specific HASP may reference sections/parts of the Contractor’s Corporate Plan as appropriate.  
The Contractor shall ensure that the site activities concerning inspections, investigations, and Remedial Actions related to the NJDEP CSRR be performed in such a manner as to ensure the safety and health of all on-site workers engaged in the Project and all visitors to the site.  All site activities shall be conducted in accordance with all pertinent Occupational Safety and Health Standards in accordance with 29 CFR 1910 1910 | Occupational Safety and Health Administration  and Safety and Health Regulations for Construction in accordance with 29 CFR 1926 1926 | Occupational Safety and Health Administration standards of the federal Occupational Safety and Health Administration (OSHA), United States (U.S.) Department of Labor, as well as any other State or municipal codes or ordinances that may apply. Special attention must be given to compliance with those requirements set forth in OSHA’s final rule entitled "Hazardous Waste Operations and Emergency Response", section 1910.120 of Subpart H of 29 CFR 1910, as described in the Federal Register of March 6, 1989. 

The Contractor may utilize the HASP from a previous site-specific RI effort as a basis for developing an acceptable plan for future investigation efforts.

The HASP shall include, at a minimum, the applicable requirements detailed in Appendix C - NJDEP Health and Safety Plan (Programmatic HASP), as determined by the Contractor and the NJDEP.

[bookmark: _Toc153956864][bookmark: _Toc207102040][bookmark: _Toc240958313]4.9.3	SUBTASK 5.3 – QUALITY ASSURANCE PROJECT PLANS (QAPP)
Upon notice of Contract award, the Contractor shall submit to the State’s Assigned Designee, a PDF or other electronic copy of the Contractor’s corporate Quality Assurance/Quality Control Management Plan (QMP) for NJDEP approval. The Contractor shall ensure the corporate QMP covers all work performed by the Contractor under this Bid Solicitation. This corporate QMP should include all corporate Standard Operating Procedures (SOPs) for office work, fieldwork, data validation, data compilation, data storage, etc.

In addition, for each new Project site, the Contractor shall prepare a site-specific Quality Assurance Project Plan (QAPP) that addresses all aspects of investigation/fieldwork, laboratory work, data handling, data evaluation, and report preparation for the Project. The QAPP shall include, at a minimum, the requirements as appropriate detailed in Appendix D - NJDEP Master Quality Assurance Plan (QAPP) Minimum Requirements.

Upon request by the NJDEP, the Contractor shall submit the site-specific QAPP to the NJDEP for approval prior to conducting on-site activities.   

The Contractor shall ensure:

A. The site-specific QAPP specifically describes procedures and methods that will be implemented by all personnel performing work under this Bid Solicitation, to control and ensure the highest quality of all field efforts, laboratory efforts, data evaluation/validation data documentation, data storage and data reporting efforts;
B. The site-specific QAPP is consistent with the Technical Requirements for Site Remediation, N.J.A.C. 7:26E et seq. https://dep.nj.gov/wp-content/uploads/rules/rules/njac7_26e.pdf, the NJDEP Field Sampling Procedures Manual NJDEP| Contaminated Site Remediation & Redevelopment Program | FSPM (as amended) and other applicable guidance;
C. The corporate QMP covers work under all Projects; and
D. For any Project-specific efforts that are not addressed in the corporate QMP, the Contractor shall add QA/QC procedures/methods into the site-specific QAPP. Site-specific QAPPs can be standalone documents or attachments to site-specific work plans prepared for the same site under Bid Solicitation Section 4.9.1, Subtask 5.1 - Assessment/Evaluation/Investigation Work Plans. 

The Contractor may reference the corporate QMP within each Project-specific QAPP for all efforts to be conducted under a specific Project.

[bookmark: _Toc153956865][bookmark: _Toc207102041][bookmark: _Toc240958314]4.9.4	SUBTASK 5.4 – REMEDIAL ACTION ALTERNATIVE ANALYSIS PLAN
The purpose of a Remedial Action Alternative Analysis is for the Contractor to develop and evaluate the most appropriate Remedial Action for a particular site, area of concern, impacted media or impacted receptors, based on results of previous investigation efforts.  All final decisions regarding Remedy selection and/or response action selection for NJDEP Project will be made by the NJDEP. However, the NJDEP may require the Contractor to select Remedial Action (RA)/Response alternatives appropriate to the site and then describe, develop and fully evaluate each selected alternative.  All alternatives must ensure protection of human health, safety and the environment, and be cost effective and efficient.  The level of effort for this subtask will be based on site-specific circumstances and the complexity of, and nature and extent of, contamination present. In some instances, this effort may be simply comparing two (2) or more presumptive Remedies or response actions that are commonly appropriate (i.e. known to be protective, cost efficient and easily implementable) to the site circumstances and nature and extent of contamination.  In other instances, the NJDEP may rely on the expertise of the Contractor to develop site-specific Remedial Action (RA)/Response alternatives and compare and contrast the alternatives with respect to protectiveness, cost, implement ability, etc.

In certain circumstances, the NJDEP may select a presumptive Remedy to address a site-specific condition.  Under this scenario, the NJDEP shall use this task and issue a Work Order to the Contractor requesting that the Contractor develop a detailed conceptual design and cost estimate to implement a selected presumptive Remedy for a site, receptor, or area of concern.  

The Contractor shall conduct the Remedial Action (RA)/Response evaluations in accordance with all applicable and appropriate New Jersey regulations and guidance. The Contractor shall be prepared to document efforts under this phase of work for use in presenting information to the NJDEP, local communities, and other officials.  

[bookmark: _Toc153956866][bookmark: _Toc207102042][bookmark: _Toc240958315]4.9.5	SUBTASK 5.5 – REMEDIAL RESPONSE/RECEPTOR CONTROL PLAN
In some instances, the NJDEP may have a set of data/sampling results from past investigation efforts that demonstrate a definable source of contamination that warrants action to contain or remove the source.  Likewise, the NJDEP may have a set of data/sampling results that demonstrates that contaminant migration is impacting or threatening to impact on-site/near-site receptors (human health or ecological). Also, the Contractor may, through the course of investigation efforts, identify sources or threats to receptors that warrant action. Under these circumstances, the NJDEP may use this subtask to engage the Contractor for development of a remedial response/receptor control plan that details the containment/removal of the contaminant source, the protection of on-site/near-site receptors, or both.  

The Contractor shall prepare and submit, for approval within one (1) year of the start of Project, or a timeframe provided by NJDEP of identifying and defining the source, detailed implementation plans for removing a contaminant source area (i.e. underground storage tank removal, soil excavation, etc.) or for protecting on-site/near-site receptors (i.e. installation of Point-of-Entry Treatment System (POETS) on private wells, vapor collection/treatment systems, etc.). The Contractor shall determine if a limited engineering design effort is warranted, and if so, the scope of that design effort shall be itemized and justified. 

[bookmark: _Toc153956868][bookmark: _Toc207102044][bookmark: _Toc240958316]TASK 6 – FIELDWORK, DATA COLLECTION, AND EVALUATION 
The Contractor shall implement actual fieldwork pursuant to work plans previously prepared and submitted under separate tasks. This fieldwork may include, without limitation, inspection, investigation efforts, sample collection, assessment, surveying, remedial selection and Remedial Design. The Contractor shall document all fieldwork efforts using field logs, video cameras, photographs, and sample chain of custody documentation, as applicable.

[bookmark: _Toc153956869][bookmark: _Toc207102045][bookmark: _Toc240958317]4.10.1	SUBTASK 6.1 – CONDUCTING INVESTIGATIONS, ASSESSMENTS, EVALUATIONS, AND FIELDWORK 
The Contractor shall implement investigations, assessments, and/or technical evaluations in accordance with work plans previously prepared and approved for a particular site/facility and submitted under previous Projects. The Contractor shall provide direction and oversight of all fieldwork, assessments, and/or technical evaluations. The Contractor is responsible for all Subcontractor work efforts and performance of all work in accordance with State and local laws, codes, and regulations. All fieldwork shall be conducted in accordance with applicable and appropriate regulations and guidance documents issued by the NJDEP and available on the NJDEP CSRR website: https://dep.nj.gov/srp/. The NJDEP may audit fieldwork efforts performed. 

[bookmark: _Toc153956870][bookmark: _Toc207102046][bookmark: _Toc240958318]4.10.2	SUBTASK 6.2 – REMEDIAL RESPONSE/RECEPTOR CONTROL IMPLEMENTATION 
The Contractor may be asked to provide personnel for oversight (including LSRP oversight) of the implementation of an interim Remedial response or receptor control Project. In this situation, the Contractor shall supervise other contractors that work on other State contracts (Non-Emergency Remedial Services, Subsurface, etc.) conducting any fieldwork, system installation, system start-up, system operation, maintenance, and monitoring. The Contractor shall document how the treatment/mitigation system or remedial work was installed or conducted. The Contractor shall oversee the monitoring, testing, and reporting to the NJDEP, as applicable, on the operation and effectiveness of the Remedial response for an established duration.

[bookmark: _Toc153956871][bookmark: _Toc207102047][bookmark: _Toc240958319]TASK 7 – RESULTS REPORTS

[bookmark: _Toc153956872][bookmark: _Toc207102048][bookmark: _Toc240958320]4.11.1	SUBTASK 7.1 – DATA EVALUATION, TABULATION, FIGURES, AND GRAPHICS
The Contractor shall organize, evaluate, tabulate, and present all results of any fieldwork, assessment or investigation previously completed.  At a minimum, the Contractor shall ensure that all analytical results are submitted to the NJDEP in electronic format as detailed below:

A. Reports provide a narrative discussion of all results and data which shall be presented in tables, charts, figures and other graphic displays; and
B. All tables, figures and graphic presentations are clearly labeled, shaded, highlighted, colored and scaled as applicable and appropriate to the results being presented.  

[bookmark: _Toc153956873][bookmark: _Toc207102049][bookmark: _Toc240958321]4.11.2	SUBTASK 7.2 – NARRATIVE INVESTIGATION/ASSESSMENT/EVALUATION REPORT
The Contractor shall provide a detailed, narrative description of all fieldwork, data collection, and evaluation efforts completed in a results report. All investigation and evaluation efforts shall be conducted in accordance with the provisions of the New Jersey Technical Requirements for Site Remediation, N.J.A.C. 7:26E et al, and applicable technical guidance. The purpose of any fieldwork or evaluation efforts under this Contract, is to collect and evaluate sufficient physical, chemical, and biological data through field investigations, surveys, sampling, and literature review to fully characterize site/area of concern conditions as well as off-site conditions, if applicable.  The Contractor shall ensure such characterization include, without limitation, identification of all contaminants of concern, the nature and extent of contamination in all media, contaminant migration pathways, contaminant fate and transport mechanisms, identification of all impacted and potentially impacted human and ecological receptors, the nature and extent of injuries to natural resources and the physical and chemical properties/characteristics of site-specific media. Any fieldwork or evaluation efforts must provide sufficient information to allow the NJDEP, in consultation with the Contractor, to make subsequent decisions on how to proceed with additional investigation and/or implementation of a Remedial Action/Response for a particular site or area of concern. The fieldwork or evaluations must be tailored toward problem resolution by providing data to define and assess the merits of alternatives for RAs.  

The Contractor shall ensure reports include, without limitation, the following information:

A. Surveyed locations of all sampling and testing points on a site map of appropriate scale. Coordinates shall be provided to the NJDEP’s GIS. The GIS standards and procedures are described in the NJDEP document entitled, "Geographic Information System, Digital Data Standards;”
B. Presentation of the results of all field investigations performed including drilling logs, aquifer tests, ground water modeling, and all other environmental assessments. A sample summary table illustrating the number of samples taken by media, the range of analytical results obtained, and the number of exceedances over the applicable Remediation standard for all impacted media and the average and median concentrations for site-specific areas of concern.  All results shall be presented in tabular format, narrative discussion, and through the use of figures (site plans, maps, fence diagrams, graphs and charts);
C. Discussion of the results of the data and how they relate to the objectives of the sampling and Remedial Investigation;
D. Discussion of the characterization of natural resource injuries that were performed as part of the ecological risk assessment. This discussion shall include the results of data illustrating current injuries and the results of investigation of historical injuries.  It shall also include a presentation of appropriate non-site specific information (literature, other natural resources damages) as applied to the natural resource data to draw conclusions as to the temporal and spatial extent of the injury; and
E. An executive summary of the report.

[bookmark: _Toc153956874][bookmark: _Toc207102050][bookmark: _Toc240958322]4.11.3	SUBTASK 7.3 – ELECTRONIC DATA DELIVERABLES (EDD)
The Contractor shall ensure that all analytical sampling data collected for any specific Project is submitted in electronic format and compatible with the NJDEP HazSite Database. Any subcontracted laboratories, performing work for the Contractor under this Contract, must be capable of providing analytical results in this electronic format. The Contactor shall follow the guidance at: https://dep.nj.gov/srp/hazsite/. 

New data submittal requirements and Electronic Data Submittal Application version Seven (7) (EDSA7) updates include:

A. Data submission shall be via email; 
B. Data must be submitted in a .txt format; 
C. A well permit number must be included for all permanent wells;
D. Several new fields such as CONTACTNAM (contact name) and CONTACTTEL (contact telephone number) have been added; 
E. The "sample number" field has been expanded from seven (7) to 50 characters so that a larger string can be entered; 
F. In an effort to improve the accuracy and reliability of final sample data, EDSA7 includes a web link to additional warning and error messages with more concise descriptions; and 
G. EDSA checks online for updates to the program whenever it is used and directs the data preparer where to download the updated version. 

[bookmark: _Toc153956875][bookmark: _Toc207102051][bookmark: _Toc240958323]4.11.4	SUBTASK 7.4 – CONCEPTUAL APPROACH/PRE-DESIGN REPORT 
Based on a review and evaluation of information from previous assessments and/or investigations, the Contractor may be directed to develop a Conceptual Remedial Approach or Pre-Remedial Design Report that describes in detail, a planned scientific, engineered approach to respond to the identified/characterized contamination, site, receptor, or area of concern. The Contractor shall ensure the approach presented discusses any studies, additional research, fieldwork, testing methodologies, etc. that are warranted to proceed with work.  Detailed level of effort estimates shall be included, specifying subcontracted services that are included in the effort. If the approach presented will be a “multiple phase,” effort, the Contractor shall justify the need to implement the work in a phased approach, and estimate the duration of each phase of work.  The Contractor shall also identify anticipated permits, approval processes, variables and potential concerns/problems with any approach presented.   

0. [bookmark: _Toc153956876][bookmark: _Toc207102052][bookmark: _Toc240958324]SUBTASK 7.5 – DESIGN REPORTS, PLANS, AND SPECIFICATIONS

4.11.5.1	GENERAL
The Contractor shall prepare and deliver to the NJDEP a complete design package for the selected Remedial Action. In preparing the design package, the Contractor shall use information and data obtained from any previous work conducted on the site or area of concern.  This may include without limitation, results from Bid Solicitation Section 4.7, Task 3 – Information Compilation, Bid Solicitation Section 4.8, Task 4 – Surveying and Maps, and/or Bid Solicitation Section 4.10, Task 6 – Fieldwork, Data Collection, and Evaluation efforts.  The Contractor shall ensure that all design documents are prepared, signed, and sealed by a Licensed Professional Engineer or New Jersey Licensed Professional Land Surveyor (as appropriate).  This design package task shall include, but not be limited to: 

A. Design Report;
B. Design drawings;
C. Construction specifications;
D. Permits (See Bid Solicitation Section 4.11.6,	Subtask 7.6 – Permit Coordination, Acquisition, And Reports); and
E. Solicitation documents, if applicable.

Performance specifications are generally required when specifying equipment. Proprietary (sole source) specifications are not considered necessary for any equipment anticipated for this Project.  When approved by NJDEP, performance specifications may be developed from manufacturer's literature. For each item specified in this manner, a listing of three (3) manufacturers with model numbers (or similar identifying numbers) meeting this specification will be inserted into the design documents along with the phrase, "or equivalent.”

4.11.5.2	SUBMISSION REVIEW AND COMMENTS 
The NJDEP will review and comment on all submissions required within Bid Solicitation Section 4.11.5, Subtask 7.5 – Design Reports, Plans, and Specifications. The Contractor shall prepare and submit written, detailed responses to all NJDEP comments made on RD submissions.  These written responses shall be submitted within 21 Calendar Days from receipt of NJDEP comments on a particular submission. 

Functional and technical reviews performed by the NJDEP do not in any way relieve the Contractor from full responsibility, and therefore, liability for completeness and integrity of the Project as designed within criteria and constraints defined by the NJDEP.  This liability also includes construction-related impacts, such as costs for corrections or delays which are attributable to design deficiency. The purpose of reviews by the NJDEP is to ensure that the design Contract scope and the Remediation goals and objectives stated in the selected Remedial Action are satisfied. The final decision on all technical comments shall be made by the Contractor. The Contractor is neither required to agree with technical comments nor to make any suggested changes, since the Contractor is totally responsible, and therefore, liable for the design.  If at any time the Contractor does not fully understand a comment, it is to be discussed with the NJDEP who will coordinate with the appropriate design reviewer(s) to resolve any ambiguity or misunderstandings.  

Resubmittal of some or all of an original Design Report, package, drawing, specification, etc., is required when a submittal package is found by the NJDEP to be inadequate for that stage of review.  All resubmittals for deficiency are at the expense of the Contractor.  

4.11.5.3	DESIGN REPORT 
The Contractor shall prepare a Design Report that describes the basis of all design work including design objectives, design calculations, sketches and conceptual drawings, cost estimate, construction schedule and a discussion of how the proposed design meets the Project objectives stated in the Project-specific scope of work.  The NJDEP may require a draft Design Report and a final Design Report. The Design Report shall be based on the information gathered from all previous work conducted by the Contractor for this Project. The Design Report shall provide an analysis on the choice of basic materials, functional systems, and other design options in sufficient detail to economically justify the materials, systems, and options selected.  

The Contractor shall provide suitable documentation to:
			
A. Verify that the necessary studies have been made;
B. Identify the alternatives considered with costs;
C. State the decisions made; and
D. Indicate the basis for the decisions and cost determination.

Economic justifications shall include consideration of construction cost, and operation and maintenance cost for the Remediation.

For Remedial Designs, the Contractor shall ensure a draft Design Report, where applicable, includes the following information:

A. A description of the proposed design criteria and objectives, with emphasis on the ability of the proposed design to successfully meet the Project objectives as set forth by the site-specific scope of work;
B. A brief summary of the field investigation results including chemical, geotechnical, water, soil, and treatability studies;
C. A description of the proposed Project facilities and operations;
D. A utility analysis and resulting requirements. The utilities to be analyzed shall include but not be limited to gas, electric, telephone, potable water, and sanitary sewer;
E. Analysis and discussion of solid and hazardous waste transportation and disposal requirements; 
F. An analysis and discussion concerning management of construction-generated water;
G. A detailed and itemized cost estimate for the proposed action. The detailed cost estimate shall include all associated phases of construction (i.e. site preparation including mobilization, civil, architectural, mechanical, electrical, demobilization, etc.).  Additionally, all professional, supporting, and outside services associated with the construction phase of the Project shall be included and itemized in the cost estimate.  Such services may include resident engineering services, inspections, testing, safety and security measures, and contingency. The cost estimate shall include a separate section which details operation and maintenance costs per year. The Contractor shall also state the method, assumptions, and the basis in developing quantities and pricing. The cost and unit price references such as in-house database, cost manuals or Contractor quotes shall also be provided;
H. A narrative of special requirements during construction (health, environmental, etc.);
I. An outline of a post-construction monitoring program to evaluate the effectiveness of the Remedial Action;
J. A discussion of all permit requirements and issues, and an analysis and discussion of design standards resulting from permit requirements;
K. Evaluation of site access requirements and proposed access routes;
L. Evaluation and recommendations of site security requirements;
M. Evaluation and recommendations of site safety and emergency requirements;
N. The operation and maintenance requirements including staffing, consumables, power and testing;
O. Analysis and discussion of site drainage and storm water management, and off-site impacts;
P. Analysis and discussion of on-site and off-site (local community) traffic impact during construction. The discussion shall include road capacity and design limits, working restrictions, local restrictions, and how the design will satisfy and solve the traffic problems;
Q. Analysis and discussion of noise level that will be generated during the construction site operations and the impacts. The discussion shall also identify local restrictions;
R. A proposed construction schedule on a drawing sheet of 24 inches by 36 inches size that presents the duration for each activity in a bar graph-style illustration;
S. At a minimum the schedule shall include all identifiable construction activities. In addition, the schedule shall include design activities and design-associated activities which may affect construction progress such as permit acquisition, engineering reviews, operation and maintenance plan submission, easement and/or property acquisition, NJDEP review time, and preparation and execution of legal documents. The schedule shall also account for seasonal construction activity slowdown/delays. The timing units of the schedule shall be monthly;
T. A narrative describing and justifying recommended properties or easements to be acquired;
U. A discussion of special construction material selection which includes the analysis and reasons for selecting a special non-standard component of construction; and
V. All major independent studies used in preparing the design shall be referenced and a copy provided.

On a case-by-case basis, the NJDEP will determine if a Project will require a draft and final Design Report submission or if a Project will require a 35% complete report, 65% complete report, 95%, complete report and/or 100% complete report. In all cases, revised Design Report submissions shall include, but not be limited to, the review of NJDEP comments, a formal response to each NJDEP comment, and incorporation of the mutually acceptable comment provisions.  

4.11.5.4	DESIGN DRAWINGS
The Contractor shall prepare and complete and detailed drawings which depict and represent all existing site conditions and proposed construction work. The Contractor shall ensure the drawings include at a minimum all facilities, equipment, improvements, and details of all proposed work. 

The Contractor shall prepare the engineering plans and drawings in accordance with the current standards and guidelines of the New Jersey State Board of Professional Engineers and Land Surveyors.  

At a minimum, the drawings shall include a legend, notes, and references to technical specifications, and items and schedule of materials. The intent of the draft design drawings is to provide all existing information of the Project site and to conceptually illustrate the proposed remedial construction. The Contractor shall ensure drawings provide at a minimum the following items:	

A. A cover sheet bearing at least the title of the Project, a key map, the name of the Licensed Professional Engineer in charge, an index to drawings comprising drawing numbers and drawing descriptions, and NJDEP Project identification number, as applicable;
B. A Property Survey which includes all existing easements, right of way and reservations (property and field surveying). This shall also include all adjacent properties within 200 feet of the site with local tax map lot and block designations, and names and addresses of current owners of record;
C. Site plans which include conceptual depiction of all access roads, buildings, structures, facilities, controls, equipment, and all existing and proposed site features;
D. Existing site topography consisting of ground elevation contours, at intervals which is to be established on a site-specific basis, and spot elevations based on USGS datum;
E. Location and identification of all significant natural features such as wooded areas, water courses, wetlands, and/or depressions;
F. Flood hazard area and 100 year flood plain, if applicable;
G. All surface and subsurface utilities, existing and proposed;
H. Conceptual locations of staging, borrow and stockpiling areas; 
I. Conceptual locations of construction contractor trailers, support areas, decontamination facilities, restricted zones, the construction entrance, and temporary access roads;
J. Conceptual locations of all storm water management and drainage facilities and surface water discharge points; and
K. Conceptual cross-section or typical detail of all major design items and components.

The Contractor shall ensure that the design drawings are uniform in size, approximately 24 inches by 36 inches. The minimum drawing scale for the civil/site drawings shall be established on a site-specific basis.  An index map shall be provided for all match line drawings.  In addition, a general site plan drawing shall be prepared at a scale, which is to be established on a site-specific basis, to depict the entire site in one (1) drawing sheet.

The final design drawing submittal shall be complete and accurate. The NJDEP will review and approve the final design drawing submittal. This submission of the drawings shall incorporate all the comments and revisions presented by the NJDEP during the draft design submission.  The final submission shall include, but not be limited to, the following:

A. Final site plan and grading drawings;
B. Final civil drawings;
C. Final cross sections and details of all utilities;
D. Final drainage drawings;
E. Final survey drawing;
F. Final electrical drawings and wiring diagrams including electrical system layout indicating capacities and sizes, and system logic;
G. Final mechanical drawings including mechanical flow process schematic and instrumentation, and general mechanical system layout indicating capacities and sizes;
H. Final structural drawings;
I. Final architectural drawings;
J. Final Heating, Ventilation, Air Conditioning (HVAC) drawings;
K. Final miscellaneous detail sheets;
L. Final landscaping drawings;
M. Traffic control drawings;
N. North arrow, scale, sheet numbers, and person responsible for preparing each sheet;
O. Access routes that will be used for site operations;
P. Easements, right of way and property acquisitions;
Q. New final contours at intervals which are to be established on a site-specific basis in addition to the existing contours;
R. Project sign details (if required) as approved by the NJDEP;
S. Staging, borrow, and stockpiling areas with dimensions, locations, and details;
T. Soil erosion and sediment control measures and details.  All measures and details depicted on the drawings shall be in conformance with the current State standards for soil erosion and sediment control; and
U. Cross sections of major earth work components such as excavations, fill areas, caps, and roadways.

4.11.5.5	CONSTRUCTION SPECIFICATIONS
The Contractor shall prepare complete, detailed Construction specifications, suitable for the implementation of the proposed action, when applicable. The specifications documents will be comprised of specification sections which collectively cover all activities and components of the proposed construction. Each specification section for an activity or component shall at a minimum clearly detail: construction activities, phases, materials, quality assurance, codes and standards, submittals, guarantees, product equivalents, execution, delivery, storage, handling, installation, testing, and measurement. The specifications shall be based on the current Construction Specifications Institute (CSI) format (Overview - Construction Specifications Institute). The specifications shall also include a section detailing the construction phase environmental monitoring work. This shall consist of the Contractor preparing a monitoring plan and preparing a construction specification section which details the sampling, analytical testing, data validation, and reporting requirements of the monitoring plan.
The construction schedule shall present the various phases of construction in a bar graph type of illustration. The schedule shall include engineering activities and engineering associated activities which may affect construction progress such as permit acquisition, delivery, installation, construction services, Operations and Maintenance (O&M) plan submission, easement, and/or property acquisition, NJDEP review time, preparation and execution of legal documents, and any other relevant information, and shall include a reasonable contingency for field modifications, winter delays, etc.
The Contractor shall include a Construction Operations Plan which will present recommendations for the methods by which operations shall proceed. The discussion of methods shall address the timing and manner in which construction activities should be sequenced and/or implemented. This plan shall also include recommendations and requirements which pertain to security measures, site restoration, emergency response measures, quality assurance, and any other relevant information. The plan shall include independent components which address the following major construction operations:

A. Construction Operations Plan: 

The Contractor shall ensure the Construction Operations Plan section shall describe the actual Remediation activities to be conducted. This section shall further identify the method of coordinating operations into a total operations plan, and shall deal with traffic patterns, traffic control, staging and loading areas, and any other relevant information. The plan shall identify the location of equipment and materials storage, decontamination facilities, security and construction trailers, the construction manager’s trailer(s), and temporary utilities required for such facilities. The plan shall also address entry and access to the site during the construction period(s), traffic control, and periods of inactivity, including provisions for decontamination, soil erosion and sediment control, and dust control. Whenever practical, elements of the Construction Operations Plan shall be clearly depicted.  The operations and staging section of the Construction Operations Plan will be offered to the construction contractors as recommendations. The actual implementation of construction operations and staging will be the responsibility of the construction contractor; and

B. Quality Assurance:

The quality assurance section of the Construction Operation Plan shall address all quality assurance requirements and standards relating to all construction operations directly or associated with all remedial activities. The quality assurance items that should be included are as follows:

1. Inspection and certification;
2. Measurement and daily logging;
3. Field performance;
4. As-built drawings and log; and 
5. Description of the testing of the finished work, and the criteria for passing or failing.

The construction specification documents shall include an O&M section. The Quality Assurance section shall be structured for the construction contractor(s) performing under a separate contract to operate and maintain all constructed facilities for a minimum of one (1) year and an additional one (1) year on a month-to-month basis. The Contractor shall prepare this section to provide sufficient details on staffing, operations, maintenance, monitoring, utilities, and chemicals, spare parts, consumables, laboratory analysis, permit reporting, repair of equipment and facilities, maintenance of inventory, and sludge and residuals disposal requirements.

The construction specification documents shall include one (1) stand-alone measurement and payment section covering all construction contract work to be performed under a separate contract for Remedial Action services. The Quality Assurance section shall clearly describe the price items in detail, state the work included, and define the units of measurement and the method of payment. The Contractor shall also provide a suggested schedule of values for all lump-sum pay items.

The Contractor shall prepare as part of the technical specification documents a separate set of appendices which contain relevant data for the bidder’s information taken from various reports described in Bid Solicitation Section 4.11, Task 7 – Results Reports, as necessary. This shall include soil, water, and air analytical test results and geotechnical results such as boring logs, geological profiles, test pits, subsurface investigations, treatability studies, and pump tests.

The specifications shall be on eight and a half (8.5)" by eleven (11)" paper. Each sheet shall have a unique sequential number so that missing sheets can be identified. The specifications shall be complete and suitable for bidding and construction purposes.

[bookmark: _Toc153956878][bookmark: _Toc207102054][bookmark: _Toc240958325]4.11.6	SUBTASK 7.6 – PERMIT COORDINATION, ACQUISTION, AND REPORTS
The Contractor shall identify and prepare application packages for all local, State and federal permits, and all forms/permits required of LSRPs (if applicable) pursuant to the SRRA, as applicable and as required for a particular Project. The Contractor shall ensure that the Project design work and final constructed facilities meet all permit standards and local code requirements. The Contractor shall make all necessary and requested revisions to the design work and application packages to satisfactorily obtain final permits and approvals. Throughout the permit acquisition work, the Contractor shall attend pre-application meetings and any other meetings as required to satisfactorily prepare the permit applications and respond to the permit issuing groups' questions or deficiency letters.   

For municipal, county, and federal permits, the Contractor shall prepare and submit the permit applications directly to the respective Agencies.  For permit approvals that will be issued by any NJDEP units, the Contractor shall submit the permit applications directly to the NJDEP Site Manager. The NJDEP Site Manager will serve as the overall State permit coordinator for all permits to be issued by NJDEP, unless the Contractor has been engaged to do the proposed work as an LSRP. Other Using Agencies will assign the Contractor LSRP to serve as the overall State permit coordinator for all permits to be issued by NJDEP. Contractor LSRPs are required to directly submit and secure any necessary permits or approvals.  

The Contractor shall perform an evaluation of local, State, federal and other applicable agency regulations to identify all required permits and SRRA Forms.  The Contractor shall prepare a narrative report of this evaluation and develop a list of required permits, forms, and certifications for this Project.

As applicable for each Project, the Contractor shall:

A. Prepare and submit all permits, permit equivalents, SRRA Forms, and/or certification applications, including any required technical supplements, drawings and maps. This may include the Contractor obtaining and completing all current (or revised) standard State forms, applications, plans and/or supplement sheets for each required (site-specific) permit, permit equivalent, and/or permit certification;
B. Prepare permits and forms for the NJDEP as applicable, as applicant and operator, where the Contractor prepares forms as though NJDEP is the applicant and will be operating the action as designed, for appropriate site-specific long-term cleanup measures;
C. Pay all permit fees. The Contractor will be reimbursed on an actual cost basis supported by an acceptable proof of payment such as receipts and/or invoices;
D. Provide complete application packages for, but not limited to, the following cleanup activities that may apply to the site:
1. Wetlands permit;
2. Flood hazard area permit (construction within a flood plain);
3. Water quality certificate;
4. Permit to construct/install/alter air quality control apparatus/equipment;
5. Water lowering permit - water diversion;
6. Approval of activities that impact cultural resources;
7. Treatment works approval;
8. Sewer use agreement;
9. New Jersey Pollutant Discharge Elimination System (NJPDES) - discharge to ground water permit;
10. NJPDES - discharge to surface water permit; 
11. Monitoring well permit;
12. Permit to drill well;
13. County soil erosion and sediment control certification;
14. Treatment, storage and/or disposal of hazardous wastes;
15. Underground storage tank closure/installation or modification/registration;
16. Local planning board approval;
17. Local construction permits;
18. Dam safety permit; and
19. Other permits as required;
E. If requested by NJDEP, the Contractor must issue RAOs pursuant to regulations and guidance.

[bookmark: _Toc223107344][bookmark: _Toc232166823][bookmark: _Toc232587725][bookmark: _Toc233626169][bookmark: _Toc239417869][bookmark: _Toc239764019][bookmark: _Toc239764309][bookmark: _Toc239842000][bookmark: _Toc239843509][bookmark: _Toc239859307][bookmark: _Toc240958326][bookmark: _Toc223107345][bookmark: _Toc226532080][bookmark: _Toc227656710][bookmark: _Toc232166824][bookmark: _Toc232587726][bookmark: _Toc233626170][bookmark: _Toc239417870][bookmark: _Toc239764020][bookmark: _Toc239764310][bookmark: _Toc239842001][bookmark: _Toc239843510][bookmark: _Toc239859308][bookmark: _Toc240958327][bookmark: _Toc153956879][bookmark: _Toc207102055][bookmark: _Toc240958328]TASK 8 – DATA VALIDATION AND QUALITY ASSURANCE/QUALITY CONTROL 
The Contractor shall perform the majority of data validation for samples collected and laboratory analyzed under this Bid Solicitation. There will be instances where the NJDEP performs the data validation. The Contractor’s corporate SOPs for laboratory data validation shall be provided to the NJDEP upon notice of Contract award, for review and evaluation by the NJDEP Office of Quality Assurance (OQA) NJDEP| Division of Science and Research | Office of Quality Assurance. The Contractor shall provide the quality and validity of all data generated under this Bid Solicitation. During the data validation process, the Contractor shall ensure that the subcontracted laboratory is available to communicate with and respond to any questions or concerns raised by the NJDEP or other interested parties. The Contractor must ensure that the laboratory provide any additional information or QA/QC documentation requested by the validators within three (3) Business Days of the request. As stated above, the NJDEP may perform a data validation audit, or review in-house for some or all of the data collected by the Contractor on a site-specific Project on a case-by-case basis. The Contractor may use a Subcontractor for data validation or may use in-house professionals with specialized training, educational background, and experience related to analytical laboratory methodology, laboratory instrument calibration, laboratory procedures, quality assurance/quality control procedures and validation report preparation. The NJDEP may audit the Contractor’s validation efforts and may review and comment on validation reports prepared by the Contractor. Final data validation reports shall be submitted along with any invoice that includes payment for a Subcontractor laboratory for analytical work. The NJDEP will reimburse the Contractor for laboratory work at invoice cost and with no additional markup. All Subcontractor work and cost must be previously approved by the NJDEP prior to the work commencing. The validation reports must cover the sample delivery groups which pertain to the respective laboratory invoice. The NJDEP will not pay for any rejected data.

[bookmark: _Toc153956880][bookmark: _Toc207102056][bookmark: _Toc240958329]TASK 9 – SUBCONTRACTOR WORK

[bookmark: _Toc153956883][bookmark: _Toc240958330][bookmark: _Toc207102059]4.13.1	SUBTASK 9.1 – SUBCONTRACTOR OVERSIGHT AND MANAGEMENT 
The Contractor shall have full responsibility for contracting directly with the Subcontractors, oversight of all Subcontractor work efforts, cost controls, Subcontractor scheduling, payments to Subcontractors, etc. Duration of Subcontractor field efforts will vary for each site-specific Project. The Contractor shall be responsible for ensuring that all Subcontractors complete the work effort within the time-frame established. The Contractor is also responsible for verifying the qualifications of all Subcontractors.  For example, laboratory Subcontractors must be NJDEP certified for the analytical parameter being tested, well drillers must be licensed, etc.  Copies of all Subcontractor invoices must be included with all invoices submitted by the Contractor to the NJDEP. Invoices shall provide itemized details demonstrating costs incurred. All Subcontractor invoices must match the same line items presented in the original contract modification proposal. The NJDEP will not approve or pay invoices if the Subcontractor receipts in the invoice package do not reflect the same price items on the quote that covers the Subcontractor’s work efforts. The NJDEP will reimburse the Contractor for Subcontractor work at invoice cost and with no additional markup. All Subcontractor work that is required and any associated costs must be previously approved by the NJDEP prior to the work commencing. The NJDEP reserves the right to require the Contractor to replace Subcontractors if pricing is deemed to be unacceptable to the State for the proposed work being performed. 

Subcontractors performing Contract work under the positions found on the State-Supplied Price Sheet shall be compensated based on the awarded hourly rate for the respective title. 

Refer to SSTC Section 5.8, Subcontracting, for additional requirements relating to Subcontracting. 

[bookmark: _Toc153956884][bookmark: _Toc207102060][bookmark: _Toc240958331]TASK 10 – INVOICE SUBMISSION AND PROGRESS REPORTING
The Contractor shall prepare and submit a detailed invoice package that includes a detailed Project progress report.  The Contractor shall ensure each invoice package includes, without limitation, the following information:

A. A narrative description of work accomplished during the reporting period under each Task and/or Subtask included for a specific Project;
B. Status (percent complete) of Task/Subtask items outlined in the specific Project with labor budget utilization;
C. A narrative description of Subcontractor work completed;
D. Subcontractor budget utilization spreadsheet;
E. Updated Project schedule;
F. Overall Project percent of completion (e.g. in terms of man hours expended);
G. Problems or delays experienced during the reporting period;
H. Actions being taken to rectify problems;
I. Activities projected over the next month;
J. All personnel changes (key personnel changes to an approved roster will require prior NJDEP approval);
K. Billing to date showing detailed breakdown of costs incurred for the month on a task by task basis;
L. Lists of personnel who attended out-of-office meetings or conducted site work during a particular period; and  
M. Copies of field logs. 

The Contractor shall invoice electronically.  Copies of all supporting documentation for each invoice shall be submitted as PDF files.  If the NJDEP determines that errors exist within the invoice documentation or that certain costs are not payable, the invoice will be rejected and the Contractor shall make the appropriate corrections to the invoice documentation and resubmit.  

[bookmark: _Toc153956885][bookmark: _Toc207102061][bookmark: _Toc240958332]TASK 11 – SUBMISSIONS AND DELIVERABLES 
Project-specific submissions and deliverables to the NJDEP shall be determined on a Work Order-specific basis, and the Contractor shall estimate costs for submissions and deliverables accordingly. 

For all final submissions or deliverables, the Contractor shall include an emailed electronic (PDF Format) copy of the submission/deliverable in addition to the paper copy document(s).  For estimating purposes, the Contractor may consider the following for what Work Order specific submissions may also be required:

A. Work plans, corporate QAPPs/HASPs, corporate SOPs:  three (3) copies + PDF;
B. Investigation/evaluation/assessment reports:  three (3) copies + PDF;
C. Design documents, plans, specifications:  four (4) copies + PDF;
D. Invoices, progress reports:  electronic only;
E. Schedules, solicitations:  two (2) copies + PDF; and
F. Community relations documents, including without limitation: Fact sheets, notification letters/correspondence, private property results correspondence, presentations:  variable numbers of copies.

For all reports submitted for investigation results (SI, RI, Pre-Design, etc.), engineering and/or scientific evaluations, assessments, cost estimates, etc., the Contractor must include an executive summary of the report, in the front of the report submission. 

[bookmark: _Toc153956886][bookmark: _Toc207102062][bookmark: _Toc240958333]TASK 12 – LEGAL AND TECHNICAL SUPPORT 

[bookmark: _Toc153956887][bookmark: _Toc207102063][bookmark: _Toc240958334]4.16.1	SUBTASK 12.1 – EVIDENCE DOCUMENTATION 
If during the performance of its responsibilities on site pursuant to the scope of work, the Contractor or Subcontractors locate any documents, labels, drums, bottles, boxes or other containers, and/or other physical materials that could establish the identity of the entity or entities which generated, hauled, and/or disposed of hazardous substances at a site; or owned or operated a landfill at a site, the Contractor shall immediately advise the NJDEP Site Manager of its findings. Until the NJDEP Site Manager or their designee arrives at the site of the located potential evidence, the Contractor(s) shall not move the material unless action is required to protect the safety of workers, or to prevent the release of the hazardous substance into the ambient environment. The Contractor may, however, move or disturb the potential evidence if leaving it at its point of discovery until the NJDEP Site Manager arrives would cause its deterioration, destruction or loss. The Contractor shall photo document all such incidents and findings. 

[bookmark: _Toc153956888][bookmark: _Toc207102064][bookmark: _Toc240958335]4.16.2	SUBTASK 12.2 – LEGAL/TECHNICAL SUPPORT
If requested by the NJDEP during the Contract term, the Contractor shall assist in any Project related legal or technical matters including, but not limited to, legal actions by the State against parties deemed responsible for hazardous and solid wastes at a Project site to recover the costs of this Contract and/or to prosecute violations of State and federal environmental laws at the site. 

This assistance may include the preparation of reports, assisting State and/or federal attorneys in the preparation of the government's case, testimony in court (expert and/or other types of testimony), testimony at deposition, the preparation and execution of interrogatory responses and affidavits, the preparation of the (official) record and other similar activities. 

If the level of effort for the Contractor is beyond the normal coordination and reporting requirements set forth elsewhere in this Bid Solicitation Section 4, a separate Work Order will be established to budget for this type of professional service whenever and , the State will reimburse the Contractor for such assistance at the actual hourly rates pursuant to the Contractor’s Quote for the personnel’s primary classification at the time of request.

Failure of the Contractor to meet these requirements shall be considered a material breach of Contract.  

[bookmark: _Toc153956889][bookmark: _Toc207102065][bookmark: _Toc240958336]TASK 13 – BOOKKEEPING

[bookmark: _Toc153956890][bookmark: _Toc207102066][bookmark: _Toc240958337]4.17.1	SUBTASK 13.1 – UNITED STATES ENVIRONMENTAL PROTECTION AGENCY (USEPA) FUNDED WORK 
For any work under this Contract funded by the United States Environmental Protection Agency (USEPA), the Contractor shall maintain books, records, and evidence in accordance with applicable federal law (currently 40 CFR Part 35.6700). The NJDEP will advise the Contractor when federal funds are involved.

The Contractor shall maintain the financial information and data used in the preparation or support of the cost submission required under 40 CFR 35.6585 for any Contract or Contract modification, as well as a copy of the cost summary submitted to the State. Notwithstanding the relevant terms of these federal regulations, all such materials will be maintained for a period of not less than ten (10) years from the date of final payment. The USEPA, the Comptroller General of the United States, the United States Department of Labor (DOL), the State, or any of their authorized representatives shall have access to all books, records, documents, and other evidence for the purpose of inspection, audit, and copying during normal business hours. The Contractor shall provide reasonable access and inspection at no additional cost to the State. NJDEP authorized representatives are permitted to inspect/copy these documents at the Contractor’s offices during normal business hours.

All audits conducted under this subtask shall be performed in accordance with Generally Accepted Auditing Standards (GAAS) and with established procedures and guidelines of the reviewing or audit agencies. The Contractor shall disclose all information and reports resulting from access to records to any of the agencies mentioned above.

The Contractor shall maintain records during performance on USEPA-assisted work under this sub-agreement and for the time periods specified in 40 CFR Part 35.6705 or in accordance with the ten (10) year requirement stated above, whichever is longer. Additionally, those records which relate to any controversy arising under a USEPA assistance agreement, litigation, the settlement of claims arising out of such performance, or to costs or items to which an audit exception has been taken, shall be maintained by the Contractor for the time period specified in 40 CFR Part 35.6705.

Access to records is not limited to the required retention periods. NJDEP authorized representatives shall have access to records during normal business hours for as long as the records are maintained. This right of access clause applies to financial records pertaining to all Contract change orders and all Contract amendments pertinent to the Contract. In addition, this right of access applies to all records pertaining to the Contract, Contract change orders, and Contract amendments to the extent the records pertain directly to Contract performance, if there is any indication that fraud, gross abuse, or corrupt practices may be involved, or if the Contract is terminated for default or for convenience.

[bookmark: _Toc153956891][bookmark: _Toc207102067][bookmark: _Toc240958338]4.17.2	STATE FUNDED WORK
The Contractor shall maintain books, records, documents and other evidence directly pertinent to the performance of the work and shall make such records available for audit upon request by the NJDEP during normal business hours.

[bookmark: _Toc153956892][bookmark: _Toc207102068][bookmark: _Toc240958339]PRICES AND PAYMENTS

[bookmark: _Toc153956893][bookmark: _Toc207102069][bookmark: _Toc240958340]4.18.1	FORM OF COMPENSATION

A. Labor Costs All-Inclusive Hourly Rate

The Contractor shall be paid the All-Inclusive Hourly Rate for time directly billed to the work for each individual’s professional labor category listed on the State-Supplied Price Sheet. The total hours required for each specific Project will be negotiated at the time of the occurrence.

B. Subcontractor Costs

Payments to all Subcontractors are solely the responsibility of the Contractor as outlined in Bid Solicitation Section 4.13.2, Subtask 9.1 – Subcontractor Engagement. Compensation for all work will be made to the Contractor after successful completion of the work and verification by NJDEP of all related invoices. 

C. General Allowance 

The Contractor may rent or purchase NJDEP approved non-contract items using a General Allowance for those items that are necessary to complete the SOW of the Project and which in the case of purchase(s) will remain at the Project without a contract modification. The Contractor may offer to provide, at cost, material, equipment, or services for which there are no price lines on the Price Schedule. If the Contractor can show that its price for these items is less than the cost quoted by other contractors under the General Allowance Purchases procedure, the State will pay the Contractor its cost without mark-up for the off-schedule items. 

The Contractor shall follow a procurement process that aligns to the extent possible with the most recent Circular 26-02-DPP New Jersey Department of the Treasury, entitled Delegated Purchasing Authority (DPA) for procuring General Allowance Purchases. 

Updated DPA Circulars can be found at the following link:
The Official Web Site for The State of New Jersey | Circular Letters

As determined by the NJDEP, the NJDEP will work with the Contractor to obtain goods and services from current State contracts whenever feasible.

[bookmark: _Toc153956894][bookmark: _Toc207102070]The General Allowance is equal to twenty-five percent (25%) of the total sum cost of the Project, up to a maximum amount of $50,000 per Purchase Order. 

Professional services and purchases of more than $50,000 may not be procured through the General Allowance provision and require a contract modification. Pass-through costs and utility usage costs are excluded from the General Allowance budget and are not subject to the procedures set forth in this section. 

General Allowance purchases are subject to the following: 

1. [bookmark: _Hlk52964096]Contractors may purchase NJDEP-approved, non-contract items using a General Allowance without a Project modification;

2. If directly related to the work performed under this Contract and not available under another State contract, the Contractor may offer to provide, at cost, material, equipment, or services for which there are no price lines on the State-Supplied Price Sheet.  If the Contractor can show that its price for these items is less than the cost quoted by other suppliers under the General Allowance Purchases procedure, the State will pay the Contractor its cost without mark-up for the off-schedule items;

3. The Contractor shall itemize all costs for the off-schedule items on a one page form and submitted to the State’s Assigned Designee for approval. The form should list the unit price, any sales tax, and fees.  Costs that were not approved by the State’s Assigned Designee are ineligible for payment by the State; and

4. The Contractor may offer to provide at cost, material, equipment, or services for which there are no price lines on the State- Supplied Price Sheet. If the Contractor can show that its price for these items is less than the cost quoted by other firms under the General Allowance procedure, the State will pay the Contractor its cost without markup for the off-schedule items. 

[bookmark: _Toc240958341]4.18.2	CONTRACT MODIFICATIONS FOR EQUIPMENT, MATERIALS, AND SERVICES
The State will pay the Contractor the full cost of equipment, materials and services purchased by a contract modification. Contract modification payments are subject to the following: 

A. Upon request by the State’s Assigned Designee, the Contractor shall solicit pricing from a minimum of three (3) sources. Pricing shall be provided in writing, with Internet quotations, e-mail quotations, or signed telefax quotations being acceptable;

B. The State’s Assigned Designee may request from appropriate State authorities an expedited authorization to proceed with the contract modification work. If approved, the Contractor will be directed to proceed with the work prior to issuance of the Work Order. However, the Contractor shall not submit a payment voucher for expedited contract modification work so authorized until the NJDEP Contract Modification Proposal and Acceptance Form (DWM-042A) is submitted, approved by appropriate State authorities, and a Work Order is issued. (See Appendix B, NJDEP Contract Modification Proposal and Acceptance Form 042A, for details); and

C. For any contract modifications, the Contractor must submit NJDEP Form DWM-042A to the NJDEP Site Manager no later than five (5) days from the date of the modification.

Note: modifications referenced in this section are specific to Projects issued under this Contract, and do not include changes or modifications to the Contract resulting from this Bid Solicitation. Any changes to the Contract resulting from this Bid Solicitation require a Contract Amendment approved by the Division of Purchase and Property.

[bookmark: _Toc153956895][bookmark: _Toc207102071][bookmark: _Toc240958342]4.18.3	PROCEDURES FOR PAYMENT
Payment shall be conditioned on the following:

A. Approval by the NJDEP of any deliverable work products or other payment items required by the Contract;
B. All invoices must be submitted to the NJDEP and must include the name of the Contract, Purchase Order number, and the name and address of the Contractor. Only one (1) invoice shall be submitted per Work Order, per month, and must indicate the tasks under the Work Order or contract modification (if applicable) for which they apply. The invoice for a given Work Order must be all inclusive of tasks/work effort conducted during the period covered; and
C. The NJDEP’s certification of itemized bills referenced to bid items and deliverables.

All Contractors to submit their payment vouchers (invoices) and all appurtenant documentation electronically (via email) to an electronic mailbox. 

[bookmark: _Toc153956896][bookmark: _Toc207102072][bookmark: _Toc240958343]4.18.4	PROGRESS PAYMENTS
For each site-specific Project, the Contractor shall be paid the appropriate amount due and owed. 
Monthly progress payments to the Contractor shall be made upon presentation to the NJDEP and acceptance by the NJDEP of itemized billings certified by the NJDEP Site Manager. 

4.18.4.1	ELECTRONIC SUBMISSION OF INVOICE AND BACKUP DOCUMENTATION
These itemized billings shall be accompanied by the Monthly Project Progress Reports and must reflect the activities detailed in that report. The Contractor shall prepare and submit itemized billing costs as follows:
A. For each labor category and individual in the category the Contractor shall provide labor hours worked per task, All-Inclusive Hourly Rate used, and total cost. Direct labor hours spent on the site-specific Project shall be supported by employee time sheets and hourly rates shall be supported by payroll records.

[bookmark: _Toc153956897][bookmark: _Toc207102073][bookmark: _Toc240958344]4.18.5	PARTIAL PAYMENT
When less than the entire site-specific scope of work within the Work Order is performed as a result of the NJDEP’s determination to reduce or terminate the Contract for convenience, the Contractor will be reimbursed the amount of actual costs incurred in accordance with the requirements of this Bid Solicitation.

[bookmark: _Toc153956898][bookmark: _Toc207102074][bookmark: _Toc240958345]4.18.6	FINAL PAYMENT AND RELEASE OF CLAIMS 
Upon satisfactory Project completion, the Contractor shall, as a condition before final payment or as a termination settlement under this Contract, execute and deliver to the NJDEP, a release of all claims against the State arising under or by virtue of this Contract except claims which are specifically exempted by the Contractor to be specifically set forth therein. Unless otherwise provided in this Bid Solicitation or by State law or otherwise expressly agreed to by the parties to this Contract, final payment under this Contract or settlement upon termination of this Contract shall not constitute a waiver of the State’s claims against the Contractor or its sureties under this Contract or the State’s right to continued performance of the Contractor’s obligations pursuant to the Contract. The Contractor shall also submit an affidavit that all debts incurred under the Contract have been duly paid, including payments to Subcontractors.

[bookmark: _Toc153956899][bookmark: _Toc207102075][bookmark: _Toc240958346]TAXES
In accordance with N.J.S.A. 54:32B-8.22 et seq., a Contractor (or Subcontractor) improving, altering, or repairing the real property of an exempt organization or exempt government entity is exempt from sales and use tax on qualifying purchases.  The State is an exempt government entity for these purposes.  

In all other cases, sales or use taxes and federal excise taxes shall be paid by the Contractor where applicable. The State’s Assigned Designee will advise the Contractor at the time of the Project whether or not the Project site is tax exempt.

Under no circumstances shall the Contractor apply an additional mark-up fee to sales or use taxes.
























[bookmark: _Toc223107366][bookmark: _Toc226532100][bookmark: _Toc227656730][bookmark: _Toc232166844][bookmark: _Toc232587746][bookmark: _Toc233626190][bookmark: _Toc239417890][bookmark: _Toc239764040][bookmark: _Toc239764330][bookmark: _Toc239842021][bookmark: _Toc239843530][bookmark: _Toc239859328][bookmark: _Toc240958347][bookmark: _Toc223107367][bookmark: _Toc226532101][bookmark: _Toc227656731][bookmark: _Toc232166845][bookmark: _Toc232587747][bookmark: _Toc233626191][bookmark: _Toc239417891][bookmark: _Toc239764041][bookmark: _Toc239764331][bookmark: _Toc239842022][bookmark: _Toc239843531][bookmark: _Toc239859329][bookmark: _Toc240958348][bookmark: _Toc223107368][bookmark: _Toc226532102][bookmark: _Toc227656732][bookmark: _Toc232166846][bookmark: _Toc232587748][bookmark: _Toc233626192][bookmark: _Toc239417892][bookmark: _Toc239764042][bookmark: _Toc239764332][bookmark: _Toc239842023][bookmark: _Toc239843532][bookmark: _Toc239859330][bookmark: _Toc240958349][bookmark: _Toc223107369][bookmark: _Toc226532103][bookmark: _Toc227656733][bookmark: _Toc232166847][bookmark: _Toc232587749][bookmark: _Toc233626193][bookmark: _Toc239417893][bookmark: _Toc239764043][bookmark: _Toc239764333][bookmark: _Toc239842024][bookmark: _Toc239843533][bookmark: _Toc239859331][bookmark: _Toc240958350][bookmark: _Toc223107370][bookmark: _Toc226532104][bookmark: _Toc227656734][bookmark: _Toc232166848][bookmark: _Toc232587750][bookmark: _Toc233626194][bookmark: _Toc239417894][bookmark: _Toc239764044][bookmark: _Toc239764334][bookmark: _Toc239842025][bookmark: _Toc239843534][bookmark: _Toc239859332][bookmark: _Toc240958351][bookmark: _Toc223107371][bookmark: _Toc226532105][bookmark: _Toc227656735][bookmark: _Toc232166849][bookmark: _Toc232587751][bookmark: _Toc233626195][bookmark: _Toc239417895][bookmark: _Toc239764045][bookmark: _Toc239764335][bookmark: _Toc239842026][bookmark: _Toc239843535][bookmark: _Toc239859333][bookmark: _Toc240958352][bookmark: _Toc223107372][bookmark: _Toc226532106][bookmark: _Toc227656736][bookmark: _Toc232166850][bookmark: _Toc232587752][bookmark: _Toc233626196][bookmark: _Toc239417896][bookmark: _Toc239764046][bookmark: _Toc239764336][bookmark: _Toc239842027][bookmark: _Toc239843536][bookmark: _Toc239859334][bookmark: _Toc240958353][bookmark: _Toc223107373][bookmark: _Toc226532107][bookmark: _Toc227656737][bookmark: _Toc232166851][bookmark: _Toc232587753][bookmark: _Toc233626197][bookmark: _Toc239417897][bookmark: _Toc239764047][bookmark: _Toc239764337][bookmark: _Toc239842028][bookmark: _Toc239843537][bookmark: _Toc239859335][bookmark: _Toc240958354][bookmark: _Toc223107374][bookmark: _Toc226532108][bookmark: _Toc227656738][bookmark: _Toc232166852][bookmark: _Toc232587754][bookmark: _Toc233626198][bookmark: _Toc239417898][bookmark: _Toc239764048][bookmark: _Toc239764338][bookmark: _Toc239842029][bookmark: _Toc239843538][bookmark: _Toc239859336][bookmark: _Toc240958355][bookmark: _Toc223107375][bookmark: _Toc226532109][bookmark: _Toc227656739][bookmark: _Toc232166853][bookmark: _Toc232587755][bookmark: _Toc233626199][bookmark: _Toc239417899][bookmark: _Toc239764049][bookmark: _Toc239764339][bookmark: _Toc239842030][bookmark: _Toc239843539][bookmark: _Toc239859337][bookmark: _Toc240958356][bookmark: _Toc223107376][bookmark: _Toc226532110][bookmark: _Toc227656740][bookmark: _Toc232166854][bookmark: _Toc232587756][bookmark: _Toc233626200][bookmark: _Toc239417900][bookmark: _Toc239764050][bookmark: _Toc239764340][bookmark: _Toc239842031][bookmark: _Toc239843540][bookmark: _Toc239859338][bookmark: _Toc240958357][bookmark: _Toc223107377][bookmark: _Toc226532111][bookmark: _Toc227656741][bookmark: _Toc232166855][bookmark: _Toc232587757][bookmark: _Toc233626201][bookmark: _Toc239417901][bookmark: _Toc239764051][bookmark: _Toc239764341][bookmark: _Toc239842032][bookmark: _Toc239843541][bookmark: _Toc239859339][bookmark: _Toc240958358][bookmark: _Toc223107378][bookmark: _Toc226532112][bookmark: _Toc227656742][bookmark: _Toc232166856][bookmark: _Toc232587758][bookmark: _Toc233626202][bookmark: _Toc239417902][bookmark: _Toc239764052][bookmark: _Toc239764342][bookmark: _Toc239842033][bookmark: _Toc239843542][bookmark: _Toc239859340][bookmark: _Toc240958359][bookmark: _Toc223107379][bookmark: _Toc226532113][bookmark: _Toc227656743][bookmark: _Toc232166857][bookmark: _Toc232587759][bookmark: _Toc233626203][bookmark: _Toc239417903][bookmark: _Toc239764053][bookmark: _Toc239764343][bookmark: _Toc239842034][bookmark: _Toc239843543][bookmark: _Toc239859341][bookmark: _Toc240958360][bookmark: _Toc223107380][bookmark: _Toc226532114][bookmark: _Toc227656744][bookmark: _Toc232166858][bookmark: _Toc232587760][bookmark: _Toc233626204][bookmark: _Toc239417904][bookmark: _Toc239764054][bookmark: _Toc239764344][bookmark: _Toc239842035][bookmark: _Toc239843544][bookmark: _Toc239859342][bookmark: _Toc240958361][bookmark: _Toc223107381][bookmark: _Toc226532115][bookmark: _Toc227656745][bookmark: _Toc232166859][bookmark: _Toc232587761][bookmark: _Toc233626205][bookmark: _Toc239417905][bookmark: _Toc239764055][bookmark: _Toc239764345][bookmark: _Toc239842036][bookmark: _Toc239843545][bookmark: _Toc239859343][bookmark: _Toc240958362][bookmark: _Toc223107382][bookmark: _Toc226532116][bookmark: _Toc227656746][bookmark: _Toc232166860][bookmark: _Toc232587762][bookmark: _Toc233626206][bookmark: _Toc239417906][bookmark: _Toc239764056][bookmark: _Toc239764346][bookmark: _Toc239842037][bookmark: _Toc239843546][bookmark: _Toc239859344][bookmark: _Toc240958363][bookmark: _Toc223107383][bookmark: _Toc226532117][bookmark: _Toc227656747][bookmark: _Toc232166861][bookmark: _Toc232587763][bookmark: _Toc233626207][bookmark: _Toc239417907][bookmark: _Toc239764057][bookmark: _Toc239764347][bookmark: _Toc239842038][bookmark: _Toc239843547][bookmark: _Toc239859345][bookmark: _Toc240958364][bookmark: _Toc207102076][bookmark: _Toc240958365]GENERAL CONTRACT TERMS
The Contractor shall have sole responsibility for the complete effort specified in this Contract.  Payment will be made only to the Contractor or to the authorized dealers/distributors, if applicable.  The Contractor is responsible for the professional quality, technical accuracy and timely completion and submission of all deliverables, services or commodities required to be provided under this Contract.  The Contractor shall, without additional compensation, correct or revise any errors, omissions, or other deficiencies in its deliverables and other services.  The approval of deliverables furnished under this Contract shall not in any way relieve the Contractor of responsibility for the technical adequacy of its work.  The review, approval, acceptance or payment for any of the deliverables, goods or services, shall not be construed as a waiver of any rights that the State may have arising out of the Contractor’s performance of this Contract.

[bookmark: _Toc207102077][bookmark: _Toc240958366]CONTRACT TERM AND EXTENSION OPTION
The base term of this Contract shall be for a period of four (4) years. The anticipated Contract effective date is provided on the “Summary” page of the Bid Solicitation in NJSTART.  If delays in the procurement process result in a change to the anticipated Contract effective date, the Contractor agrees to accept a Contract for the full term of this Contract. 

This Contract may be extended up to two (2) years with no single extension exceeding one (1) year, by the mutual written consent of the Contractor and the Director at the same terms, conditions, and pricing at the rates in effect in the last year of this Contract or rates more favorable to the State.  

[bookmark: _Toc400531508][bookmark: _Toc428533979][bookmark: _Toc32310704][bookmark: _Toc207102078][bookmark: _Toc240958367]CONTRACT TRANSITION
A. No Award Made -- In the event that a new contract has not been awarded prior to the expiration date for this Contract, including any extensions exercised, then by written notice to the Contractor, the State may exercise its right to transition this Contract for a period of up to 180 Calendar Days (the “Initial Transition Period”).  In the event the State exercises its right pursuant to this Section, then the Contractor shall continue performance under this Contract under the same terms, conditions, and pricing until a new contract is awarded or the Initial Transition Period expires. At no time shall this Initial Transition Period extend more than 365 Calendar Days beyond the expiration date of this Contract, including any extensions exercised, unless in the opinion of the Director, it is in the best interest of the State to extend the Initial Transition Period.
B. New Contract Awarded -- In the event that a new contract has been awarded prior to the expiration date for this Contract, including any extensions exercised , then by written notice to the Contractor the State may transition this Contract (the “NCA Transition Period”) and the Contractor shall continue performance under this Contract, under the same terms, conditions, and pricing, for a period of up to 180 Calendar Days beyond the expiration date of this Contract, including any extensions exercised, or until the new contract(s) can be completely operational, whichever first occurs.


[bookmark: _Toc118513795][bookmark: _Toc400531563][bookmark: _Toc428534035][bookmark: _Toc32310758][bookmark: _Toc207102079][bookmark: _Toc240958368][bookmark: OLE_LINK3][bookmark: OLE_LINK4]PERFORMANCE SECURITY
Not applicable to this procurement. 

[bookmark: _Toc400531513][bookmark: _Toc428533984][bookmark: _Toc32310709][bookmark: _Toc207102080][bookmark: _Toc240958369]OWNERSHIP OF MATERIAL
A. State Data – The State owns State Data. Contractor shall not obtain any right, title, or interest in any State Data, or information derived from or based on State Data.  State Data provided to Contractor shall be delivered or returned to the State of New Jersey upon thirty (30) days’ notice by the State or thirty (30) days after the expiration or termination of the Contract.  Except as specifically required by the requirements of the Bid Solicitation, State Data shall not be disclosed, sold, assigned, leased or otherwise disposed of to any person or entity other than the State unless specifically directed to do so in writing by the State Contract Manager.
B. Work Product; Services – The State owns all Deliverables developed for the State in the course of providing Services under the Contract, including but not limited to, all data, technical information, materials gathered, originated, developed, prepared, used or obtained in the performance of the Contract, including but not limited to all reports, surveys, plans, charts, literature, brochures, mailings, recordings (video and/or audio), pictures, drawings, analyses, graphic representations, print-outs, notes and memoranda, written procedures and documents, regardless of the state of completion, which are prepared for or are a result of the Services required under the Contract. 
C. Contractor Intellectual Property; Commercial off the Shelf Software (COTS) and Customized Software – Contractor retains ownership of all Contractor Intellectual Property, and any modifications thereto and derivatives thereof, that the  Contractor supplies to the State pursuant to the Contract, and grants the State a non-exclusive, royalty-free license to use Contractor Intellectual Property delivered to the State for the purposes contemplated by the Contract for the duration of the Contract including all extensions.  In the event Contractor provides its standard license agreement terms with its Quote, such terms and conditions must comply with Bid Solicitation Section 1.4, Order of Precedence of Contractual Terms.
D. Third Party Intellectual Property – Unless otherwise specified in the Bid Solicitation that the State, on its own, will acquire and obtain a license to Third Party Intellectual Property, Contractor shall secure on the State’s behalf, in the name of the State and subject to the State’s approval, a license to Third Party Intellectual Property sufficient to fulfill the business objectives, requirements and specifications identified in the Contract at no additional cost to the State beyond that in the Quote price.  In the event Contractor is obligated to flow-down commercially standard third party terms and conditions customarily provided to the public associated with Third Party Intellectual Property and such terms and conditions conflict with Bid Solicitation requirements, including the SSTC, the State will accept such terms and conditions with the exception of the following:  indemnification, limitation of liability, choice of law, governing law, jurisdiction, and confidentiality.  The Bid Solicitation including the SSTC shall prevail with respect to such conflicting terms and conditions.  In addition, the State will not accept any provision requiring the State to indemnify a third party or to submit to arbitration.  Such terms are considered void and of no effect.  Third party terms and conditions should be submitted with the Quote. If Contractor uses Third Party Intellectual Property, Contractor must indemnify the State for infringement claims with respect to the Third Party Intellectual Property.   Contractor agrees that its use of Third Party Intellectual Property shall be consistent with the license for the Third Party Intellectual Property, whether supplied by the Contractor, secured by the State as required by the Bid Solicitation, or otherwise supplied by the State. 
E. Work Product; Custom Software – The State owns all Custom Software which shall be considered “work made for hire”, i.e., the State, not the Contractor, Subcontractor, or third party, shall have full and complete ownership of all such Custom Software.  To the extent that any Custom Software may not, by operation of the law, be a “work made for hire” in accordance with the terms of the Contract, Contractor, Subcontractor, or third party hereby assigns to the State, or Contractor shall cause to be assigned to the State, all right, title and interest in and to any such Custom Software and any copyright thereof, and the State shall have the right to obtain and hold in its own name any copyrights, registrations and any other proprietary rights that may be available. 
F. State Intellectual Property – The State owns all State Intellectual Property provided to Contractor pursuant to the Contract.  State Intellectual Property shall be delivered or returned to the State of New Jersey upon thirty (30) days’ notice by the State or thirty (30) days after the expiration or termination of the Contract.  The State grants Contractor a non-exclusive, royalty-free, license to use State Intellectual Property for the purposes contemplated by the Contract.  Except as specifically required by the requirements of the Bid Solicitation, State Intellectual Property shall not be disclosed, sold, assigned, leased or otherwise disposed of to any person or entity other than the State unless specifically directed to do so in writing by the State Contract Manager. The State’s license to Contractor is limited by the term of the Contract and the confidentiality obligations set forth in Bid Solicitation Section 6, Data Security Requirements – Contractor Responsibility.
G. No Rights – Except as expressly set forth in the Contract, nothing in the Contract shall be construed as granting to or conferring upon Contractor any right, title, or interest in State Intellectual Property or any intellectual property that is now owned or licensed to or subsequently owned by or licensed by the State.  Except as expressly set forth in the Contract, nothing in the Contract shall be construed as granting to or conferring upon the State any right, title, or interest in any Contractor Intellectual Property that is now owned or subsequently owned by Contractor.  Except as expressly set forth in the Contract, nothing in the Contract shall be construed as granting to or conferring upon the State any right, title, or interest in any Third Party Intellectual Property that is now owned or subsequently owned by a third party.

[bookmark: _Toc207102081][bookmark: _Toc240958370]SUBSTITUTION OF STAFF
If a Contractor needs to substitute any management, supervisory or key personnel, the Contractor shall identify the substitute personnel and the work to be performed.  The Contractor must provide detailed justification documenting the necessity for the substitution.  Resumes must be submitted for the individual(s) proposed as substitute(s) who must have qualifications and experience equal to or better than the individual(s) originally proposed or currently assigned.

The Contractor shall forward a request to substitute staff to the State Contract Manager for consideration and approval.  No substitute personnel are authorized to begin work until the Contractor has received written approval to proceed from the State Contract Manager.

[bookmark: _Toc240958371]LIQUIDATED DAMAGES
Not applicable to this procurement. 
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Not applicable to this procurement. 
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[bookmark: _Toc207102085][bookmark: _Toc240958373]ELECTRONIC PAYMENTS
With the award of this Contract, the successful Contractor(s) will be required to receive its payment(s) electronically.  In order to receive payments via automatic deposit from the State of New Jersey, the Contractor must complete the EFT information within its NJSTART Vendor Profile.  Please refer to the QRG entitled “Vendor Profile Management – Company Information and User Access” for instructions. 

[bookmark: _Toc237934232][bookmark: _Toc240958374]PROCUREMENT EFFICIENCY PROGRAM
A. Quarterly Sales Reporting - The Contractor shall submit a Sales Report documenting all sales made under the Contract.  The Sales Report shall be submitted directly to Periscope no later than thirty (30) Calendar Days after the end of each calendar quarter. The calendar quarters will end March 31, June 30, September 30, and December 31. The Sales Report must contain the following information:  
· Complete and accurate details of all sales, credits, returns, refunds, and the like for the reporting quarter;
· Purchasing entity;
· Total of Procurement Efficiency Program Fee amount due for the reporting quarter;
· Such other information as the State may reasonably request;
· If no sales were made against this Contract during the reporting quarter, then a report shall be submitted showing zero sales and zero Procurement Efficiency Program Fee due; and
· Quarterly Sales Reporting and remittance of the Procurement Efficiency Program Fee shall begin on the first calendar quarter starting after the effective date of the Contract.
B. Procurement Efficiency Program Fee - For all purchases made under this Contract, that have been invoiced, the Contractor shall remit the Procurement Efficiency Program Fee in the amount of one percent (1%) of all Purchases to Periscope acting on behalf of the State of New Jersey. 
C. Remittance of the Procurement Efficiency Program Fee - On a quarterly basis, the Contractor shall remit the Procurement Efficiency Program Fee directly to Periscope no later than thirty (30) days after the end of each calendar quarter. The calendar quarters will end March 31, June 30, September 30, and December 31.  Failure to remit the Procurement Efficiency Program Fee timely and accurately may result in Contract termination as outlined in the “Termination of Contract” clause of the State of New Jersey Standard Terms and Conditions. 
D. NJSTART Marketplace Catalog Enablement - Contractor shall cooperate with State and/or Periscope as requested to upload catalog items and pricing consistent with this Contract. Contractor shall upload catalog within thirty (30) Calendar Days of the date of execution of this Contract. Failure to cooperate will result in the Contractor’s good and/or services not being represented in the NJSTART Marketplace. The Contractor shall ensure that the catalog complies with the scope, and terms and conditions of this Contract. Any identified deviation from the Contract must be corrected immediately. Any catalog that does not comply with the scope and terms and conditions of this Contract can lead to a breach of contract and will be escalated to the Division of Purchase and Property’s Contract Compliance and Audit Unit for review and possible action.  
E. Retention and Inspection of Records and Audit - The Contractor shall keep records of all sales made to all Using Agencies in sufficient detail to enable the State to determine the Procurement Efficiency Program Fee payable by the Contractor. The State and/or Periscope may examine and audit, at its own expense, Contractor’s sales records and Sales Reports for completeness and accuracy. If such examination reveals underpayment of the Procurement Efficiency Program Fee, the Contractor shall immediately pay to Periscope the amount of deficiency. If the examination reveals an underpayment of 5% or more, then the Contractor shall reimburse the State and/or Periscope for the cost of the audit. 
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Not applicable to this procurement.
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[bookmark: _Toc207102101][bookmark: _Toc240958377]INSURANCE

[bookmark: _Toc400531536][bookmark: _Toc428534007][bookmark: _Toc32310729][bookmark: _Toc207102102][bookmark: _Toc240958378]7.1.1	PROFESSIONAL LIABILITY INSURANCE
Section 4.2 of the SSTC is supplemented with the following:  

Professional Liability Insurance:  The Contractor shall carry Errors and Omissions, Professional Liability Insurance, and/or Professional Liability Malpractice Insurance sufficient to protect the Contractor from any liability arising out of the professional obligations performed pursuant to the requirements of this Contract.  The insurance shall be in the amount of not less than $2,000,000 per each occurrence, and in such policy forms as shall be approved by the State.  If the Contractor has claims-made coverage and subsequently changes carriers during the term of this Contract, it shall obtain from its new Errors and Omissions, Professional Liability Insurance, and/or Professional Malpractice Insurance carrier an endorsement for retroactive coverage.

[bookmark: _Toc207102103][bookmark: _Toc240958379]7.1.2	LIMITATION OF LIABILITY OPTIONS
Section 4.0 of the SSTC is supplemented with the following:

4.3 LIMITATION OF LIABILITY
The Contractor’s liability to the State for actual, direct damages resulting from the Contractor’s performance or non-performance of, or in any manner related to this Contract, for any and all claims, shall be limited in the aggregate to 200% of the total value of this Contract.  This limitation of liability shall not apply to the following:
A. The Contractor’s obligation to indemnify the State of New Jersey and its employees from and against any claim, demand, loss, damage, or expense relating to bodily injury or the death of any person or damage to real property or tangible personal property, incurred from the work or materials supplied by the Contractor under this Contract caused by negligence or willful misconduct of the Contractor;
B. The Contractor’s breach of its obligations of confidentiality; and
C. The Contractor’s liability with respect to copyright indemnification.
The Contractor’s indemnification obligation is not limited by but is in addition to the insurance obligations.  
The Contractor shall not be liable for special, consequential, or incidental damages.
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[bookmark: _Toc400531542][bookmark: _Toc428534014][bookmark: _Toc32310736][bookmark: _Toc207102105][bookmark: _Toc240958381]RIGHT TO WAIVE
Pursuant to N.J.A.C. 17:12-2.7(d) the Director may waive minor irregularities or omissions in a Quote.  The Director reserves the right to waive a requirement provided that the requirement does not materially affect the procurement or the State's interests associated with the procurement.
[bookmark: _Toc400531543][bookmark: _Toc428534015][bookmark: _Toc32310737]
[bookmark: _Toc207102106][bookmark: _Toc240958382]DIRECTOR’S RIGHT TO ACCEPT OR REJECT A QUOTE
The Director reserves the right to reject any or all Quotes, or to award in whole or in part if deemed to be in the best interest of the State to do so. The Director shall have authority to award Contracts in accordance with N.J.S.A. 52:34-12. 

[bookmark: _Toc207102107][bookmark: _Toc240958383]RECIPROCITY FOR JURISDICTIONAL BIDDER PREFERENCE
In accordance with N.J.S.A. 52:32-1.4 and N.J.A.C. 17:12-2.13, the State of New Jersey will invoke reciprocal action against an out-of-State Bidder whose state or locality maintains a preference practice for its in-state Bidders.  The State of New Jersey will use the annual surveys compiled by the Council of State Governments, National Association of State Procurement Officials, or the National Institute of Governmental Purchasing or a State’s statutes and regulations to identify States having preference laws, regulations, or practices and to invoke reciprocal actions. The State of New Jersey may obtain additional information as it deems appropriate to supplement the stated survey information.

A Bidder may submit information related to preference practices enacted for a State or Local entity outside the State of New Jersey. This information may be submitted in writing as part of the Quote response, including name of the locality having the preference practice, as well as identification of the county and state, and should include a copy of the appropriate documentation, i.e., resolution, regulation, law, notice to Bidder, etc.  It is the responsibility of the Bidder to provide documentation with the Quote or submit it to the Director within five (5) business days after the deadline for Quote submission.  Written evidence for a specific procurement that is not provided to the Director within five (5) business days of the public Quote submission date may not be considered in the evaluation of that procurement, but may be retained and considered in the evaluation of subsequent procurements.

[bookmark: _Toc400531545][bookmark: _Toc428534017][bookmark: _Toc32310739][bookmark: _Toc207102108][bookmark: _Toc240958384]CLARIFICATION OF QUOTE
After the Quote Opening Date, unless requested by the State as noted below, Bidder contact with the Procurement Bureau regarding this Bid Solicitation and the submitted Quote is not permitted. 

After the Quotes are reviewed, one (1), some or all of the Bidders may be asked to clarify certain aspects of its Quote.  A request for clarification may be made in order to resolve minor ambiguities, irregularities, informalities or clerical errors.  Clarifications cannot correct any deficiencies, material omissions, or used to revise or modify a Quote.

The Director reserves the right to request that a Bidder to explain, in detail, how the Quote price was determined.

[bookmark: _Toc32310741][bookmark: _Toc207102109][bookmark: _Toc240958385][bookmark: _Toc118513837][bookmark: _Toc400531547][bookmark: _Toc428534019]ORAL PRESENTATION 
Not applicable to this procurement. 

[bookmark: _Toc207102110][bookmark: _Toc240958386]TIE QUOTES
Tie Quotes will be awarded by the Director in accordance with N.J.A.C. 17:12-2.10. 

[bookmark: _Toc207102111][bookmark: _Toc240958387]STATE'S RIGHT TO INSPECT BIDDER’S FACILITIES AND EQUIPMENT
The State reserves the right to inspect the Bidder’s establishment before making an award, for the purposes of ascertaining whether the Bidder has the necessary facilities and equipment for performing the Contract.

[bookmark: _Toc207102112][bookmark: _Toc240958388]STATE'S RIGHT TO CHECK REFERENCES
The State may also consult with clients of the Bidder during the evaluation of Quotes. Such consultation is intended to assist the State in making a Contract award that is most advantageous to the State.

[bookmark: _Toc207102113][bookmark: _Toc240958389]EVALUATION CRITERIA
The following evaluation criteria categories, not necessarily listed in order of significance, will be used to evaluate Quotes received in response to this Bid Solicitation.  The evaluation criteria categories may be used to develop more detailed evaluation criteria to be used in the evaluation process.

[bookmark: _Toc118513839][bookmark: _Toc400531549][bookmark: _Toc428534021][bookmark: _Toc32310743][bookmark: _Toc207102114][bookmark: _Toc240958390]8.9.1	TECHNICAL EVALUATION CRITERIA
The following criteria will be used to evaluate and score Quotes received in response to this Bid Solicitation.  Each criterion will be scored, and each score multiplied by a predetermined weight to develop the Technical Evaluation Score:
A. Personnel:  The qualifications and experience of the Bidder’s management, supervisory, and key personnel assigned to the Contract, including the candidates recommended for each of the positions/roles required;
B. Experience of firm:  The Bidder’s documented experience in successfully completing Contract of a similar size and scope in relation to the work required by this Bid Solicitation; and
C. Ability of firm to complete the SOW based on its Technical Quote:  The Bidder’s demonstration in the Quote that the Bidder understands the requirements of the SOW and presents an approach that would permit successful performance of the technical requirements of the Contract.

[bookmark: _Toc118513840][bookmark: _Toc400531550][bookmark: _Toc428534022][bookmark: _Toc32310744][bookmark: _Toc207102115][bookmark: _Toc240958391]8.9.2	PRICE EVALUATION
The Procurement Bureau will utilize a weighted consumption/market basket model to evaluate pricing.  The pricing model will be date-stamped and entered into the record before Quote opening.  

[bookmark: _Toc118513841][bookmark: _Toc400531551][bookmark: _Toc428534023][bookmark: _Toc32310745][bookmark: _Toc207102116][bookmark: _Toc240958392]QUOTE DISCREPANCIES
In evaluating Quotes, discrepancies between words and figures will be resolved in favor of words.  Discrepancies between Unit Prices and totals of Unit Prices will be resolved in favor of Unit Prices.  Discrepancies in the multiplication of units of work and Unit Prices will be resolved in favor of the Unit Prices.  Discrepancies between the indicated total of multiplied Unit Prices and units of work and the actual total will be resolved in favor of the actual total.  Discrepancies between the indicated sum of any column of figures and the correct sum thereof will be resolved in favor of the correct sum of the column of figures.

[bookmark: _Toc118513842][bookmark: _Toc400531553][bookmark: _Toc428534025][bookmark: _Toc32310747][bookmark: _Toc207102117][bookmark: _Toc240958393]NEGOTIATION
In accordance with N.J.S.A. 52:34-12(f) and N.J.A.C. 17:12-2-7, after evaluating Quotes, the Procurement Bureau may establish a competitive range and enter into negotiations with one (1) Bidder or multiple Bidders within this competitive range.  The primary purpose of negotiations is to maximize the State’s ability to obtain the best value based on the mandatory requirements, evaluation criteria, and cost.  Multiple rounds of negotiations may be conducted with one (1) Bidder or multiple Bidders.  Negotiations will be structured by the Procurement Bureau to safeguard information and ensure that all Bidders are treated fairly.

Negotiations will be conducted only in those circumstances where it is deemed by the Director to be in the State’s best interests and to maximize the State’s ability to get the best value.  Therefore, the Bidder is advised to submit its best technical and price Quote in response to this Bid Solicitation since the State may, after evaluation, make a Contract award based on the content of the initial submission.  

If the Procurement Bureau contemplates negotiation, Quote prices will not be publicly read at the Quote opening.  Only the name and address of each Bidder will be publicly announced at the Quote opening.

[bookmark: _Toc207102118][bookmark: _Toc240958394]BEST AND FINAL OFFER (BAFO) 
The Procurement Bureau may invite one (1) Bidder or multiple Bidders to submit a Best and Final Offer (BAFO). Said invitation will establish the time and place for submission of the BAFO. Any BAFO that does not result in more advantageous pricing to the State will not be considered, and the State will evaluate the Bidder’s most advantageous previously submitted pricing.

The Division may conduct more than one (1) round of BAFO in order to attain the best value for the State. 

BAFOs will be conducted only in those circumstances where it is deemed by the Procurement Bureau or Director to be in the State’s best interests and to maximize the State’s ability to get the best value.  Therefore, the Bidder is advised to submit its best technical and price Quote in response to this Bid Solicitation since the State may, after evaluation, make a Contract award based on the content of the initial submission 

If the Procurement Bureau contemplates BAFOs, Quote prices will not be publicly read at the Quote opening.  Only the name and address of each Bidder will be publicly announced at the Quote opening.

[bookmark: _Toc32310748][bookmark: _Toc207102119][bookmark: _Toc240958395]“REQUEST FOR REVISION” WITHIN NJSTART
The State may request a revision of the Bidder’s Quote within NJSTART. The Bidder shall respond to the “Request for Revision” only for the reason(s) identified by the State. Any changes made by a Bidder to the Quote other than as requested by the State shall be considered null and void. 

[bookmark: _Toc400531554][bookmark: _Toc428534026][bookmark: _Toc32310749][bookmark: _Toc207102120][bookmark: _Toc240958396]POOR PERFORMANCE
A Bidder with a history of performance problems may be bypassed for consideration of an award issued as a result of this Bid Solicitation. The following materials may be reviewed to determine Bidder performance:  
A. Contract cancellations for cause pursuant to State of New Jersey Standard Terms and Conditions Section 5.7(B); 
B. Information contained in Contractor performance records; 
C. Information obtained from audits or investigations conducted by a local, state or federal agency of the Bidder’s work experience; 
D. Current licensure, registration, and/or certification status and relevant history thereof; or 
E. Bidder’s status or rating with established business/financial reporting services, as applicable.  

Bidders should note that this list is not exhaustive.

[bookmark: _Toc207102121][bookmark: _Toc240958397]RECOMMENDATION FOR AWARD 
After the evaluation of the submitted Quotes is complete, the Procurement Bureau will recommend to the Director for award, the responsible Bidder(s) whose Quote, conforming to this Bid Solicitation, is most advantageous to the State, price and other factors considered.  The Director may accept, reject or modify the recommendation of the Procurement Bureau.

[bookmark: _Toc400531561][bookmark: _Toc428534033][bookmark: _Toc32310756][bookmark: _Toc207102122][bookmark: _Toc240958398]CONTRACT AWARD
Contract award(s) will be made with reasonable promptness by written notice to those responsible Bidders, whose Quotes, conforming to this Bid Solicitation, are most advantageous to the State, price, and other factors considered.  Any or all Quotes may be rejected when the State Treasurer or the Director determines that it is in the public interest to do so.  Contract awards will be publicly posted under the relevant contract number and available on NJSTART.

The State intends to award up to four (4) Contracts for all price lines specified by this Bid Solicitation.  The evaluation of the Quotes and the Contract award will be conducted in accordance with Bid Solicitation Section 8, Quote Evaluation and Award.

This Bid Solicitation has been designated as a partial Small Business Set-Aside Contract for Small Business Category I, II or III, and a partial Disabled Veterans’ Business Set-Aside Contract, as per Bid Solicitation Section 3.8, Small Business Set-Aside Contracts and Section 3.9, Disabled Veterans’ Business Set-Aside Contract.  One (1) Contract award has been set-aside for qualified Small Businesses and one (1) Contract award has been set-aside for Disabled Veterans’ Businesses. If no responsive Quotes in the competitive range for the technical evaluation with acceptable pricing are received from a qualified Small Business and/or Disabled Veterans’ Business to be awarded the partial set-aside Contract(s), the Division reserves the right to award the set-aside Contract(s) to a non-Small Business and/or Disabled Veterans’ Business Bidder, as applicable. 

[bookmark: _Toc240958399]NOTICE OF INTENT TO AWARD
Pursuant to N.J.A.C. 17:12-2.7(h) the Director will issue a Notice of Intent to Award the Contract to those Bidder(s) whose Quotes, conforming to this Bid Solicitation are most advantageous to the State of New Jersey, price and other factors considered.





















[bookmark: _Toc223107517][bookmark: _Toc226532251][bookmark: _Toc227656881][bookmark: _Toc232166995][bookmark: _Toc232587897][bookmark: _Toc233626341][bookmark: _Toc239418038][bookmark: _Toc239764188][bookmark: _Toc239764478][bookmark: _Toc239842169][bookmark: _Toc239843679][bookmark: _Toc239859477][bookmark: _Toc207102123][bookmark: _Toc240958400]GLOSSARY

[bookmark: _Toc207102124][bookmark: _Toc240958401]CROSSWALK

	Current DPP Template Term
	Equivalent Statutory, Regulatory NJSTART and/or Legacy Term

	Bid Solicitation 
	Request For Proposal (RFP)/Solicitation

	Bid Amendment 
	Addendum

	Contract 
	Master Blanket Purchase Order (Blanket/Blanket P.O.)

	Contract Amendment 
	Change Order

	Administrative Change Order
	Change Order

	Quote
	Proposal/Bid

	Contractor
	Vendor/Contractor

	Bidder
	Bidder/Contractor



[bookmark: _Toc207102125][bookmark: _Toc240958402]DEFINITIONS
Unless otherwise specified in the Bid Solicitation, the following definitions will be part of any Contract awarded, or order placed, as a result of this Bid Solicitation.  Note that not all definitions included here apply to all Bid Solicitations.
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Acceptance – The written confirmation by the Using Agency that Contractor has completed a Deliverable according to the specified requirements.

Administrative Change Order – A unilateral administrative modification to the Contract in the NJSTART system by the Division. Administrative Change Orders are not to be considered formal Contract Amendments.
All-Inclusive Hourly Rate – An hourly rate comprised of all direct and indirect costs including, but not limited to: labor costs, overhead, fee or profit, clerical support, travel expenses, per diem, safety equipment, materials, supplies, managerial support and all documents, forms, and reproductions thereof.  This rate also includes portal-to-portal expenses as well as per diem expenses such as food.

Apparel – means any clothing, headwear, linens or fabric.  

Apparel Contracts – include all purchases, rentals or other acquisition of apparel products by the State of New Jersey, including authorizations by the State of New Jersey for contractors to sell apparel products through cash allowances or vouchers issued by the State of New Jersey, and license agreements with a public body.

Apparel Production – includes the cutting and manufacturing of apparel products performed by the contractor or by any Subcontractors, but not including the production of supplies or sundries such as buttons, zippers, and thread.

Approved Products – Those products that have been identified in Bid Solicitation as meeting Using Agency needs and confirmed as meeting product specifications.

Best and Final Offer or BAFO – Pricing timely submitted by a Bidder upon invitation by the Procurement Bureau after Quote opening, with or without prior discussion or negotiation.

Bid or Bid Solicitation – The documents which establish the bidding and Contract requirements and solicits Quotes to meet the needs of the Using Agencies as identified herein, and includes the Bid Solicitation, State of New Jersey Standard Terms and Conditions (SSTC), State-Supplied Price Sheet, Attachments, and Bid Amendments.

Bid Amendment – Written clarification or revision to this Bid Solicitation issued by the Division. Bid Amendments, if any, will be issued prior to Quote opening.

Bid Opening Date – The date Quotes will be opened for evaluation and closed to further Quote submissions.

Bid Security - means a guarantee, in a form acceptable to the Division, that the bidder, if selected, will accept the contract as bid; otherwise, the bidder or, as applicable, its guarantor will be liable for the amount of the loss suffered by the State, which loss may be partially or completely recovered by the State in exercising its rights against the instrument of bid security.

Bidder – An entity offering a Quote in response to the Division’s Bid Solicitation.

Breach of Security – as defined by N.J.S.A. 56:8-161, means unauthorized access to electronic files, media, or data containing Personal Data that compromises the security, confidentiality, or integrity of Personal Data when access to the Personal Data has not been secured by encryption or by any other method or technology that renders the Personal Data unreadable or unusable.  Good faith acquisition of Personal Data by an employee or agent of the Provider for a legitimate business purpose is not a Breach of Security, provided that the Personal Data is not used for a purposes unrelated to the business or subject to further unauthorized disclosure.  

Business Day – Any weekday, excluding Saturdays, Sundays, State legal holidays, and State-mandated closings unless otherwise indicated.

Calendar Day – Any day, including Saturdays, Sundays, State legal holidays, and State-mandated closings unless otherwise indicated.

Commercial off the Shelf Software or COTS – Software provided by Provider that is commercially available and that can be used with little or no modification.

Customized Software – COTS that is adapted or configured by Provider to meet specific requirements of the Authorized Purchaser that differ from the standard requirements of the base product. For the avoidance of doubt, “Customized Software” is not permitted to be sold to the State under the scope of this Contract.

Contract – The Contract consists of the State of NJ Standard Terms and Conditions (SSTC), the Bid Solicitation, the responsive Quote submitted by a responsible Bidder as accepted by the State, the notice of award, any Best and Final Offer, any subsequent written document memorializing the agreement, any modifications to any of these documents approved by the State and any attachments, Bid Amendment or other supporting documents, or post-award documents including Contract Amendments agreed to by the State and the Contractor, in writing.

Contract Amendment – An amendment, alteration, or modification of the terms of a Contract between the State and the Contractor(s). A Contract Amendment is not effective until it is signed and approved in writing by the person with the appropriate signing authority.  Contract Amendments are tracked using Change Orders in NJSTART. Please note that Administrative Change Orders (see definition above) are not considered Contract Amendments.  

Contractor – The Bidder awarded a Contract resulting from this Bid Solicitation.

Contractor Intellectual Property – Any intellectual property that is owned by Contractor and contained in or necessary for the use of the Deliverables or which the Contractor makes available for the State to use as part of the work under the Contract.  Contractor Intellectual Property includes COTS or Customized Software owned by Contractor, Contractor’s technical documentation, and derivative works and compilations of any Contractor Intellectual Property.

Cooperative Purchasing Program – The Division’s intrastate program that provides procurement-related assistance to New Jersey local governmental entities and boards of education, State and county colleges and other public entities having statutory authority to utilize select State Contract s issued by the Division, pursuant to the provisions of N.J.S.A. 52:25-16.1 et seq.

Cooperative Purchasing Participants – These participants include quasi-State entities, counties, municipalities, school districts, volunteer fire departments, first aid squads, independent institutions of higher learning, County colleges, and State colleges.

Days After Receipt of Order (ARO) – The number of calendar days ‘After Receipt of Order’ in which the Using Agency will receive the ordered materials and/or services.

Dealer/Distributor – A Company authorized by a Bidder or Contractor as having the contractual ability to accept and fulfill orders and receive payments directly on behalf of the Contractor that is awarded a Contract.  Any authorized Dealer/Distributor must agree to all terms and conditions contained within the Bid Solicitation and must agree to provide all products and services in accordance with the Contract specifications, terms, conditions and pricing.  

Deliverable – Goods, products, Services and Work Product that Contractor is required to deliver to the State under the Contract.

Director – Director, Division of Purchase and Property, Department of the Treasury, who by statutory authority is the Chief Contracting Officer for the State of New Jersey; or the Director’s designee.

Disabled Veterans’ Business - means a business which has its principal place of business in the State, is independently owned and operated and at least 51% of which is owned and controlled by persons who are disabled veterans or a business which has its principal place of business in this State and has been officially verified by the United States Department of Veterans Affairs as a service disabled veteran-owned business for the purposes of department contracts pursuant to federal law.  N.J.S.A. 52:32-31.2.

Disabled Veterans’ Business Set-Aside Contract – means a Contract for goods, equipment, construction or services which is designated as a Contract with respect to which bids are invited and accepted only from disabled veterans’ businesses, or a portion of a Contract when that portion has been so designated.  N.J.S.A. 52:32-31.2.

Discount – The standard price reduction applied by the Bidder to all items.

Division – The Division of Purchase and Property.

Equivalent Products – Products offered other than those identified as an Approved Product in this Bid Solicitation that meet the specifications herein. Equivalent Products will be evaluated to ensure that they meet all technical, nutritional, and packaging specifications herein as part of the Quote evaluation process.

Evaluation Committee – A group of individuals or a Division staff member assigned by the Director to review and evaluate Quotes submitted in response to this Bid Solicitation and recommend a Contract award to the Director.

Firm Fixed Price – A price that is all-inclusive of direct cost and indirect costs, including, but not limited to, direct labor costs, overhead, fee or profit, clerical support, equipment, materials, supplies, managerial (administrative) support, all documents, reports, forms, travel, reproduction and any other costs.

Hardware – Includes computer equipment and any Software provided with the Hardware that is necessary for the Hardware to operate.

Internet of Things (IoT) – the network of physical devices, vehicles, home appliances and other items embedded with electronics, software, sensors, actuators, and network connectivity which enables these objects to connect and exchange data.

Intrastate cooperative purchasing participants – refers to political subdivisions, volunteer fire departments and first aid squads, and independent institutions of higher education and school districts pursuant to N.J.S.A. 52:25-16.1 et seq., State and county colleges pursuant to N.J.S.A. 18A:64-60 and 18A:64A-25.9, quasi-State agencies and independent authorities pursuant to N.J.S.A. 52:27B-56.1, and other New Jersey public entities having statutory authority to utilize select State contracts issued by the Division.

Joint Venture – A business undertaking by two (2) or more entities to share risk and responsibility for a specific project.

Life cycle assessment – The comprehensive examination of a product’s environmental and economic aspects and potential impacts throughout its lifetime, including raw material extraction, transportation, manufacturing, use and disposal.

Life cycle cost – The amortized total cost of a product, including capital costs, installation costs, operating costs, maintenance costs, and disposal costs discounted over the lifetime of the product.

Master Blanket Purchase Order (Blanket/Blanket P.O.) – A Term Contract that allows repeated purchases from an awarded contract.

Materials in Solid Waste – Material found in the various components of the solid waste stream. General, solid waste has several components, such as municipal solid waste (MSW), construction and demolition debris (C&D), and nonhazardous industrial waste.  Under RCRA Section 6002, EPA considers materials recovered from any component of the solid waste stream when designating items containing Recovered Materials.

May – Denotes that which is permissible or recommended, not mandatory.

Mobile Device – means any device used by Provider that can move or transmit data, including but not limited to laptops, hard drives, and flash drives.

Must – Denotes that which is a mandatory requirement.  

Net Purchases – means the total gross purchases, less credits, taxes, regulatory fees and separately stated shipping charges not included in unit prices, made by Intrastate Cooperative Purchasing Participants, regardless of whether or not NJSTART is used as part of the purchase process.

No Bid – The Bidder is not submitting a price Quote for an item on a price line.

No Charge – The Bidder will supply an item on a price line free of charge.

Non-Public Data – means data, other than Personal Data, that is not subject to distribution to the public as public information. Non-Public Data is data that is identified by the State as non-public information or otherwise deemed to be sensitive and confidential by the State because it contains information that is exempt by statute, ordinance or administrative rule from access by the general public as public information.

Percentage Discount or Markup – The percentage bid applied as a Markup or a Discount to a firm, fixed price contained within a price list/catalog. 

Performance Security – means a guarantee, executed subsequent to award, in a form acceptable to the Division, that the successful bidder will complete the contract as agreed and that the State will be protected from loss in the event the contractor fails to complete the contract as agreed.

Personal Data means – 
“Personal Information” as defined in N.J.S.A. 56:8-161, means an individual’s first name or first initial and last name linked with any one or more of the following data elements: (1) Social Security number, (2) driver’s license number or State identification card number or (3) account number or credit or debit card number, in combination with any required security code, access code, or password that would permit access to an individual’s financial account.  Dissociated data that, if linked would constitute Personal Information is Personal Information if the means to link the dissociated were accessed in connection with access to the dissociated data.  Personal Information shall not include publicly available information that is lawfully made available to the general public from federal, state or local government records, or widely distributed media; and/or 

Data, either alone or in combination with other data, that includes information relating to an individual that identifies the person or entity by name, identifying number, mark or description that can be readily associated with a particular individual and which is not a public record, including but not limited to, Personally Identifiable Information (PII); government-issued identification numbers (e.g., Social Security, driver’s license, passport); Protected Health Information (PHI) as that term is defined in the regulations adopted pursuant to the Health Insurance Portability and Accountability Act of 1996, P.L. No. 104-191 (1996) and found in 45 CFR Parts 160 to 164 and defined below; and Education Records, as that term is defined in the Family Educational Rights and Privacy Act (FERPA), 20 U.S.C. § 1232g.

Personally Identifiable Information or PII - as defined by the U.S. Department of Commerce, National Institute of Standards and Technology, means any information about an individual maintained by an agency, including (1) any information that can be used to distinguish or trace an individual’s identity, such as name, social security number, date and place of birth, mother’s maiden name, or biometric records; and (2) any other information that is linked or linkable to an individual, such as medical, educational, financial, and employment information.

Post-Consumer Material – Material or finished product that has served its intended use and has been diverted or recovered from waste destined for disposal, having completed its life as a consumer item.  Post-Consumer Materials are part of the broader category of Recovered Materials.

Pre-Consumer Material – Materials generated in manufacturing and converting processes, such as manufacturing scrap and trimmings/cuttings.

Price List/Catalog – A document published by a manufacturer, resellers, Dealers, or Distributors that typically contains product descriptions, a list of products with fixed prices to which a Bidder’s percentage discount or markup bid is applied. 

Procurement Bureau (Bureau) – The Division unit responsible for the preparation, advertisement, and issuance of Bid Solicitations, for the tabulation of Quotes and for recommending award(s) of Contract(s) to the Director and the Deputy Director.

Protected Health Information or PHI – has the same meaning as the term is defined in the regulations adopted pursuant to the Health Insurance Portability and Accountability Act of 1996, P.L. No. 104-191 (1996) and found in 45 CFR Parts 160 to 164 means Individually Identifiable Health Information (as defined below) transmitted by electronic media, maintained in electronic media, or transmitted or maintained in any other form or medium. PHI excludes education records covered by the Family Educational Rights and Privacy Act (FERPA), as amended, 20 U.S.C. 1232g, records described at 20 U.S.C. 1232g(a)(4)(B)(iv) and employment records held by a covered entity in its role as employer. The term “Individually Identifiable Health Information” has the same meaning as the term is defined in the regulations adopted pursuant to the Health Insurance Portability and Accountability Act of 1996, P.L. No. 104-191 (1996) and found in 45 CFR Parts 160 to 164 and means information that is a subset of Protected Health Information, including demographic information collected from an individual, and (1) is created or received by a health care provider, health plan, employer or health care clearinghouse; and (2) relates to the past, present or future physical or mental health or condition of an individual; the provision of health care to an individual; or the past, present or future payment for the provision of health care to an individual; and (a) that identifies the individual; or (b) with respect to which there is a reasonable basis to believe the information can be used to identify the individual.

Purchases - means the total gross purchases, less credits, taxes, regulatory fees and separately stated shipping charges not included in unit prices, made regardless of whether or not NJSTART is used as part of the purchase process.

Quasi-State Agency – is any agency, commission, board, authority or other such governmental entity which is established and is allocated to a State department or any bi-state governmental entity of which the State of New Jersey is a member, as defined in N.J.S.A. 52:27B-56.1, provided that any sale to any such bi-state governmental entity is for use solely within the State of New Jersey.

Quick Reference Guides (QRGs) – Informational documents which provide Vendors with step-by-step instructions to navigate the NJSTART eProcurement System. QRGs are available on the NJSTART Vendor Support Page.

Quote – Bidder’s timely response to the Bid Solicitation including, but not limited to, technical Quote, price Quote including Best and Final Offer, any licenses, forms, certifications, clarifications, negotiated documents, and/or other documentation required by the Bid Solicitation.

Quote Opening Date – The date Quotes will be opened for evaluation and closed to further Quote submissions.

Recovered Material – Waste material and byproduct that have been recovered or diverted from solid waste, but does not include materials and byproducts generated from, and commonly reused within, an original manufacturing process.

Recycling – The series of activities, including collection, separation, and processing, by which products or other materials are recovered from the solid waste stream for use in the form of raw materials in the manufacture of new products other than fuel for producing heat or power by combustion.

Recyclability – The ability of a product or material to be recovered from, or otherwise diverted from, the solid waste stream for the purpose of recycling.

Revision – A response to a BAFO request or a requested clarification of the Bidder’s Quote. 

RMAN – Recovered Materials Advisory Notices provide purchasing guidance and recommendations for Recovered and Post-Consumer Material content levels for designated items. 

Security Incident – means the potential access by non-authorized person(s) to Personal Data or Non-Public Data that the Provider believes could reasonably result in the use, disclosure, or access or theft of State’s unencrypted Personal Data or Non-Public Data within the possession or control of the Provider. A Security Incident may or may not turn into a Breach of Security.

Services – Includes, without limitation (i) Information Technology (IT) professional services, (ii) Software and Hardware-related services, including without limitation, installation, configuration, and training, and (iii) Software and Hardware maintenance and support and/or Software and Hardware technical support services. 

Shall – Denotes that which is a mandatory requirement.  

Should – Denotes that which is permissible or recommended, not mandatory.

Small Business – Pursuant to N.J.S.A. 52:32-19, N.J.A.C. 17:13-1.2, and N.J.A.C. 17:13-2.1, “small business” means a business that meets the requirements and definitions of “small business” and has applied for and been approved by the New Jersey Division of Revenue and Enterprise Services, Small Business Registration and M/WBE Certification Services Unit as (i) independently owned and operated, (ii) incorporated or registered in and has its principal place of business in the State of New Jersey; (iii)  has 100 or fewer full-time employees; and has gross revenues falling in one (1) of the six (6) following categories:  
For goods and services - (A) 0 to $500,000 (Category I); (B) $500,001 to $5,000,000 (Category II); and (C) $5,000,001 to $12,000,000, or the applicable federal revenue standards established at 13 CFR 121.201, whichever is higher (Category III). 
For construction services: (A) 0 to $3,000,000 (Category IV); (B) gross revenues that do not exceed 50 percent of the applicable annual revenue standards established at 13 CFR 121.201 (Category V); and (C) gross revenues that do not exceed the applicable annual revenue standards established at CFR 121.201, (Category VI).

Small Business Set-Aside Contract – means (1) a Contract for goods, equipment, construction or services which is designated as a Contract with respect to which bids are invited and accepted only from small businesses, or (2) a portion of a Contract when that portion has been so designated.”  N.J.S.A. 52:32-19.

Software – means, without limitation, computer programs, source codes, routines, or subroutines supplied by Provider, including operating software, programming aids, application programs, application programming interfaces and software products, and includes COTS, unless the context indicates otherwise.  

Software as a Service or SaaS – means the capability provided to a purchaser to use the Provider’s applications running on a cloud infrastructure. The applications are accessible from various client devices through a thin client interface such as a Web browser (e.g., Web-based email) or a program interface. The purchaser does not manage or control the underlying cloud infrastructure, including network, servers, operating systems, storage or even individual application capabilities, with the possible exception of limited user-specific application configuration settings.

State – The State of New Jersey.

State Confidential Information – shall consist of State Data and State Intellectual Property  supplied by the State, any information or data gathered by the Contractor in fulfillment of the Contract and any analysis thereof (whether in fulfillment of the Contract or not).

State Contract Manager or SCM – The individual, responsible for the approval of all deliverables, i.e., tasks, sub-tasks or other work elements in the SOW.  The SCM cannot direct or approve a Contract Amendment.

State Data – means all data and metadata created or in any way originating with the State, and all data that is the output of computer processing of or other electronic manipulation of any data that was created by or in any way originated with the State, whether such data or output is stored on the State’s hardware, the Provider’s hardware or exists in any system owned, maintained or otherwise controlled by the State or by the Provider.  State Data includes Personal Data and Non-Public Data.

State Intellectual Property – Any intellectual property that is owned by the State.  State Intellectual Property includes any derivative works and compilations of any State Intellectual Property.

State Price Sheet or State-Supplied Price Sheet – the bidding document created by the State and attached to this Bid Solicitation on which the Bidder submits its Quote pricing as is referenced and described in the Bid Solicitation.   

Subtasks – Detailed activities that comprise the actual performance of a task.

Subcontractor – An entity having an arrangement with a Contractor, whereby the Contractor uses the products and/or services of that entity to fulfill some of its obligations under its State Contract, while retaining full responsibility for the performance of all  Contractor's obligations under the Contract, including payment to the Subcontractor.  The Subcontractor has no legal relationship with the State, only with the Contractor.

Task – A discrete unit of work to be performed.

Third Party Intellectual Property – Any intellectual property owned by parties other than the State or Contractor and contained in or necessary for the use of the Deliverables.  Third Party Intellectual Property includes COTS owned by Third Parties, and derivative works and compilations of any Third Party Intellectual Property. 

Unit Cost or Unit Price – All-inclusive, firm fixed price charged by the Bidder for a single unit identified on a price line.

US CERT – United States Computer Emergency Readiness Team.

USEPA – United States Environmental Protection Agency.

Using Agency[ies] – A State department or agency, a quasi-State governmental entity, or an Intrastate Cooperative Purchasing participant, authorized to purchase products and/or services under a Contract procured by the Division. 

Vendor – Either the Bidder or the Contractor.

Work Product – Every invention, modification, discovery, design, development, customization, configuration, improvement, process, Software program, work of authorship, documentation, formula, datum, technique, know how, secret, or intellectual property right whatsoever or any interest therein (whether patentable or not patentable or registerable under copyright or similar statutes or subject to analogous protection) that is specifically made, conceived, discovered, or reduced to practice by Contractor or Contractor’s Subcontractors or a third party engaged by Contractor or its Subcontractor pursuant to the Contract Notwithstanding anything to the contrary in the preceding sentence, Work Product does not include State Intellectual Property, Contractor Intellectual Property or Third Party Intellectual Property. 
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Administrative Requirements for the Remediation of Contaminated Sites (ARRCS) - Regulatory rules and procedures that govern the administrative process of cleaning up contaminated properties in New Jersey. This specifically refers to N.J.A.C. 7:26C, the administrative code implementing the Site Remediation Reform Act (SRRA). The ARRCS rule establishes the administrative procedures, responsibilities, and enforcement frameworks required to clean up contaminated properties in New Jersey. It operates hand-in-hand with the Technical Requirements for Site Remediation (Tech Rule, N.J.A.C. 7:26E).

AutoCAD - A 2D and 3D computer-aided design (CAD) software used by architects, engineers and designers to create precise drawings, plans, and models.

Bachelor of Arts (B.A.) Degree - An undergraduate degree focused on humanities, social sciences, arts, liberal arts, or engineering. 

Bachelor of Science (B.S.) Degree - An undergraduate degree focused on scientific, technical or mathematical fields. 

Bureau of Inspection & Review - A bureau within the CSRR program that inspects and reviews key documents submitted by Licensed Site Remediation Professionals (LSRPs) under New Jersey's Site Remediation Reform Act.

Bureau of Remedial Action Permitting - A bureau within the CSSR program  that reviews and issues Remedial Action  permits at sites where there is a long term remedy that usually involves an engineering or institutional control.

Comptroller General of the United States - The head of the U.S. Government Accountability Office (GAO) and serves as the nation's chief auditor and investigator of federal spending.

Computer-Aided Design and Drafting (CADD) - The use of computer software to create, modify, and analyze drawings and models for technical purposes.

Conceptual Remedial Approach - A preliminary strategy or framework that outlines how contamination at a site will be addressed, cleaned up, or managed. It describes the general methods and technologies proposed to achieve remediation goals before detailed design and implementation.

Construction Operations Plan - A plan that deals with traffic patterns, traffic control, staging and loading areas, etc. The plan shall identify the location of equipment and materials storage, decontamination facilities, security and construction trailers, as well as temporary utilities required for such facilities.  The plan shall also address entry and access to the site during the construction period(s), traffic control, and periods of inactivity including provision for decontamination, soil erosion and sediment control, and dust control.

Contaminated Site Remediation and Redevelopment (CSRR) - Formerly the NJDEP’s Site Remediation Program (SRP). This program regulates the cleanup of contaminated sites that pose a danger to human health and/or the environment.

Corporate Health and Safety Plan/Protocol (Corporate Plan) - The Contractor’s Corporate Plan and procedures for identifying workplace hazards and reducing accidents and exposure to harmful situations and substances. It also includes training or personnel in accident prevention, accident response, Emergency preparedness, and use of protective clothing and equipment.
Data Validation/Laboratory Quality Assurance/Quality Control Specialist - Is responsible for ensuring the accuracy and reliability of laboratory data. 
The Department of Labor and Workforce Development (DLWD) - A governmental agency of the State of New Jersey. The department administers several of the most important programs in State government that affect the daily lives of those in the workforce, such as the workers' compensation courts, the unemployment insurance program, the temporary disability insurance program, the family leave insurance program, wage and hour enforcement, and various One-Stop Career Centers.

Design Report - An environmental engineering document that provides the detailed technical plans, drawings, and specifications for cleaning up a contaminated site. 

Dual Phase Extraction System - An environmental remediation technology that uses high vacuum pressure to simultaneously extract contaminated ground water and soil vapor from the subsurface. 

Ecological/Human Health Risk Assessor - Is responsible for evaluating the potential health risks associated with environmental factors. This role involves assessing the adverse health effects of hazardous substances and determining the appropriate measure to mitigate these risks. 

Electronic Data Deliverable (EDD) - Sample data that is provided in an electronic format as specified in the SRP Electronic Data Interchange Manual (SRP-EDI).

Geographic and Vertical Datums - The North American Datum of 1983 is the official horizontal reference framework for mapping, GIS layers, and engineering surveys across New Jersey. [1, 2] Vertical Datum (NAVD88): The North American Vertical Datum of 1988 is the standard reference used for elevation, topography, and vertical control data.

General Allowance - The maximum dollar amount identified in a Project that may be used to obtain unscheduled items for which no unit price is included in the Contract. The amount is set by the Using Agency. Contractors may purchase NJDEP-approved non-contract items using this General Allowance without a contract modification. Expenditure is subject to the rules identified in this Contract.

Generally Accepted Auditing Standards (GAAS) - The framework of professional standards that auditors must follow when conducting audits of financial statements in the United States.

Geographic Information System (GIS) - A computer system that analyzes and displays geographically referenced information. It uses data that is attached to a unique location.

Global Positioning Satellite (GPS) - A constellation of satellites that provide global positioning, navigation, and timing (PNT) services. These satellites orbit the Earth, broadcasting radio signals that a GPS receiver on the ground uses to calculate its precise location, speed, and time.

Health and Safety Plan (HASP) - A detailed, written plan developed to ensure the protection of the health and safety of individuals at a specific workplace or Project site.

Health and Safety Specialist - A professional responsible for ensuring safe and healthy working conditions by identifying hazards, implementing safety policies, and training employees. 

Immediate Environmental Concern (IEC) - Priority cases that involve a condition at a contaminated site where there is confirmed contamination that poses an immediate threat to public health or the environment.  

Immediate Environmental Concern (IEC) Case - A Project which requires quick or interim remedial activity(s) to address a known source, hazard, or affected medium or to address impacted or potentially impacted receptors.

Licensed Professional Engineer (PE) - An engineer who has met specific educational, experimental, and examination requirements, allowing them to offer engineering services to the public and take legal responsibility for their work. 

Licensed Site Remediation Professional (LSRP) - Defined in C58:10C (Site Remediation Reform Act) as an individual who is licensed by the Site Remediation Professional Licensing Board (SRPLB) pursuant to C.58:10C-7. LSRPs are individuals with demonstrated educational requirements and experience remediating sites in New Jersey, who have passed a proficiency examination administered by the SRPLB and have been licensed by the SRPLB to oversee Remediation in New Jersey.

MacRae's Industrial Directory - Industrial and manufacturing business directory for North America. The directory provides information on industrial companies, which can be browsed by product category or searched by company name. 

Monthly Project Progress Report - Submittal accompanying the monthly invoice that details the progress made this period, Subcontractor work complete, Project-to-date status of task items, updated Project schedule if needed, personnel conducting site work, field work documentation, Project percent complete, any problems occurring during this period, actions taken to rectify said problems, Projected activities over next period, staff changes, billing to date table breaking down expenditures by task as well as for Subcontractors.

New Jersey Licensed Professional Land Surveyor - A person who is duly licensed as a professional land surveyor by the State Board of Professional Engineers and Land Surveyors. 

New Jersey Pollutant Discharge Elimination System (NJPDES) - A NJDEP program that regulates the discharge of pollutants into New Jersey surface and groundwater. It ensures the proper treatment and discharge of wastewater and stormwater. 

New Jersey State Plane Coordinate System - A planar coordinate system used for mapping and surveying in the State of New Jersey based on the North American geographic datum of 1983 (NAD 83) and vertical datum of 1988 (NAD 88).

North American Datum of 1983 (NAD 83) - A mathematical reference system that defines the size, shape, position, and orientation of the Earth's surface for mapping and surveying purposes across North America.

North American Vertical Datum of 1988 (NAVD 88) - A reference surface used to measure elevations (heights) above or below a standardized level across North America. It defines what, "zero elevation," means for mapping and surveying.

Occupational Health and Safety Standard - Regulations established to ensure that employees work in a safe and healthful environment. 

Occupational Safety and Health Administration (OSHA) - A regulatory agency of the United States Department of Labor that is responsible for ensuring safe and healthy working conditions by setting and enforcing standards and by providing training, outreach, education, and assistance.  

Operation and Maintenance (O&M) - Activities conducted after construction is completed to ensure that the remedial measures implemented at a Site are effective and operate properly. The term O&M covers a wide range of activities, from overseeing the proper functioning of a ground water treatment system to ground maintenance. O&M can also include environmental monitoring conducted to evaluate the effectiveness of remedial measures.

Point-of-Entry Treatment System (POETS) - Water filtration system that removes contaminants from a private potable well.  

Post-Construction Monitoring Program - A plan that outlines remedial goals and performance objectives. Performance metrics should be used to determine the effectiveness of in-situ Remedial Actions. Site conditions should be well understood. An adequate monitoring network should be in place measure and sample for performance metrics.

Potable Well Point-of-Entry Treatment Systems - A treatment technology that treats all of the water entering a home for contamination.

Potential Responsible Party (PRP) - Individual, business, or entity that may be liable for environmental contamination. 

Preliminary Assessment - The first phase in the process of identifying areas of concern and determining whether contaminants are or were present at a site or have migrated or are migrating from a site, and shall include the initial search for and evaluation of, existing site specific operational and environmental information, both current and historic, to determine if further investigation concerning the documented, alleged, suspected or latent discharge of any contaminant is required.

Prevailing Wage - The NJ State Prevailing Wage Act, N.J.S.A. 34:11-56.25 et seq. applies to public work and building services performed under this Contract.  This Act establishes wage standards for all workers performing public work and building services for properties or premises owned or leased by the State, requiring the payment of the State Prevailing Wage rate to all employees performing those duties. See N.J.S.A. 34:11-56.25 to -56.47; N.J.S.A. 34:11-56.58 to -56.70. Prevailing wages amounts are listed by county.  It is the responsibility of the Contractor to comply with the requirements of the State Prevailing Wage Act as well as adhere to the requirements of the Fair Labor Standards Act (FLSA) during the duration of this Contract and any extensions exercised. Prevailing wages by county can be found on the wage determinations website at https://www.nj.gov/labor/wagehour/wagerate/CurrentWageRates.html. If it is found that any worker employed by the Contractor or any Subcontractor under the Contract has been paid a rate of wages less than the Prevailing Wage required to be paid under the Contract, the State may terminate the Contractor’s and/or Subcontractor’s right to proceed with the work, or such part of the work as to which there has been a failure to pay required wages and may prosecute the work to completion.

Pre-Remedial Design Report - A technical document that bridges the gap between remedy selection and final engineering design. It provides the detailed site data, analyses, and design criteria needed to develop final construction-ready remedial plans.

Project - A contaminated site subject to services performed under this Bid Solicitation.

Property Survey - A detailed map or report prepared by a licensed land surveyor that shows exact boundaries, dimensions and physical features of a piece of land. 

Publicly Funded Response Element - The element performs response actions at contaminated sites where the responsible party is unwilling or unable to perform the necessary actions. The element also responds to discharges of hazardous substances from unknown sources.

Purchase Order - A document issued by the NJDEP/State for a site-specific engagement. The purchase order contains administrative content for the project. Alongside the Purchase Order, the NJDEP/State will issue Work Order(s) that provide detailed descriptions of the technical work to be conducted.

Public Works Contractor Registration Act – This act specifies that no Contractor or Subcontractor shall engage in, any Contract. (or part thereof) for public work which is subject to the provisions of N.J.S.A 34:11-56.48, et seq. for the construction, reconstruction, demolition, alteration, custom fabrication, repair work, or maintenance work done under Contract and paid for in whole or in part out of the funds of a public body or if the property or premises are owned by the public body, unless the Contractors and named Subcontractors maintain a valid public works certificate issued by the Department of Labor and Workforce Development during the duration of the Contract period.  All Contractors and named Subcontractors must maintain a valid public works certificate issued by the Department of Labor and Workforce Development during the duration of the Contract. 

Quality Assurance Project Plan (QAPP) - A planning document for any environmental data collection operation. It documents the procedures to be used in the field and laboratory for the generation and reporting of analytical data. It also documents how quality assurance and quality control activities will be implemented during the term of the Contract.

Quality Assurance/Quality Control (QA/QC) - Laboratory criteria that produce analytical data of known and documented quality for analytical methods.

Quality Control Management Plan (QMP) - A formal document that establishes procedures and protocols to ensure environmental data collection, analysis, and reporting meet NJDEP's regulatory standards for accuracy, reliability, and defensibility in environmental investigations and remediation Projects.

Remedial Action (RA) - A permanent cleanup or containment action performed to reduce or eliminate the risks of hazardous substances released into the environment.

Remedial Action (RA)/Response - Those actions taken at a contaminated site as may be required by the NJDEP or the LSRP including, without limitation, removal, treatment measures, containment, transportation, securing, or other engineering or institutional controls, whether to an unrestricted use or otherwise, designed to ensure that any contaminant is remediated in compliance with the applicable Remediation  standards. A Remedial Action continues as long as an engineering control or an institutional control is needed to protect public health and safety of the environment until all unrestricted-use Remediation standards are met.

Remedial Action Alternative Analysis - A deliverable documenting the development and evaluation of the most appropriate Remedial Action for a particular site, area of concern, impacted media or impacted receptors, based on results of previous investigation efforts

Remedial Investigation (RI) - A process to determine the nature and extent of a discharge of a contaminant at a site or a discharge of a contaminant that has migrated or is migrating from the site and the problems presented by a discharge, and may include data collected, site characterization, sampling, monitoring, and the gathering of any other sufficient and relevant information necessary to determine the necessity for Remedial Action.

Remedial Design (RD) - The phase of site cleanup or ecological restoration Project where engineering plans and specifications are prepared.

Remediation - All necessary actions to investigate and clean up or respond to any known, suspected, or threatened discharge, including, as necessary, the Preliminary Assessment, Site Investigation, Remedial Investigation and Remedial Action; provided, however, that "Remediation " or "remediate" shall not include the payment of compensation for damage to, or loss of, natural resources.

Remediation Review Element - This element consists of the Bureau of Inspection & Review, and the Bureau of Remedial Action Permitting. The element is responsible for the inspection and review of remediation work being overseen by Licensed Site Remediation Professionals (LSRP) and the issuance of Remedial Action permits. 

Remedy - The selected cleanup decision to be implemented at a site, or for ecological restoration Projects, the selected decision for creating, enhancing, and restoring natural resources. A Remedy may also be an interim remedial measure taken to protect a receptor.

Response Action Outcome (RAO) - A written determination by a Licensed Site Remediation Professional that the site was remediated in accordance with all applicable statutes, rules and guidance, and based upon an evaluation of the historical use of the site, or of any area of concern at that site, as applicable, and any other investigation or action the NJDEP deems necessary, there are no contaminants present at the site, at the area of concern or areas of concern, or at any other site to which a discharge originating at the site has migrated, or that any contaminants present at the site or that have migrated from the site have been remediated in accordance with applicable Remediation statutes, rules and guidance and all applicable permits and authorizations have been obtained.

Safety and Health Regulations for Construction - Laws and standards designed to protect workers from injuries, illnesses and hazards on construction sites. 

Sanborn Fire Insurance Maps - Detailed, large scale maps of U.S. cities and towns created by the Sanborn Map Company for the fire insurance industry to assess property risk. 

Site Investigation - The collection and evaluation of data adequate to determine whether or not discharged contaminants exist at a site or have migrated or are migrating from the site at levels of excess of the applicable remediation standards. A Site Investigation shall be developed based upon the information collected pursuant to the Preliminary Assessment.

Site Manager - The State’s Assigned Designee’s representative with overall responsibility of a Project at a specific site. The Site Manager ensures Contractor compliance with provisions of the Contract; prepares daily work reports; weekly orders and work authorizations; signs and certifies invoices (Form AR 50/54). The Site Manager will serve as the State’s point of contact for all engagement deliverables.

Site Remediation Reform Act (SRRA) - New Jersey environmental legislation passed in 2009 that reformed how contaminated properties are identified, investigated, and cleaned up.

Site-Specific Work Plan(s) - A deliverable summarizing the history of the site, current and former land use, and industrial or commercial operation history, information and data generated from previous investigations. This deliverable should also identity data and information needs for planning and performance of the investigation/evaluation tasks and outline the field work needed to acquire this data and information.

Soil Vapor Extraction (SVE) System - A remedial technique used to remove volatile contaminants from the subsurface, specifically the soil vadose/unsaturated zone.

Standard Operating Procedures (SOP) - A document containing detailed step-by-step instructions for a specific task or process to ensure consistency and efficiency. 

State’s Assigned Designee – The State’s Agency representative with overall responsibility of a Project at a specific site. The State’s Assigned Designee ensures Contractor compliance with provisions of the Contract; prepares daily work reports; weekly orders and work authorizations; signs and certifies invoices (Form AR 50/54). The State’s Assigned Designee will serve as the State’s point of contact for all engagement deliverables.

Topographic Map - A detailed map that uses contour lines to represent elevation, in addition to depicting both natural features like rivers and mountains, and man-made features such as roads and buildings. 

United States Department of Labor (DOL) - A federal agency responsible for enforcing federal labor laws to guarantee worker’s rights to fair, safe and healthy working conditions, including minimum hourly wage and overtime pay, protection against employment discrimination, and unemployment insurance.

United States Geological Survey (USGS) - A science Bureau within the United States Department of Interior. The USGS provides science and information on the Earth’s resources and natural hazards to support decision-making. It is a water, earth and biological science and civilian mapping agency, monitoring and analyzing natural conditions, resources and phenomena to understand their impacts. 
Work Order - A set of tasks or subtasks that the Contractor shall perform to accomplish specific objective or milestone for a site-specific Project.
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  Bid Solicitation #      26DPP01289   

T2621  –   NJDEP Remedial Investigation and Design Services   

 

 Date  Time  

Due Date For  Electronic Question s   Refer to Bid Solicitation  Section  2. 1   for more information.  10/21/2026  2:00 PM  

Optional Pre - Quote Conference    Refer to Bid Solicitation  Section  2. 5   for more information.  10/06/2026  10:00 AM  

Mandatory/Optional Site Visit   Refer to Bid Solicitation  Section  2. 4   for more information.    N /A    N /A  

Quote  Opening Date   Refer to Bid Solicitation  Section  3   for more information.  11/20/2026  2:00 PM  

  Dates are subject to change.  All times contained in the Bid Solicitation refer to Eastern Time.    All changes will be reflected in Bid Amendments to the Bid Solicitation posted on  www.njstart.gov .    

SET - ASIDE S  

       Small Business Set - Aside   For Goods and Services:   ☒    I           ☒    II           ☒    III   For Construction:   ☐    IV           ☐    V           ☐    VI  ☐    Not Applicable   ☐    Entire Contract    ☒    Partial Contract    ☐     Subcontracting Only   ☐    Preference  

       Disabled Veteran - Owned Business Set - Aside  ☐    Not Applicable   ☐    Entire Contract    ☒    Partial Contract    ☐     Subcontracting Only   ☐    Preference  

 

Bid Solicitation Issued By:   State of New Jersey   Department of the Treasury   Division of Purchase and Property   Trenton, New Jersey 08625 - 0230  On Behalf of:   State of New Jersey   Department of  Environmental   Protection   Statewide  

  Date:    09/ 29 /2026  

